Solution Intent 1036446 QB5791 Shop & Purchase Sell Accessories and Devices Solution Intent Version 1.0 ● Proposed

Date/Time Generated:; 11/15/2023 3:30:32 PM. Author:; Cindy McIntosh. EA Repository : CTP_22_25

CREATED WITH.

Revisions

| Version | Revision Date | Author | Notes |
| --- | --- | --- | --- |
| 0.1 | 2/9/24 | Ba5790 | Impact to IDP Web Support (30635) due to impacts to DTAP 31998 |

Table of Contents

SI Generated: 11/15/23	5

***ATTENTION: This Solution Intent (SI) should be validated by the Solution Architect to ensure requirements are still satisfied, if PI planning or phase 2 implementation begins after 05/15/24	5

It is Strongly encouraged to be reviewed with the Solution Architect if initial SI is being targeted in a later PI/release than initially planned.	5

1036446 QB5791 Shop & Purchase Sell Accessories and Devices Solution Intent	5

Applications Summary Table	5

Sequencing Summary Table	7

Product Team Summary Table	7

Interfaces Summary Table	7

1036446 QB5791 MVP1 Scope Analysis	9

1036446 QB5791 MVP1 Scope	9

MVP1-01 Display, filter, search, and interact with a Device & Accessory Catalog (Make, Model, Type, SKU, etc.) 	11

MVP1-02 Select and Add an accessory to a cart 	13

MVP1-03 Select and Add a device to a cart, the device is not being purchased as an upgrade or against an installment plan 	13

MVP1-04 Process a CC Payment for the full amount of the item (no installment plans the device) and present standard CC Terms to be read to the customer (from DTAP - similar to one time payment) 	14

MVP1-05 Access existing payment profile or add new payment method, also option to add new payment method to existing payment profile 	18

MVP1-06 Calculate Tax based on the Shipping address 	18

MVP1-07 Offer Standard Shipping for delivering the items 	20

MVP1-08 Ability to use account/service address or enter new shipping address (and address validation) 	20

MVP1-09 Be able to Compensate the Employee 	20

MVP1-10 Provide the agent and customer an Order Confirmation Updates thru the order life cycle for the customer 	21

MVP1-11 View the order in the order history 	22

MVP1-12 Returns & Exchanges (Direct fulfill orders) 	23

MVP1-13 Ability to support reporting on all transactions processed 	24

MVP1-14 Ability to automate FAN based discounts and displaying appropriately 	25

MVP1-15 Device sales we need to do an Avertak check for shipping address 	27

MVP1-16 Ability to support accessory promotions (i.e. buy 2 get one free) 	27

MVP1-17 Ability to cancel the order prior to item ships (Note: Credit card not charged until item is shipped) 	27

1036446 QB5791 Context	28

1036446 QB5791 Context	28

1036446 QB5791 Development	30

acctableau 31605 	30

Analytics Microservice 30420 	31

ATTCC 31599 	32

Avertack 25114 	33

BSSe-C1 30911 	34

BSSe-OC 30909 	34

BSSe-OH 30910 	35

BSSe-RTB 30914 	36

BWSFMC 30687 	36

CAPM 73 	37

CAS 18224 	38

CCDL 32255 	38

CCMule-CLM 33686 	39

CCMule-Sales 33687 	40

CCMule-Service 33688 	43

CCPM 18678 	44

CCSF 30685 	44

DM 26375 	48

DP-DLIB 30979 	48

DPG - Customer & Accounts 31478 	49

DPG - EDM Omnichannel Analytics 29670 	50

DPG - Finance 31618 	50

DPG - Orders & Supply Chain 31510 	51

DPG - Sales & Sunrise 31479 	52

eCDW Ver 26896 	52

EDATAMART 17625 	53

IDP-BUPS 33847 	54

IDP-CAMS 32767 	55

IDP-Catalog-Auth&Publish 33822 	55

IDP-Commerce-Cart&Pricing 33825 	56

IDP-Commerce-Checkout Services 33827 	57

IDP-Commerce-Enabler Services 33826 	58

IDP-Commerce-P&O Discovery 33824 	60

IDP-Customer Graph 30657 	61

IDP-DTAP 31998 	61

IDP-IDM 32765 	62

IDP-OMNI-ODS (ServiceOrder mS) 32166 	63

IDP-Rex Cloud 31552 	63

IDP-Sales 30519 	64

IDP Payment mS 	65

IDP SBPL 	65

ISBUS 31292 	66

notifyNow 30920 	67

OCE 23488 	67

Oracle OM 17989 	68

ORACLE SCM 18249 	69

Order Graph 28995 	70

OrderTrack 18944 	71

Sanity 32012 	72

SCOR 31902 	72

SKUF 21641 	73

YODA 21053 	73

1036446 QB5791 Non-Development	74

ATT Coral Desktop 26959 	74

CPC 17765 	74

INLAP 31374 	74

OTSM 20138 	75

PDH 23250 	75

RAISR 28167 	75

ROME 14269 	76

SC-SPI 26967 	76

1036446 QB5791 No Impact	77

BSSe-OC 30909 	77

CPOP 29607 	77

Roadmap & Domain Relevance	78

|  | Solution Intent (SI) |
| --- | --- |

# SI Generated: 11/15/23

# ***ATTENTION:  This Solution Intent (SI) should be validated by the Solution Architect to ensure requirements are still satisfied, if PI planning or phase 2 implementation begins after 05/15/24

# It is Strongly encouraged to be reviewed with the Solution Architect if initial SI is being targeted in a later PI/release than initially planned.

# 1036446 QB5791 Shop & Purchase Sell Accessories and Devices Solution Intent

Created on 6/20/2023. Last modified on 11/7/2023.

Description:

This epic will build the functionality for retail and call center agents to sell wireless accessories and devices to customers in the same tool used to support the customers.  This the first step to building a full native wireless selling experience in the target application (AT&T Customer Connect).  Retail and call center agents start processing accessory and device orders thru AT&T Customer Connect and reduce launch to OPUS to process these orders.  System time to complete an order to sell accessories and devices is more efficient than in legacy tools.

This epic will build the functionality for retail and call center agents to sell wireless accessories and devices to customers within AT&T Customer Connect.  This first epic will cover just the scope for direct fulfillment. Additional epics cover inventory on hand scope.  Device Upgrades, Add a Line, and New activation functions are not part of this epic.

## Applications Summary Table

| Parent Package | Impact Type | MOTS ID | Application | LoE |
| --- | --- | --- | --- | --- |
| 1036446 QB5791 Development | Enhance | 31605 | acctableau | Moderate |
| 1036446 QB5791 Development | Enhance | 30420 | Analytics Microservice | Moderate |
| 1036446 QB5791 Development | Enhance | 31599 | ATTCC | Moderate |
| 1036446 QB5791 Development | Enhance | 25114 | Avertack | Moderate |
| 1036446 QB5791 Development | Enhance | 30911 | BSSe-C1 | Difficult |
| 1036446 QB5791 Development | Enhance | 30909 | BSSe-OC | Difficult |
| 1036446 QB5791 Development | Enhance | 30910 | BSSe-OH | Moderate |
| 1036446 QB5791 Development | Enhance | 30914 | BSSe-RTB | Moderate |
| 1036446 QB5791 Development | Enhance | 30687 | BWSFMC | Moderate |
| 1036446 QB5791 Development | Enhance | 73 | CAPM | Easy |
| 1036446 QB5791 Development | Enhance | 18224 | CAS | Easy |
| 1036446 QB5791 Development | Enhance | 32255 | CCDL | Moderate |
| 1036446 QB5791 Development | Enhance | 33686 | CCMule-CLM | Easy |
| 1036446 QB5791 Development | Enhance | 33687 | CCMule-Sales | Moderate |
| 1036446 QB5791 Development | Enhance | 33688 | CCMule-Service | Easy |
| 1036446 QB5791 Development | Enhance | 18678 | CCPM | Easy |
| 1036446 QB5791 Development | Enhance | 30685 | CCSF | Difficult |
| 1036446 QB5791 Development | Enhance | 26375 | DM | Easy |
| 1036446 QB5791 Development | Enhance | 30979 | DP-DLIB | Easy |
| 1036446 QB5791 Development | Enhance | 31478 | DPG - Customer & Accounts | Easy |
| 1036446 QB5791 Development | Enhance | 29670 | DPG - EDM Omnichannel Analytics | Easy |
| 1036446 QB5791 Development | Enhance | 31618 | DPG - Finance | Easy |
| 1036446 QB5791 Development | Enhance | 31510 | DPG - Orders & Supply Chain | Easy |
| 1036446 QB5791 Development | Enhance | 31479 | DPG - Sales & Sunrise | Easy |
| 1036446 QB5791 Development | Enhance | 26896 | eCDW Ver | Easy |
| 1036446 QB5791 Development | Enhance | 17625 | EDATAMART | Moderate |
| 1036446 QB5791 Development | Enhance | 33847 | IDP-BUPS | Moderate |
| 1036446 QB5791 Development | Enhance | 32767 | IDP-CAMS | Easy |
| 1036446 QB5791 Development | Enhance | 33822 | IDP-Catalog-Auth&Publish | Easy |
| 1036446 QB5791 Development | Enhance | 33825 | IDP-Commerce-Cart&Pricing | Moderate |
| 1036446 QB5791 Development | Enhance | 33827 | IDP-Commerce-Checkout Services | Difficult |
| 1036446 QB5791 Development | Enhance | 33826 | IDP-Commerce-Enabler Services | Difficult |
| 1036446 QB5791 Development | Enhance | 33824 | IDP-Commerce-P&O Discovery | Moderate |
| 1036446 QB5791 Development | Enhance | 30657 | IDP-Customer Graph | Moderate |
| 1036446 QB5791 Development | Enhance | 31998 | IDP-DTAP | Easy |
| 1036446 QB5791 Development | Enhance | 32765 | IDP-IDM | Easy |
| 1036446 QB5791 Development | Enhance | 32166 | IDP-OMNI-ODS (ServiceOrder mS) | Moderate |
| 1036446 QB5791 Development | Enhance | 31552 | IDP-Rex Cloud | Easy |
| 1036446 QB5791 Development | Enhance | 30519 | IDP-Sales | Easy |
| 1036446 QB5791 Development | Enhance |  | IDP Payment mS | Easy |
| 1036446 QB5791 Development | Enhance |  | IDP SBPL | Easy |
| 1036446 QB5791 Development | Enhance | 31292 | ISBUS | Easy |
| 1036446 QB5791 Development | Enhance | 30920 | notifyNow | Easy |
| 1036446 QB5791 Development | Enhance | 23488 | OCE | Moderate |
| 1036446 QB5791 Development | Enhance | 17989 | Oracle OM | Easy |
| 1036446 QB5791 Development | Enhance | 18249 | ORACLE SCM | Easy |
| 1036446 QB5791 Development | Enhance | 28995 | Order Graph | Moderate |
| 1036446 QB5791 Development | Enhance | 18944 | OrderTrack | Easy |
| 1036446 QB5791 Development | Configure | 32012 | Sanity | Easy |
| 1036446 QB5791 Development | Enhance | 31902 | SCOR | Difficult |
| 1036446 QB5791 Development | Enhance | 21641 | SKUF | Easy |
| 1036446 QB5791 Development | Enhance | 21053 | YODA | Easy |
| 1036446 QB5791 Non-Development | Test | 26959 | ATT Coral Desktop | TestSupport |
| 1036446 QB5791 Non-Development | Test | 17765 | CPC | TestSupport |
| 1036446 QB5791 Non-Development | Test | 31374 | INLAP | TestSupport |
| 1036446 QB5791 Non-Development | Test | 20138 | OTSM | TestSupport |
| 1036446 QB5791 Non-Development | Test | 23250 | PDH | TestSupport |
| 1036446 QB5791 Non-Development | Test | 28167 | RAISR | TestSupport |
| 1036446 QB5791 Non-Development | Test | 14269 | ROME | TestSupport |
| 1036446 QB5791 Non-Development | Test | 26967 | SC-SPI | TestSupport |
| 1036446 QB5791 No Impact | Enhance | 30909 | BSSe-OC | Difficult |
| 1036446 QB5791 No Impact | TBD | 29607 | CPOP | Non-Development |

## Sequencing Summary Table

| Parent Package | Application Impact Type | MOTS ID | Application | Application LoE | *Sequence |
| --- | --- | --- | --- | --- | --- |

*Sequences of "ZZZ" means the application was not considered in the sequencing.

## Product Team Summary Table

| Product Team | Notes | MOTS ID | Application | Application LoE |
| --- | --- | --- | --- | --- |
| SPT-Auth Reg and Profile | Identity, Registration and Profile Mgmt (MOTS ID: 32765) | 32765 | IDP-IDM | Easy |
| SPT-Personalization Recommend | IDP-Rex Cloud (MOTS ID: 31552) | 31552 | IDP-Rex Cloud | Easy |

## Interfaces Summary Table

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| Analytics Microservice | EDATAMART |  |  |  | No Change |
| ATTCC | Order Graph | Order data for Compensation | Pending |  | Enhance |
| Avertack | IDP-Sales | Fraud Checks | Pending |  | Enhance |
| BSSe-OC | BSSe-C1 |  |  |  | Enhance |
| BSSe-OH | SCOR |  | Pending |  | Enhance |
| BSSe-RTB | OTSM | Taxes | API |  | No Change |
| BSSe-RTB | BSSe-OC |  | Pending |  | Enhance |
| BWSFMC | notifyNow |  | Pending |  | No Change |
| CAPM | IDP-WebAcctMgmt |  | Pending |  | Enhance |
| CCDL | acctableau |  |  |  | No Change |
| CCMule-CLM | BWSFMC |  |  |  | No Change |
| CCMule-Sales | IDP-Sales | Fraud Mitigation | Pending |  | Enhance |
| CCMule-Sales | IDP-Sales | Catalog Search | Pending |  | Enhance |
| CCMule-Sales | IDP-Sales | CART Updates | Pending |  | Enhance |
| CCMule-Sales | OPUS - C |  |  |  | Enhance |
| CCMule-Sales | IDP-Sales | Review & Submit | Pending |  | Enhance |
| CCMule-Sales | Analytics Microservice |  |  |  | Enhance |
| CCMule-Sales | IDP-Sales | Payment/Fulfillment | Pending |  | Enhance |
| CCMule-Service | CCSF |  | Pending |  | No Change |
| CCMule-Service | IDP-OMNI-ODS (ServiceOrder mS) | Order Status Amend/Cancel Order | Pending | Enhance Amend Order capability built with AIA/BB to include Wireless device and accessory orders | Enhance |
| CCSF | CCMule-Sales |  |  |  | Enhance |
| EDATAMART | CCDL |  | Pending |  | No Change |
| IDP-BUPS | CAPM |  | Pending |  | Enhance |
| IDP-CAMS | CCMule-Service |  | Pending |  | Enhance |
| IDP-CAMS | IDP-OMNI-ODS (ServiceOrder mS) | Cancel/Amend | Pending |  | Enhance |
| IDP-Commerce-P&O Discovery | BSSe-OC | Catalog Search |  |  | Enhance |
| IDP-Sales | IDP-BUPS | Payment & CC Updates | Pending |  | Enhance |
| IDP-Sales | IDP-Rex Cloud | Accessory Recommender | mS |  | No Change |
| IDP-Sales | CAS | Credit & Policy | API |  | No Change |
| IDP SBPL | IDP-DTAP |  |  |  | No Change |
| ISBUS | CCMule-Service |  | Pending |  | No Change |
| ISBUS | CCMule-CLM |  | Pending |  | Enhance |
| ISBUS | IDP-Commerce-Checkout Services |  | Pending |  | Enhance |
| OCE | ISBUS |  | Pending |  | Enhance |
| OCE | BSSe-OC |  | Pending |  | Enhance |
| Order Graph | IDP-OMNI-ODS (ServiceOrder mS) | Order Status and Cancel/Amend | Pending |  | Enhance |
| Order Graph | ISBUS |  | Pending |  | Enhance |
| SKUF | BSSe-C1 |  |  | Enrich accessory information feed to Catalog One | Enhance |
| PDH | BSSe-C1 |  |  |  | No Change |
| BSSe-OC | BSSe-OH |  | Pending |  | Enhance |

## 1036446 QB5791 MVP1 Scope Analysis

Created on 6/19/2023. Last modified on 6/26/2023.

<Here is where you can summarize your views on the scope for this request.>

### 1036446 QB5791 MVP1 Scope

SI Created by: CINDY J MCINTOSH on 6/19/2023

Modified: 11/7/2023

Figure: 1

<Create and define your scope that drives solution here.>

### MVP1-01 Display, filter, search, and interact with a Device & Accessory Catalog (Make, Model, Type, SKU, etc.)

Tagged Values

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| Sanity | MVP1-01 Display, filter, search, and interact with a Device & Accessory Catalog (Make, Model, Type, SKU, etc.) | ImpactType: Enhance - LoE: Moderate - Notes: Provide item details, picture, etc. for display back to ACC |
| BSSe-OC | MVP1-01 Display, filter, search, and interact with a Device & Accessory Catalog (Make, Model, Type, SKU, etc.) | ImpactType: Enhance - LoE: Moderate - Notes: Enhance APIs and logic to search and return Wireless devices, accessories and associated promos |
| BSSe-OC | MVP1-01 Display, filter, search, and interact with a Device & Accessory Catalog (Make, Model, Type, SKU, etc.) | Notes: Enhance APIs and logic to search and return Wireless devices, accessories and associated promos |
| CCMule-Sales | MVP1-01 Display, filter, search, and interact with a Device & Accessory Catalog (Make, Model, Type, SKU, etc.) | ImpactType: Enhance - LoE: Moderate - Notes: Enhance APIs to support search and display, filter of wireless devices, accessories, promos |
| IDP-Commerce-Enabler Services | MVP1-01 Display, filter, search, and interact with a Device & Accessory Catalog (Make, Model, Type, SKU, etc.) | ImpactType: Enhance - LoE: Easy - Notes: Enhance to utilize Real Time Inventory (RTI) for display of available or out of stock items |
| BSSe-C1 | MVP1-01 Display, filter, search, and interact with a Device & Accessory Catalog (Make, Model, Type, SKU, etc.) | ImpactType: Enhance - LoE: Moderate - Notes: Target catalog for Wireless devices, accessories and associated promos Enhance to include wireless devices, accessories, promos Integrate with PDH, SKUF to get enriched device and accessory information |
| CCSF | MVP1-01 Display, filter, search, and interact with a Device & Accessory Catalog (Make, Model, Type, SKU, etc.) | ImpactType: Enhance - LoE: Moderate - Notes: Add UI/UX to enter into a Sell Items flow (not associated to service) Enhance UI/UX for Sell Items buy flow to: search catalog using various search capabilities; display wireless devices, accessories, promos Capture new screen and click information for analytics Add CCKM articles as necessary |
| CAS | MVP1-01 Display, filter, search, and interact with a Device & Accessory Catalog (Make, Model, Type, SKU, etc.) | ImpactType: Enhance - LoE: Easy - Notes: For existing customer, use CAS/CRSM for customer eligibility ie: price restrictions, etc. |
| IDP-Catalog-Auth&Publish | MVP1-01 Display, filter, search, and interact with a Device & Accessory Catalog (Make, Model, Type, SKU, etc.) | ImpactType: Enhance - LoE: Easy - Notes: Enhance to allow the authoring of wireless device, accessory, prmos |
| PDH | MVP1-01 Display, filter, search, and interact with a Device & Accessory Catalog (Make, Model, Type, SKU, etc.) | ImpactType: Test - LoE: TestSupport - Notes: Provide wireless device and accessory information to C1 - interface previously established |
| SKUF | MVP1-01 Display, filter, search, and interact with a Device & Accessory Catalog (Make, Model, Type, SKU, etc.) | ImpactType: Enhance - LoE: Easy - Notes: Send C1 enriched wireless device and accessory information |
| IDP-Rex Cloud | MVP1-01 Display, filter, search, and interact with a Device & Accessory Catalog (Make, Model, Type, SKU, etc.) | ImpactType: Enhance - LoE: Easy - Notes: Enhance to provide accessory recommendations based on device compatibility |
| ORACLE SCM | MVP1-01 Display, filter, search, and interact with a Device & Accessory Catalog (Make, Model, Type, SKU, etc.) | ImpactType: Enhance - LoE: Easy - Notes: Enhance to support RTI to display available or out of stock items Enhance to support the update of inventory for items sold in ACC |
| IDP-Commerce-P&O Discovery | MVP1-01 Display, filter, search, and interact with a Device & Accessory Catalog (Make, Model, Type, SKU, etc.) | ImpactType: Enhance - LoE: Moderate - Notes: Enhance IDP Commerce P&O Discovery services to search Catalog One for Wireless devices, accessories, promos via Order Capture APIs, including various search capabilities (e.g. Search by Make, Model, Type, SKU, item, compatable accessory for xx device, etc.) Get item details, pictures, etc. from Sanity Utilize Cassandra inventory for item availability |

### MVP1-02 Select and Add an accessory to a cart

Solution for MVP1-02 should be worked together with MVP1-03

LOE for MVP1-02 also covers MVP1-03

Tagged Values

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| BSSe-OC | MVP1-02 Select and Add an accessory to a cart | Notes: Enhance APIs to support pricing, promos including changes associated with adding/removing items to cart |
| BSSe-RTB | MVP1-02 Select and Add an accessory to a cart | ImpactType: Enhance - LoE: Moderate - Notes: Enhance to support pricing, promos of wireless device, accessories, promos including changes associated with adding/removing items to cart |
| BSSe-OC | MVP1-02 Select and Add an accessory to a cart | ImpactType: Enhance - LoE: Moderate - Notes: Enhance APIs to support pricing, promos including changes associated with adding/removing items to cart |
| IDP-Commerce-P&O Discovery | MVP1-02 Select and Add an accessory to a cart | ImpactType: Enhance - LoE: Moderate - Notes: Enhance services to use OC/C1/RTB for pricing and promos for items added/removed to cart |
| CCSF | MVP1-02 Select and Add an accessory to a cart | ImpactType: Enhance - LoE: Easy - Notes: ACC allow selection of item and pass to CCMULE to add to cart |
| CCMule-Sales | MVP1-02 Select and Add an accessory to a cart | ImpactType: Enhance - LoE: Moderate - Notes: accept item from ACC and call IDP Commerce Cart&Pricing to add to cart |
| IDP-Commerce-Cart&Pricing | MVP1-02 Select and Add an accessory to a cart | ImpactType: Enhance - LoE: Moderate - Notes: Enhance services to support pricing for items and add to cart |

### MVP1-03 Select and Add a device to a cart, the device is not being purchased as an upgrade or against an installment plan

Solution is same as MVP1-02 and should be worked together.

LOE for MVP1-02 also covers MVP1-03

Tagged Values

Associations

### MVP1-04 Process a CC Payment for the full amount of the item (no installment plans the device) and present standard CC Terms to be read to the customer (from DTAP - similar to one time payment)

Solution for MVP1-04 should be worked together with MVP1-05

LOE for MVP1-04 also covers MVP1-05

Tagged Values

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| CCDL | MVP1-04 Process a CC Payment for the full amount of the item (no installment plans the device) and present standard CC Terms to be read to the customer (from DTAP - similar to one time payment) | ImpactType: Enhance - LoE: Easy - Notes: store attributes associated to: using existing payment method new credit card taking one time payment term & conditions presentation and acceptance etc |
| acctableau | MVP1-04 Process a CC Payment for the full amount of the item (no installment plans the device) and present standard CC Terms to be read to the customer (from DTAP - similar to one time payment) | ImpactType: Enhance - LoE: Easy - Notes: Enhance reporting for Wireless Sell Accessory or device |
| IDP Payment mS | MVP1-04 Process a CC Payment for the full amount of the item (no installment plans the device) and present standard CC Terms to be read to the customer (from DTAP - similar to one time payment) | ImpactType: Enhance - LoE: Easy - Notes: Extend to extend one-time payment flow built with AIA/BB to Wireless Sell Item |
| IDP-Commerce-Enabler Services | MVP1-04 Process a CC Payment for the full amount of the item (no installment plans the device) and present standard CC Terms to be read to the customer (from DTAP - similar to one time payment) | ImpactType: Enhance - LoE: Easy - Notes: Enhance to integrate Avertack Fraud checks for payments for wireless sell items |
| Analytics Microservice | MVP1-04 Process a CC Payment for the full amount of the item (no installment plans the device) and present standard CC Terms to be read to the customer (from DTAP - similar to one time payment) | ImpactType: Enhance - LoE: Easy - Notes: Collect additional data attributes such as: - payment method used (stored, new, etc.) - fraud checks and result - payment terms read & accepted, etc. |
| EDATAMART | MVP1-04 Process a CC Payment for the full amount of the item (no installment plans the device) and present standard CC Terms to be read to the customer (from DTAP - similar to one time payment) | ImpactType: Enhance - LoE: Easy - Notes: Collect additional data attributes such as: - payment method used (stored, new, etc.) - fraud checks and result - payment terms read & accepted, etc. |
| CCMule-Sales | MVP1-04 Process a CC Payment for the full amount of the item (no installment plans the device) and present standard CC Terms to be read to the customer (from DTAP - similar to one time payment) | ImpactType: Enhance - LoE: Easy - Notes: Enhance APIs to support additional attributes/values as necessary to extend payment method capabilities |
| BSSe-RTB | MVP1-04 Process a CC Payment for the full amount of the item (no installment plans the device) and present standard CC Terms to be read to the customer (from DTAP - similar to one time payment) | ImpactType: Enhance - LoE: Easy - Notes: Support the ability to copy existing legacy wireless profile to new BSSe individual |
| CAPM | MVP1-04 Process a CC Payment for the full amount of the item (no installment plans the device) and present standard CC Terms to be read to the customer (from DTAP - similar to one time payment) | ImpactType: Enhance - LoE: Easy - Notes: enhance to support CC payments (one-time, payment profile use or store new in payment profile) from ACC for wireless sell items enhance to support the ability to copy payment profile from existing legacy wireless to new BSSe individual for authenticated customer |
| RAISR | MVP1-04 Process a CC Payment for the full amount of the item (no installment plans the device) and present standard CC Terms to be read to the customer (from DTAP - similar to one time payment) | ImpactType: Test - LoE: TestSupport - Notes: |
| IDP-BUPS | MVP1-04 Process a CC Payment for the full amount of the item (no installment plans the device) and present standard CC Terms to be read to the customer (from DTAP - similar to one time payment) | ImpactType: Enhance - LoE: Easy - Notes: Process CC payment for wireless sell device and accessory orders in ACC Confirm ability for customer to update CC payment for one-time payment, update profile, etc. |
| IDP-DTAP | MVP1-04 Process a CC Payment for the full amount of the item (no installment plans the device) and present standard CC Terms to be read to the customer (from DTAP - similar to one time payment) | ImpactType: Enhance - LoE: Easy - Notes: Configure for additional payment term for Wireless |
| IDP-Commerce-Checkout Services | MVP1-04 Process a CC Payment for the full amount of the item (no installment plans the device) and present standard CC Terms to be read to the customer (from DTAP - similar to one time payment) | ImpactType: Enhance - LoE: Easy - Notes: Enhance services to allow new CC Enhance interaction with Enabler Services for Avertack integration for fraud check and responses |
| CCSF | MVP1-04 Process a CC Payment for the full amount of the item (no installment plans the device) and present standard CC Terms to be read to the customer (from DTAP - similar to one time payment) | ImpactType: Enhance - LoE: Easy - Notes: Extend one time payment function built with AIA/BB for Wireless Sell Item Allow to use stored CC for payment or enter new CC Allow customer to store new CC to profile if desired Retrieve payment terms from SBPL/DTAP Send data elements to Analytics mS Prompt agent to collect payment UI/UX enhancments for actions necessary based on fraud response (e.g. hard stop, OTP, additional info, etc.) |
| IDP-IDM | MVP1-04 Process a CC Payment for the full amount of the item (no installment plans the device) and present standard CC Terms to be read to the customer (from DTAP - similar to one time payment) | ImpactType: Enhance - LoE: Easy - Notes: Support the utilization of existing legacy wireless customer profile to copy customer data to new BSSe individual and associating new BSSe individual to existing Access ID |
| IDP SBPL | MVP1-04 Process a CC Payment for the full amount of the item (no installment plans the device) and present standard CC Terms to be read to the customer (from DTAP - similar to one time payment) | ImpactType: Enhance - LoE: Easy - Notes: enhance for additional payment T&C for wireless sell items |
| IDP-Customer Graph | MVP1-04 Process a CC Payment for the full amount of the item (no installment plans the device) and present standard CC Terms to be read to the customer (from DTAP - similar to one time payment) | ImpactType: Enhance - LoE: Moderate - Notes: Utilize BSSe individual record to hold attributes for downstream processing if it exists If BSSe individual does not exist, create BSSe individual to hold attributes for downstream processing If customer has existing legacy profile but no BSSe individual, once authenticated, use customer data from existing legacy profile in creation of a new BSSe individual (so agent doesn't have to capture new information) |
| ISBUS | MVP1-04 Process a CC Payment for the full amount of the item (no installment plans the device) and present standard CC Terms to be read to the customer (from DTAP - similar to one time payment) | ImpactType: Test - LoE: Test - Notes: |
| SC-SPI | MVP1-04 Process a CC Payment for the full amount of the item (no installment plans the device) and present standard CC Terms to be read to the customer (from DTAP - similar to one time payment) | ImpactType: Test - LoE: TestSupport - Notes: |
| ATT Coral Desktop | MVP1-04 Process a CC Payment for the full amount of the item (no installment plans the device) and present standard CC Terms to be read to the customer (from DTAP - similar to one time payment) | ImpactType: Test - LoE: TestSupport - Notes: |
| Avertack | MVP1-04 Process a CC Payment for the full amount of the item (no installment plans the device) and present standard CC Terms to be read to the customer (from DTAP - similar to one time payment) | ImpactType: Enhance - LoE: Easy - Notes: enhance for additional payment fraud checks for wireless sell items |

### MVP1-05 Access existing payment profile or add new payment method, also option to add new payment method to existing payment profile

Similar functionality to MVP1-04 and should be worked together.

Solution and LOEs in MVP1-04 includes this MVP1-05

Tagged Values

Associations

### MVP1-06 Calculate Tax based on the Shipping address

Solution for MVP1-06 should be worked together with MVP1-07, 08, 15.

LOE for MVP1-06 also covers MVP1-07, 08, 15

Tagged Values

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| SCOR | MVP1-06 Calculate Tax based on the Shipping address | ImpactType: Enhance - LoE: Difficult - Notes: Enhance for shipping of wireless devices and accessories Provide shipping update notifications to ISBUS |
| IDP-Customer Graph | MVP1-06 Calculate Tax based on the Shipping address | ImpactType: Enhance - LoE: Moderate - Notes: Enhance allow the utilization of legacy wireless customer billing address to be mapped to new BSSe individual shipping address |
| INLAP | MVP1-06 Calculate Tax based on the Shipping address | ImpactType: Test - LoE: Test - Notes: |
| IDP-Commerce-Cart&Pricing | MVP1-06 Calculate Tax based on the Shipping address | ImpactType: Enhance - LoE: Easy - Notes: enhance logic to use shipping address for DF wireless sell items |
| CCSF | MVP1-06 Calculate Tax based on the Shipping address | ImpactType: Enhance - LoE: Easy - Notes: Enhance UI/UX for fraud response, action, mitigation based on fraud check response (hard stop, OTP, additional info, etc.) |
| CCMule-Sales | MVP1-06 Calculate Tax based on the Shipping address | ImpactType: Enhance - LoE: Easy - Notes: Enhance APIs to accommodate Fraud check, response and mitigation actions |
| IDP-Commerce-P&O Discovery | MVP1-06 Calculate Tax based on the Shipping address | ImpactType: Test - LoE: Test - Notes: |
| OTSM | MVP1-06 Calculate Tax based on the Shipping address | ImpactType: Test - LoE: TestSupport - Notes: |
| BSSe-RTB | MVP1-06 Calculate Tax based on the Shipping address | ImpactType: Configure - LoE: Easy - Notes: Configure to add taxation based on shipping address for device and accessories |
| ORACLE SCM | MVP1-06 Calculate Tax based on the Shipping address | ImpactType: Test - LoE: Test - Notes: |
| BSSe-C1 | MVP1-06 Calculate Tax based on the Shipping address | ImpactType: Configure - LoE: Easy - Notes: Configure catalog for standard shipping fulfillment option |
| BSSe-OH | MVP1-06 Calculate Tax based on the Shipping address | ImpactType: Enhance - LoE: Moderate - Notes: Enhance for order processing to SCOR for shipping of wireless device and accessory for sell items flow |
| Avertack | MVP1-06 Calculate Tax based on the Shipping address | ImpactType: Enhance - LoE: Moderate - Notes: Add Avertack fraud check for new or changed shipping address Provide fraud response/actions for new/changed shipping address Fraud check and mitigation requirements will be defined during feature refinement |
| BSSe-OC | MVP1-06 Calculate Tax based on the Shipping address | ImpactType: Enhance - LoE: Easy - Notes: Enhance APIs to use C1 / RTB for standard shipping and tax calculations |
| IDP-Commerce-Enabler Services | MVP1-06 Calculate Tax based on the Shipping address | ImpactType: Enhance - LoE: Easy - Notes: Expand if necessary address validation with INLAP for new shipping address Enhance to integrate with Avertack for Fraud check and response/action orchestration for new shipping address |
| BSSe-OC | MVP1-06 Calculate Tax based on the Shipping address | ImpactType: Enhance - LoE: Moderate - Notes: Enhance for order processing to SCOR for shipping of wireless devices and accessories |
| IDP-Commerce-Checkout Services | MVP1-06 Calculate Tax based on the Shipping address | ImpactType: Enhance - LoE: Easy - Notes: Enhance to support integration of Enabler Services and Avertack for Fraud check and responses |

### MVP1-07 Offer Standard Shipping for delivering the items

Solution is part of MVP1-06 and should be worked together.

LOE for MVP1-06 also covers MVP1-07, 08, 15

Tagged Values

Associations

### MVP1-08 Ability to use account/service address or enter new shipping address (and address validation)

Solution is part of MVP1-06 and should be worked together.

LOE for MVP1-06 also covers MVP1-07, 08, 15

Tagged Values

Associations

### MVP1-09 Be able to Compensate the Employee

Tagged Values

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| OCE | MVP1-09 Be able to Compensate the Employee | ImpactType: Enhance - LoE: Easy - Notes: publish order events for wireless sell items |
| ATTCC | MVP1-09 Be able to Compensate the Employee | ImpactType: Enhance - LoE: Moderate - Notes: update compensation logic based on business input correlate data from various sources (OG, Analytics mS, etc.) to support the compensation logic |
| DPG - Orders & Supply Chain | MVP1-09 Be able to Compensate the Employee | ImpactType: Enhance - LoE: Easy - Notes: collect and store attributes for wireless sell items |
| Analytics Microservice | MVP1-09 Be able to Compensate the Employee | ImpactType: Enhance - LoE: Easy - Notes: publish ACC interaction events for ATTCC to consume |
| DPG - Sales & Sunrise | MVP1-09 Be able to Compensate the Employee | ImpactType: Enhance - LoE: Easy - Notes: collect and store attributes for wireless sell items |
| CCPM | MVP1-09 Be able to Compensate the Employee | ImpactType: Enhance - LoE: Easy - Notes: |
| DPG - Customer & Accounts | MVP1-09 Be able to Compensate the Employee | ImpactType: Enhance - LoE: Easy - Notes: receive and store data attributes for wireless sell items from ACC |
| SCOR | MVP1-09 Be able to Compensate the Employee | ImpactType: Enhance - LoE: Easy - Notes: Provide shipping update notifications to ISBUS |
| CCMule-Sales | MVP1-09 Be able to Compensate the Employee | ImpactType: Enhance - LoE: Easy - Notes: Publish all clickstream attributes to Analytics mS |
| ISBUS | MVP1-09 Be able to Compensate the Employee | ImpactType: Configure - LoE: Easy - Notes: Order events from OG to ATTCC |
| Order Graph | MVP1-09 Be able to Compensate the Employee | ImpactType: Enhance - LoE: Easy - Notes: Listen for all wireless sell items orders and publish for ATTCC |

### MVP1-10 Provide the agent and customer an Order Confirmation Updates thru the order life cycle for the customer

Tagged Values

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| OrderTrack | MVP1-10 Provide the agent and customer an Order Confirmation Updates thru the order life cycle for the customer | ImpactType: Enhance - LoE: Easy - Notes: Turn off order and shipping update communications |
| Oracle OM | MVP1-10 Provide the agent and customer an Order Confirmation Updates thru the order life cycle for the customer | ImpactType: Enhance - LoE: Easy - Notes: Publish shipping order and update events |
| CCMule-CLM | MVP1-10 Provide the agent and customer an Order Confirmation Updates thru the order life cycle for the customer | ImpactType: Enhance - LoE: Easy - Notes: CLM CCMULE consume order confirmations and publish for BWSFMC |
| Order Graph | MVP1-10 Provide the agent and customer an Order Confirmation Updates thru the order life cycle for the customer | ImpactType: Enhance - LoE: Moderate - Notes: Order Graph consume Wireless order/shipping events and publish to ISBUS for CCMULE-CLM to consume |
| CCSF | MVP1-10 Provide the agent and customer an Order Confirmation Updates thru the order life cycle for the customer | ImpactType: Test - LoE: TestSupport - Notes: Reuse customer communication pattern built with AIA/BB for notifications and contact verifications |
| IDP-Commerce-Checkout Services | MVP1-10 Provide the agent and customer an Order Confirmation Updates thru the order life cycle for the customer | ImpactType: Enhance - LoE: Easy - Notes: Publish wireless sell items order events |
| ISBUS | MVP1-10 Provide the agent and customer an Order Confirmation Updates thru the order life cycle for the customer | ImpactType: Configure - LoE: Easy - Notes: |
| SCOR | MVP1-10 Provide the agent and customer an Order Confirmation Updates thru the order life cycle for the customer | ImpactType: Test - LoE: Test - Notes: Publish shipping update events to ISBUS for CCMULE CLM to consume (TSO is assuming publishing of shipping update events is done with MVP1-06 scope item) |
| OCE | MVP1-10 Provide the agent and customer an Order Confirmation Updates thru the order life cycle for the customer | ImpactType: Enhance - LoE: Easy - Notes: publish wireless sell item order events for OG |
| BWSFMC | MVP1-10 Provide the agent and customer an Order Confirmation Updates thru the order life cycle for the customer | ImpactType: Enhance - LoE: Easy - Notes: Reuse patterns built with AIA/BB for customer communication, contact verifications, etc. Provide order confirmations, shipping updates, etc. for wireless sell item events |
| notifyNow | MVP1-10 Provide the agent and customer an Order Confirmation Updates thru the order life cycle for the customer | ImpactType: Enhance - LoE: Easy - Notes: Enhance to store additional customer notifications from CLM |

### MVP1-11 View the order in the order history

Tagged Values

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| Order Graph | MVP1-11 View the order in the order history | ImpactType: Enhance - LoE: Easy - Notes: Order Graph to subscribe to wireless sell item order and shipping update events and make available to ACC or OMHUB |
| CCSF | MVP1-11 View the order in the order history | ImpactType: Enhance - LoE: Easy - Notes: ACC must be able to show new order type information and status for wireless sell item |
| SCOR | MVP1-11 View the order in the order history | ImpactType: Test - LoE: Test - Notes: |
| IDP-OMNI-ODS (ServiceOrder mS) | MVP1-11 View the order in the order history | ImpactType: Test - LoE: TestSupport - Notes: |
| CCMule-Service | MVP1-11 View the order in the order history | ImpactType: Test - LoE: Test - Notes: |

### MVP1-12 Returns & Exchanges (Direct fulfill orders)

Tagged Values

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| CCMule-Sales | MVP1-12 Returns & Exchanges (Direct fulfill orders) | ImpactType: TBD - LoE: Unknown - Notes: LOE: TSO |
| Order Graph | MVP1-12 Returns & Exchanges (Direct fulfill orders) | ImpactType: Test - LoE: TestSupport - Notes: |
| SCOR | MVP1-12 Returns & Exchanges (Direct fulfill orders) | Notes: |
| CPOP | MVP1-12 Returns & Exchanges (Direct fulfill orders) | ImpactType: TBD - LoE: Unknown - Notes: LOE: TSO |
| OCE | MVP1-12 Returns & Exchanges (Direct fulfill orders) | ImpactType: Test - LoE: TestSupport - Notes: |
| IDP-Commerce-Cart&Pricing | MVP1-12 Returns & Exchanges (Direct fulfill orders) | ImpactType: TBD - LoE: Unknown - Notes: |
| ISBUS | MVP1-12 Returns & Exchanges (Direct fulfill orders) | ImpactType: Test - LoE: TestSupport - Notes: |
| IDP-Commerce-Checkout Services | MVP1-12 Returns & Exchanges (Direct fulfill orders) | ImpactType: TBD - LoE: Unknown - Notes: |
| ORACLE SCM | MVP1-12 Returns & Exchanges (Direct fulfill orders) | ImpactType: Test - LoE: TestSupport - Notes: |
| CCSF | MVP1-12 Returns & Exchanges (Direct fulfill orders) | ImpactType: TBD - LoE: Unknown - Notes: LOE: TSO |

### MVP1-13 Ability to support reporting on all transactions processed

Tagged Values

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| EDATAMART | MVP1-13 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Include additional click stream data for new and added attributes Include customer, order, sales data for Wireless Sell Item in data stores and make available for reporting |
| Analytics Microservice | MVP1-13 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Include additional click stream data for new and added attributes Include customer, order, sales data for Wireless Sell Item in data stores and make available for reporting |
| CCMule-Sales | MVP1-13 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Include additional click stream data for new and added attributes Include customer, order, sales data for Wireless Sell Item in data stores and make available for reporting |
| DPG - Finance | MVP1-13 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Include customer, order, sales data for Wireless Sell Item in data stores and make available for reporting |
| DP-DLIB | MVP1-13 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Include customer, order, sales data for Wireless Sell Item in data stores and make available for reporting |
| DPG - Sales & Sunrise | MVP1-13 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Include customer, order, sales data for Wireless Sell Item in data stores and make available for reporting |
| acctableau | MVP1-13 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Enhance for additional reporting. Business will provide more detail on reporting requirements in feature grooming |
| DM | MVP1-13 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Include customer, order, sales data for Wireless Sell Item in data stores and make available for reporting |
| DPG - Orders & Supply Chain | MVP1-13 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Include customer, order, sales data for Wireless Sell Item in data stores and make available for reporting |
| CCDL | MVP1-13 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Include additional click stream data for new and added attributes Include customer, order, sales data for Wireless Sell Item in data stores and make available for reporting |
| eCDW Ver | MVP1-13 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Include customer, order, sales data for Wireless Sell Item in data stores and make available for reporting |
| DPG - Customer & Accounts | MVP1-13 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Include customer, order, sales data for Wireless Sell Item in data stores and make available for reporting |
| DPG - EDM Omnichannel Analytics | MVP1-13 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Include customer, order, sales data for Wireless Sell Item in data stores and make available for reporting |
| CCSF | MVP1-13 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Include additional click stream data for new and added attributes Include customer, order, sales data for Wireless Sell Item in data stores and make available for reporting |

### MVP1-14 Ability to automate FAN based discounts and displaying appropriately

Tagged Values

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| CCMule-Sales | MVP1-14 Ability to automate FAN based discounts and displaying appropriately | ImpactType: Enhance - LoE: Easy - Notes: Enhance APIs as necessary to support FAN discount information |
| BSSe-OC | MVP1-14 Ability to automate FAN based discounts and displaying appropriately | Notes: |
| BSSe-C1 | MVP1-14 Ability to automate FAN based discounts and displaying appropriately | ImpactType: Enhance - LoE: Moderate - Notes: Expand catalog to include FAN discount capabilities |
| BSSe-OC | MVP1-14 Ability to automate FAN based discounts and displaying appropriately | ImpactType: Enhance - LoE: Moderate - Notes: Enhance APIs and logic to account for FAN discount capabilities |
| IDP-Commerce-P&O Discovery | MVP1-14 Ability to automate FAN based discounts and displaying appropriately | ImpactType: Enhance - LoE: Moderate - Notes: Take into account FAN restrictions/discounts/promos in product/offer search |
| CCSF | MVP1-14 Ability to automate FAN based discounts and displaying appropriately | ImpactType: Enhance - LoE: Easy - Notes: enhance screen to show FAN association information and discounts/pricing |
| IDP-Commerce-Enabler Services | MVP1-14 Ability to automate FAN based discounts and displaying appropriately | ImpactType: Test - LoE: TestSupport - Notes: query ROME for FAN pricing and discount information |
| ROME | MVP1-14 Ability to automate FAN based discounts and displaying appropriately | ImpactType: Test - LoE: Test - Notes: |
| IDP-Commerce-Cart&Pricing | MVP1-14 Ability to automate FAN based discounts and displaying appropriately | ImpactType: Enhance - LoE: Easy - Notes: Enhance to accommodate FAN pricing and carrying to cart |
| IDP-Catalog-Auth&Publish | MVP1-14 Ability to automate FAN based discounts and displaying appropriately | ImpactType: Enhance - LoE: Moderate - Notes: Enhance to account for FAN discount capabilities in catalog author/publishing |
| IDP-Customer Graph | MVP1-14 Ability to automate FAN based discounts and displaying appropriately | ImpactType: Test - LoE: TestSupport - Notes: |

### MVP1-15 Device sales we need to do an Avertak check for shipping address

Solution is part of MVP1-06 and should be worked together.

LOE for MVP1-06 also covers MVP1-07, 08, 15

Tagged Values

Associations

### MVP1-16 Ability to support accessory promotions (i.e. buy 2 get one free)

Solution is part of MVP1-01 and should be worked together.

LOE for MVP1-01 also covers MVP1-16

Tagged Values

Associations

### MVP1-17 Ability to cancel the order prior to item ships (Note: Credit card not charged until item is shipped)

Tagged Values

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| IDP-OMNI-ODS (ServiceOrder mS) | MVP1-17 Ability to cancel the order prior to item ships (Note: Credit card not charged until item is shipped) | ImpactType: Enhance - LoE: Moderate - Notes: Expand orderMod mS to include ability to Amend/Cancel wireless device and accessory order including (but not limited to); amend/cancel eligibility, check for shipping status, P&O for pricing/promo changes, etc. Specific Amend use cases will be provided during Feature refinement |
| ORACLE SCM | MVP1-17 Ability to cancel the order prior to item ships (Note: Credit card not charged until item is shipped) | ImpactType: Enhance - LoE: Easy - Notes: process amend/cancel DF order |
| CCSF | MVP1-17 Ability to cancel the order prior to item ships (Note: Credit card not charged until item is shipped) | ImpactType: Enhance - LoE: Easy - Notes: Enhance UI/UX to include Amend/Cancel order capabilities |
| Oracle OM | MVP1-17 Ability to cancel the order prior to item ships (Note: Credit card not charged until item is shipped) | ImpactType: Enhance - LoE: Easy - Notes: process amend/cancel DF order |
| SCOR | MVP1-17 Ability to cancel the order prior to item ships (Note: Credit card not charged until item is shipped) | ImpactType: Enhance - LoE: Easy - Notes: Publish notifications to ISBUS Update inventory (add, remove, cancel) per amend or cancel |
| OCE | MVP1-17 Ability to cancel the order prior to item ships (Note: Credit card not charged until item is shipped) | ImpactType: Enhance - LoE: Moderate - Notes: Extend Amend Order capabilities built for AIA/BB to include wireless sell items orders Submit Amend/Cancel to BSSe-OC |
| CCMule-Service | MVP1-17 Ability to cancel the order prior to item ships (Note: Credit card not charged until item is shipped) | ImpactType: Enhance - LoE: Easy - Notes: Expand Amend Order capabilities to include amending/canceling wireless device and accessory order |
| Order Graph | MVP1-17 Ability to cancel the order prior to item ships (Note: Credit card not charged until item is shipped) | ImpactType: Enhance - LoE: Easy - Notes: Expand Amend/Cancel Order capability built with AIA/BB to include publish of order updates for wireless accessory and device orders |

## 1036446 QB5791 Context

Created on 6/19/2023. Last modified on 6/23/2023.

<Here is where you want to enter your Solution Executive Summary.>

### 1036446 QB5791 Context

SI Created by: Cindy McIntosh on 6/19/2023

Modified: 11/15/2023

Figure: 2

MVP1: Call Center or Retail Agent is helping an authenticated customer to purchase a stand alone device or accessory via direct fulfillment

Design Considerations:

- No personalization or prioritization of device, accessories or offers except for accessory recommendation based on device compatibility

- Leverage and extend capabilities built with AIA/BB when ever possible

- Leverage target catalog solution (C1) and extend to include Wireless device and accessories

- Leverage and extend fallout and case management framework for Wireless sell items

- Accessories on Installment will use new target ILS platform for installments

- Will need to bring Returns & Exchanges into scope to work with new ILS platform for accessory installments

Dependencies:

- Solution dependency on 1037178 ACC Sales- Compensation for BB and AIA - Retail and Centers (QBID #5786)

- Solution dependency on 1037163 ACC Sales - Support cash Payments in Retail (QBID #5793)

- Solution Dependency on 1037170 ACC Sales – Network/Receipt and printing in Retail (QBID #5794)

Assumptions:

- Sell Items will use screens and capabilities built with AIA/BB, enhancing as necessary

- Will use existing customer search and authentication capabilities

- BB on ACC will complete peripherals integration work

- BB on ACC will complete catalog integration

- BB on ACC will complete Sanity, content framework

- BB on ACC will complete retail functions such as taking cash payments, cash drawer function, register reconciliation, receipt printing, etc.

- BB on ACC will complete CCKM access and frameworks

- BB on ACC will complete analytics & reporting frameworks

- BB on ACC will complete the e2e Buy flow capabilities & frameworks

- If customer has BSSe individual in CG, that data will be reused for this flow

- If customer is not a BSSe individual, a new BSSe individual record will be created in CG to hold attributes for downstream processing.  Data from existing wireless profile will be copied to new individual, once the customer is authenticated

- New BSSe individual will be associated to existing customer id if the customer chooses

Risks:

- Delay of dependent capabilities being built in AIA/BB

- ILS platform availability

- DCM contract renegotiations (current Accessory on Installment system)

Key Architecture Decisions:

- Enhance ACC UI/UX to add Sell Items capabilities in buy flow

- Utilize Target Catalog and Offers for ACC Sell Items

- Enhance IDP Commerce buy flow to include Sell Items capabilities

- Utilize Target Supply Chain flow to process wireless DF orders from ACC

- Enhance compensation for Wireless orders in ACC

- Enhance reporting for Wireless sales in ACC as well as OPUS

### 1036446 QB5791 Development

Created on 6/19/2023. Last modified on 6/23/2023.

<These are development impacted applications.>

#### acctableau 31605

Customer Connect Azure Tableau Platform (MOTS ID: 31605)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Core |  |
| LoE | Moderate |  |
| MOTS_ID | 31605 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| acctableau | MVP1-04 Process a CC Payment for the full amount of the item (no installment plans the device) and present standard CC Terms to be read to the customer (from DTAP - similar to one time payment) | ImpactType: Enhance - LoE: Easy - Notes: Enhance reporting for Wireless Sell Accessory or device |
| acctableau | MVP1-13 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Enhance for additional reporting. Business will provide more detail on reporting requirements in feature grooming |
| acctableau | MVP4-03 Ability to report on price adjustments and shipping overrides | ImpactType: Enhance - LoE: Easy - Notes: ability to report on price adjustments, shipping overrides, etc. |
| acctableau | MVP3-07 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Add attributes and reporting as needed for additional capabilities |
| acctableau | MVP2-09 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Assume most attributes are captured in MVP1 Include additional attributes for additional use cases if needed Include any additional retail specific customer, order, sales data for Wireless Sell Item in data stores and make available for reporting |
| CCDL | acctableau | ImpactType: No Change - Notes: |

#### Analytics Microservice 30420

Server-Side Analytics Framework Microservice (MOTS ID: 30420)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | Moderate |  |
| MOTS_ID | 30420 |  |
| Strategy | microServices (mS) |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| Analytics Microservice | MVP1-13 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Include additional click stream data for new and added attributes Include customer, order, sales data for Wireless Sell Item in data stores and make available for reporting |
| Analytics Microservice | MVP4-03 Ability to report on price adjustments and shipping overrides | ImpactType: Enhance - LoE: Easy - Notes: capture additional data, clicks, override/adjustment data, rep/manager data, etc. for analytics & reporting |
| Analytics Microservice | MVP1-04 Process a CC Payment for the full amount of the item (no installment plans the device) and present standard CC Terms to be read to the customer (from DTAP - similar to one time payment) | ImpactType: Enhance - LoE: Easy - Notes: Collect additional data attributes such as: - payment method used (stored, new, etc.) - fraud checks and result - payment terms read & accepted, etc. |
| Analytics Microservice | EDATAMART | ImpactType: No Change - Notes: |
| Analytics Microservice | MVP1-09 Be able to Compensate the Employee | ImpactType: Enhance - LoE: Easy - Notes: publish ACC interaction events for ATTCC to consume |
| Analytics Microservice | MVP2-09 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Assume most attributes are captured in MVP1 Include additional attributes for additional use cases if needed Include any additional retail specific customer, order, sales data for Wireless Sell Item in data stores and make available for reporting |
| Analytics Microservice | MVP4-01 Ability to support price adjustments within specific thresholds and/or manager approval | ImpactType: Enhance - LoE: Easy - Notes: capture additional data, clicks, etc. for analytics and reporting |
| Analytics Microservice | MVP3-07 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Add attributes and reporting as needed for additional capabilities |
| CCMule-Sales | Analytics Microservice | AssociationType: - ImpactType: Enhance - Notes: |

#### ATTCC 31599

AT&T Cloud Commissions (MOTS ID: 31599)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | Moderate |  |
| MOTS_ID | 31599 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| ATTCC | Order Graph | AssociationType: Pending - ImpactType: Enhance - Notes: |
| ATTCC | MVP1-09 Be able to Compensate the Employee | ImpactType: Enhance - LoE: Moderate - Notes: update compensation logic based on business input correlate data from various sources (OG, Analytics mS, etc.) to support the compensation logic |
| ATTCC | MVP2-07 Associate sale to retail rep and store for reporting & Comp (dependent on BB Epic 1037178) | ImpactType: Enhance - LoE: Easy - Notes: Extend functionality/framework built for AIA/BB to accommodate Wireless transaction reporting and compensation (BB EPIC 1037178) |

#### Avertack 25114

Avertack (MOTS ID: 25114)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | Moderate |  |
| MOTS_ID | 25114 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| Avertack | MVP3-02 Ability to process a Quick Sale not associated to a customer's account | ImpactType: Enhance - LoE: Easy - Notes: Implement fraud checks as identified for credit card, shipping information |
| Avertack | IDP-Sales | AssociationType: Pending - ImpactType: Enhance - Notes: |
| Avertack | MVP1-06 Calculate Tax based on the Shipping address | ImpactType: Enhance - LoE: Moderate - Notes: Add Avertack fraud check for new or changed shipping address Provide fraud response/actions for new/changed shipping address Fraud check and mitigation requirements will be defined during feature refinement |
| Avertack | MVP1-04 Process a CC Payment for the full amount of the item (no installment plans the device) and present standard CC Terms to be read to the customer (from DTAP - similar to one time payment) | ImpactType: Enhance - LoE: Easy - Notes: enhance for additional payment fraud checks for wireless sell items |

#### BSSe-C1 30911

BSSe-Catalog One (MOTS ID: 30911)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | Difficult |  |
| MOTS_ID | 30911 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| BSSe-C1 | MVP1-14 Ability to automate FAN based discounts and displaying appropriately | ImpactType: Enhance - LoE: Moderate - Notes: Expand catalog to include FAN discount capabilities |
| BSSe-C1 | MVP1-01 Display, filter, search, and interact with a Device & Accessory Catalog (Make, Model, Type, SKU, etc.) | ImpactType: Enhance - LoE: Moderate - Notes: Target catalog for Wireless devices, accessories and associated promos Enhance to include wireless devices, accessories, promos Integrate with PDH, SKUF to get enriched device and accessory information |
| BSSe-C1 | MVP1-06 Calculate Tax based on the Shipping address | ImpactType: Configure - LoE: Easy - Notes: Configure catalog for standard shipping fulfillment option |
| BSSe-OC | BSSe-C1 | ImpactType: Enhance - Notes: |
| SKUF | BSSe-C1 | ImpactType: Enhance - Notes: Enrich accessory information feed to Catalog One |
| PDH | BSSe-C1 | ImpactType: No Change - Notes: |

#### BSSe-OC 30909

BSSe-Order Capture (MOTS ID: 30909)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | Difficult |  |
| MOTS_ID | 30909 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| BSSe-OC | MVP1-02 Select and Add an accessory to a cart | ImpactType: Enhance - LoE: Moderate - Notes: Enhance APIs to support pricing, promos including changes associated with adding/removing items to cart |
| BSSe-OC | MVP1-01 Display, filter, search, and interact with a Device & Accessory Catalog (Make, Model, Type, SKU, etc.) | ImpactType: Enhance - LoE: Moderate - Notes: Enhance APIs and logic to search and return Wireless devices, accessories and associated promos |
| BSSe-OC | MVP1-14 Ability to automate FAN based discounts and displaying appropriately | ImpactType: Enhance - LoE: Moderate - Notes: Enhance APIs and logic to account for FAN discount capabilities |
| BSSe-OC | BSSe-C1 | ImpactType: Enhance - Notes: |
| BSSe-OC | MVP1-06 Calculate Tax based on the Shipping address | ImpactType: Enhance - LoE: Easy - Notes: Enhance APIs to use C1 / RTB for standard shipping and tax calculations |
| BSSe-RTB | BSSe-OC | AssociationType: Pending - ImpactType: Enhance - Notes: |
| IDP-Commerce-P&O Discovery | BSSe-OC | ImpactType: Enhance - Notes: |

#### BSSe-OH 30910

BSSe-Order Handler (MOTS ID: 30910)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | Moderate |  |
| MOTS_ID | 30910 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| BSSe-OH | MVP1-06 Calculate Tax based on the Shipping address | ImpactType: Enhance - LoE: Moderate - Notes: Enhance for order processing to SCOR for shipping of wireless device and accessory for sell items flow |
| BSSe-OH | SCOR | AssociationType: Pending - ImpactType: Enhance - Notes: |
| BSSe-OC | BSSe-OH | AssociationType: Pending - ImpactType: Enhance - Notes: |

#### BSSe-RTB 30914

BSSe-Real Time Biller (MOTS ID: 30914)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | Moderate |  |
| MOTS_ID | 30914 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| BSSe-RTB | OTSM | AssociationType: API - ImpactType: No Change - Notes: |
| BSSe-RTB | MVP1-02 Select and Add an accessory to a cart | ImpactType: Enhance - LoE: Moderate - Notes: Enhance to support pricing, promos of wireless device, accessories, promos including changes associated with adding/removing items to cart |
| BSSe-RTB | BSSe-OC | AssociationType: Pending - ImpactType: Enhance - Notes: |
| BSSe-RTB | MVP1-04 Process a CC Payment for the full amount of the item (no installment plans the device) and present standard CC Terms to be read to the customer (from DTAP - similar to one time payment) | ImpactType: Enhance - LoE: Easy - Notes: Support the ability to copy existing legacy wireless profile to new BSSe individual |
| BSSe-RTB | MVP1-06 Calculate Tax based on the Shipping address | ImpactType: Configure - LoE: Easy - Notes: Configure to add taxation based on shipping address for device and accessories |

#### BWSFMC 30687

Customer Connect Salesforce Marketing Cloud (MOTS ID: 30687)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | Moderate |  |
| MOTS_ID | 30687 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| BWSFMC | MVP1-10 Provide the agent and customer an Order Confirmation Updates thru the order life cycle for the customer | ImpactType: Enhance - LoE: Easy - Notes: Reuse patterns built with AIA/BB for customer communication, contact verifications, etc. Provide order confirmations, shipping updates, etc. for wireless sell item events |
| BWSFMC | notifyNow | AssociationType: Pending - ImpactType: No Change - Notes: |
| CCMule-CLM | BWSFMC | ImpactType: No Change - Notes: |

#### CAPM 73

Customer Account Payment Management (a.k.a. OnePay) (MOTS ID: 73)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | Easy |  |
| MOTS_ID | 73 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| CAPM | MVP1-04 Process a CC Payment for the full amount of the item (no installment plans the device) and present standard CC Terms to be read to the customer (from DTAP - similar to one time payment) | ImpactType: Enhance - LoE: Easy - Notes: enhance to support CC payments (one-time, payment profile use or store new in payment profile) from ACC for wireless sell items enhance to support the ability to copy payment profile from existing legacy wireless to new BSSe individual for authenticated customer |
| CAPM | MVP2-06 Send trans to register/cash Drawer (Align with P 17 BB Epic 1037163) | ImpactType: Enhance - LoE: Easy - Notes: Extend capabilities built for AIA/BB in Retail to accommodate Wireless transactions (BB EPIC 1037163) |
| CAPM | MVP3-06 Single Store Reconciliation/ EOD Processing (Align with P 17 BB Epic 1037163) | ImpactType: Enhance - LoE: Easy - Notes: Extend sales transaction reconciliation and EOD processing built for AIA/BB to include Wireless sales, returns, exchanges, etc |
| CAPM | IDP-WebAcctMgmt | AssociationType: Pending - ImpactType: Enhance - Notes: |
| CAPM | MVP2-02 Take a cash Payment for the order (Align with P 17 BB Epic 1037163) | ImpactType: Enhance - LoE: Easy - Notes: Extend capability built for AIA/BB in Retail to accommodate Wireless transactions |
| IDP-BUPS | CAPM | AssociationType: Pending - ImpactType: Enhance - Notes: |

#### CAS 18224

Customer Approval System (MOTS ID: 18224)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | Easy |  |
| MOTS_ID | 18224 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| CAS | MVP3-01 Sell eligible Accessory on installment and customer is eligible to purchase on installment (CRSM check for risk assessment) | ImpactType: Test - LoE: TestSupport - Notes: |
| CAS | MVP1-01 Display, filter, search, and interact with a Device & Accessory Catalog (Make, Model, Type, SKU, etc.) | ImpactType: Enhance - LoE: Easy - Notes: For existing customer, use CAS/CRSM for customer eligibility ie: price restrictions, etc. |
| IDP-Sales | CAS | AssociationType: API - ImpactType: No Change - Notes: |

#### CCDL 32255

Customer  Connect  Data Lake House (MOTS ID: 32255)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | Moderate |  |
| MOTS_ID | 32255 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| CCDL | MVP1-04 Process a CC Payment for the full amount of the item (no installment plans the device) and present standard CC Terms to be read to the customer (from DTAP - similar to one time payment) | ImpactType: Enhance - LoE: Easy - Notes: store attributes associated to: using existing payment method new credit card taking one time payment term & conditions presentation and acceptance etc |
| CCDL | acctableau | ImpactType: No Change - Notes: |
| CCDL | MVP1-13 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Include additional click stream data for new and added attributes Include customer, order, sales data for Wireless Sell Item in data stores and make available for reporting |
| CCDL | MVP4-03 Ability to report on price adjustments and shipping overrides | ImpactType: Enhance - LoE: Easy - Notes: store additional data, clicks, override/adjustment data, rep/manager data, etc. for analytics & reporting |
| CCDL | MVP2-09 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Assume most attributes are captured in MVP1 Include additional attributes for additional use cases if needed Include any additional retail specific customer, order, sales data for Wireless Sell Item in data stores and make available for reporting |
| CCDL | MVP3-07 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Add attributes and reporting as needed for additional capabilities |
| EDATAMART | CCDL | AssociationType: Pending - ImpactType: No Change - Notes: |

#### CCMule-CLM 33686

CCMule-CLM (MOTS ID: 33686)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | Easy |  |
| MOTS_ID | 33686 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| CCMule-CLM | MVP1-10 Provide the agent and customer an Order Confirmation Updates thru the order life cycle for the customer | ImpactType: Enhance - LoE: Easy - Notes: CLM CCMULE consume order confirmations and publish for BWSFMC |
| CCMule-CLM | BWSFMC | ImpactType: No Change - Notes: |
| ISBUS | CCMule-CLM | AssociationType: Pending - ImpactType: Enhance - Notes: |

#### CCMule-Sales 33687

CCMule-Sales (MOTS ID: 33687)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | Moderate |  |
| MOTS_ID | 33687 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| CCMule-Sales | MVP1-14 Ability to automate FAN based discounts and displaying appropriately | ImpactType: Enhance - LoE: Easy - Notes: Enhance APIs as necessary to support FAN discount information |
| CCMule-Sales | MVP1-12 Returns & Exchanges (Direct fulfill orders) | ImpactType: TBD - LoE: Unknown - Notes: LOE: TSO |
| CCMule-Sales | MVP2-07 Associate sale to retail rep and store for reporting & Comp (dependent on BB Epic 1037178) | ImpactType: Enhance - LoE: Easy - Notes: Extend functionality/framework built for AIA/BB to accommodate Wireless transaction reporting and compensation (BB EPIC 1037178) |
| CCMule-Sales | MVP4-03 Ability to report on price adjustments and shipping overrides | ImpactType: Enhance - LoE: Easy - Notes: provide data, clicks, override/adjustment data, rep/manager data, etc. to analytics mS for analytics & reporting |
| CCMule-Sales | MVP1-13 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Include additional click stream data for new and added attributes Include customer, order, sales data for Wireless Sell Item in data stores and make available for reporting |
| CCMule-Sales | MVP3-02 Ability to process a Quick Sale not associated to a customer's account | ImpactType: Enhance - LoE: Easy - Notes: Ability to process transaction without any customer data included |
| CCMule-Sales | MVP1-01 Display, filter, search, and interact with a Device & Accessory Catalog (Make, Model, Type, SKU, etc.) | ImpactType: Enhance - LoE: Moderate - Notes: Enhance APIs to support search and display, filter of wireless devices, accessories, promos |
| CCMule-Sales | MVP2-03 Calculate Tax based on the Store location | ImpactType: Test - LoE: TestSupport - Notes: |
| CCMule-Sales | MVP3-06 Single Store Reconciliation/ EOD Processing (Align with P 17 BB Epic 1037163) | ImpactType: Enhance - LoE: Easy - Notes: Extend store reconciliation/EOD processing built for AIA/BB to include Wireless sales, returns, exchanges, etc |
| CCMule-Sales | MVP2-01 Scan bar code of the item to add it to a cart (using iPad Camera) | ImpactType: Enhance - LoE: Easy - Notes: enhance APIs to accept item SKU/IMEI/etc. and add to cart |
| CCMule-Sales | IDP-Sales | AssociationType: Pending - ImpactType: Enhance - Notes: |
| CCMule-Sales | IDP-Sales | AssociationType: Pending - ImpactType: Enhance - Notes: |
| CCMule-Sales | MVP4-01 Ability to support price adjustments within specific thresholds and/or manager approval | ImpactType: Enhance - LoE: Easy - Notes: enhance APIs to allow for price adjustment, reason codes and manager override/approvals send additional analytics/reporting data to Analytics mS |
| CCMule-Sales | MVP2-06 Send trans to register/cash Drawer (Align with P 17 BB Epic 1037163) | ImpactType: Enhance - LoE: Easy - Notes: Extend capabilities built for AIA/BB in Retail to accommodate Wireless transactions (BB EPIC 1037163) |
| CCMule-Sales | MVP2-05 Access/update/Selling store inventory | ImpactType: Enhance - LoE: Moderate - Notes: Enhance to request and provide available in store inventory |
| CCMule-Sales | IDP-Sales | AssociationType: Pending - ImpactType: Enhance - Notes: |
| CCMule-Sales | MVP1-04 Process a CC Payment for the full amount of the item (no installment plans the device) and present standard CC Terms to be read to the customer (from DTAP - similar to one time payment) | ImpactType: Enhance - LoE: Easy - Notes: Enhance APIs to support additional attributes/values as necessary to extend payment method capabilities |
| CCMule-Sales | MVP2-08 Print Receipt (align with PI 17 BB Epic 1037170) | ImpactType: Enhance - LoE: Easy - Notes: Extend capabilities built for AIA/BB in Retail to accommodate Wireless transactions (dependency on EPIC 1037170) |
| CCMule-Sales | MVP1-06 Calculate Tax based on the Shipping address | ImpactType: Enhance - LoE: Easy - Notes: Enhance APIs to accommodate Fraud check, response and mitigation actions |
| CCMule-Sales | MVP1-02 Select and Add an accessory to a cart | ImpactType: Enhance - LoE: Moderate - Notes: accept item from ACC and call IDP Commerce Cart&Pricing to add to cart |
| CCMule-Sales | MVP2-09 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: send new attributes to Analytics mS |
| CCMule-Sales | MVP1-09 Be able to Compensate the Employee | ImpactType: Enhance - LoE: Easy - Notes: Publish all clickstream attributes to Analytics mS |
| CCMule-Sales | OPUS - C | ImpactType: Enhance - LoE: - Notes: |
| CCMule-Sales | MVP2-02 Take a cash Payment for the order (Align with P 17 BB Epic 1037163) | ImpactType: Enhance - LoE: Easy - Notes: Extend capability built for AIA/BB in Retail to accommodate Wireless transactions |
| CCMule-Sales | IDP-Sales | AssociationType: Pending - ImpactType: Enhance - Notes: |
| CCMule-Sales | Analytics Microservice | AssociationType: - ImpactType: Enhance - Notes: |
| CCMule-Sales | MVP4-02 Ability to waive shipping fee with authorized approval/overide | ImpactType: Enhance - LoE: Easy - Notes: capture additional data, clicks, etc. for analytics & reporting |
| CCMule-Sales | MVP3-04 Returns & Exchanges for quick sale transactions | ImpactType: Enhance - LoE: Easy - Notes: Enhance APIs to enable returns and exchanges flows, including additional data elements, retrieval of RMA information, installment adjustments, refunds, etc. Enhance OPUS integration to include return/exchange information for EOD/Reconciliation, store inventory, etc. |
| CCMule-Sales | MVP3-01 Sell eligible Accessory on installment and customer is eligible to purchase on installment (CRSM check for risk assessment) | ImpactType: Enhance - LoE: Moderate - Notes: CCMule-Sales enhance APIs to accommodate accessory on installment attributes; set-up, updates, general information, etc. |
| CCMule-Sales | MVP3-07 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Add attributes and reporting as needed for additional capabilities |
| CCMule-Sales | IDP-Sales | AssociationType: Pending - ImpactType: Enhance - Notes: |
| CP | CCMule-Sales | ImpactType: Enhance - Notes: |
| CCSF | CCMule-Sales | ImpactType: Enhance - Notes: |

#### CCMule-Service 33688

CCMule-Service (MOTS ID: 33688)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | Easy |  |
| MOTS_ID | 33688 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| CCMule-Service | CCSF | AssociationType: Pending - ImpactType: No Change - Notes: |
| CCMule-Service | IDP-OMNI-ODS (ServiceOrder mS) | AssociationType: Pending - ImpactType: Enhance - Notes: Enhance Amend Order capability built with AIA/BB to include Wireless device and accessory orders |
| CCMule-Service | MVP1-17 Ability to cancel the order prior to item ships (Note: Credit card not charged until item is shipped) | ImpactType: Enhance - LoE: Easy - Notes: Expand Amend Order capabilities to include amending/canceling wireless device and accessory order |
| CCMule-Service | MVP1-11 View the order in the order history | ImpactType: Test - LoE: Test - Notes: |
| IDP-CAMS | CCMule-Service | AssociationType: Pending - ImpactType: Enhance - Notes: |
| ISBUS | CCMule-Service | AssociationType: Pending - ImpactType: No Change - Notes: |

#### CCPM 18678

Contact Center Performance Management (MOTS ID: 18678)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | Easy |  |
| MOTS_ID | 18678 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| CCPM | MVP1-09 Be able to Compensate the Employee | ImpactType: Enhance - LoE: Easy - Notes: |

#### CCSF 30685

Customer Connect Salesforce Sales & Services Cloud (MOTS ID: 30685)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | Difficult |  |
| MOTS_ID | 30685 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| CCSF | MVP4-03 Ability to report on price adjustments and shipping overrides | ImpactType: Enhance - LoE: Easy - Notes: capture all data, clicks, override/adjustment data, rep/manager data, etc. for analytics & reporting |
| CCSF | MVP3-02 Ability to process a Quick Sale not associated to a customer's account | ImpactType: Enhance - LoE: Easy - Notes: UI/UX ability to capture name and billing address to use in sale (e.g. for credit card processing) but not associate to a Digital ID or account Ability to perform sale of item without capturing any customer information; e.g. cash sale, gift card, etc. |
| CCSF | MVP2-03 Calculate Tax based on the Store location | ImpactType: Test - LoE: TestSupport - Notes: |
| CCSF | CCMule-Sales | ImpactType: Enhance - Notes: |
| CCSF | MVP1-02 Select and Add an accessory to a cart | ImpactType: Enhance - LoE: Easy - Notes: ACC allow selection of item and pass to CCMULE to add to cart |
| CCSF | MVP2-02 Take a cash Payment for the order (Align with P 17 BB Epic 1037163) | ImpactType: Test - LoE: TestSupport - Notes: |
| CCSF | MVP3-01 Sell eligible Accessory on installment and customer is eligible to purchase on installment (CRSM check for risk assessment) | ImpactType: Enhance - LoE: Moderate - Notes: UI/UX enhancements to set up and display information for accessory on installment Pass additional installment related information down stream |
| CCSF | MVP2-06 Send trans to register/cash Drawer (Align with P 17 BB Epic 1037163) | ImpactType: Test - LoE: TestSupport - Notes: |
| CCSF | MVP4-02 Ability to waive shipping fee with authorized approval/overide | ImpactType: Enhance - LoE: Easy - Notes: provide UI ability to waive shipping fee provide ability to capture manager override/approval capture data, click, override, etc. for analytics/reporting |
| CCSF | MVP3-06 Single Store Reconciliation/ EOD Processing (Align with P 17 BB Epic 1037163) | ImpactType: Enhance - LoE: Easy - Notes: Extend store reconciliation/EOD processing built for AIA/BB to include Wireless sales, returns, exchanges, etc. |
| CCSF | MVP1-10 Provide the agent and customer an Order Confirmation Updates thru the order life cycle for the customer | ImpactType: Test - LoE: TestSupport - Notes: Reuse customer communication pattern built with AIA/BB for notifications and contact verifications |
| CCSF | MVP1-06 Calculate Tax based on the Shipping address | ImpactType: Enhance - LoE: Easy - Notes: Enhance UI/UX for fraud response, action, mitigation based on fraud check response (hard stop, OTP, additional info, etc.) |
| CCSF | MVP1-01 Display, filter, search, and interact with a Device & Accessory Catalog (Make, Model, Type, SKU, etc.) | ImpactType: Enhance - LoE: Moderate - Notes: Add UI/UX to enter into a Sell Items flow (not associated to service) Enhance UI/UX for Sell Items buy flow to: search catalog using various search capabilities; display wireless devices, accessories, promos Capture new screen and click information for analytics Add CCKM articles as necessary |
| CCSF | MVP2-08 Print Receipt (align with PI 17 BB Epic 1037170) | ImpactType: Test - LoE: TestSupport - Notes: Extend capabilities built for AIA/BB in Retail to accommodate Wireless transactions (dependency on EPIC 1037170) |
| CCSF | MVP1-14 Ability to automate FAN based discounts and displaying appropriately | ImpactType: Enhance - LoE: Easy - Notes: enhance screen to show FAN association information and discounts/pricing |
| CCSF | MVP2-05 Access/update/Selling store inventory | ImpactType: Enhance - LoE: Moderate - Notes: ACC UI/UX updates to see available in store inventory |
| CCSF | MVP1-17 Ability to cancel the order prior to item ships (Note: Credit card not charged until item is shipped) | ImpactType: Enhance - LoE: Easy - Notes: Enhance UI/UX to include Amend/Cancel order capabilities |
| CCSF | MVP1-04 Process a CC Payment for the full amount of the item (no installment plans the device) and present standard CC Terms to be read to the customer (from DTAP - similar to one time payment) | ImpactType: Enhance - LoE: Easy - Notes: Extend one time payment function built with AIA/BB for Wireless Sell Item Allow to use stored CC for payment or enter new CC Allow customer to store new CC to profile if desired Retrieve payment terms from SBPL/DTAP Send data elements to Analytics mS Prompt agent to collect payment UI/UX enhancments for actions necessary based on fraud response (e.g. hard stop, OTP, additional info, etc.) |
| CCSF | MVP3-05 Auto Associate rep to store they are located in so they don't need to manually select the store | ImpactType: Enhance - LoE: Moderate - Notes: Enhance to auto associate rep to store they are located in |
| CCSF | MVP2-07 Associate sale to retail rep and store for reporting & Comp (dependent on BB Epic 1037178) | ImpactType: Enhance - LoE: Easy - Notes: Extend functionality/framework built for AIA/BB to accommodate Wireless transaction reporting and compensation (BB EPIC 1037178) |
| CCSF | MVP1-11 View the order in the order history | ImpactType: Enhance - LoE: Easy - Notes: ACC must be able to show new order type information and status for wireless sell item |
| CCSF | MVP4-01 Ability to support price adjustments within specific thresholds and/or manager approval | ImpactType: Enhance - LoE: Easy - Notes: ACC provide ability to edit price for items in cart and capture adjustment reason code Display and require agent to select adjustment reason code Provide/enforce ability for manager overrides and approvals capture additional data, clicks, overrides, etc. to be sent to analytics and reporting |
| CCSF | MVP3-04 Returns & Exchanges for quick sale transactions | ImpactType: Enhance - LoE: Moderate - Notes: Create UI/UX for returns and exchanges flow Pass data needed by down streams to process returns/exchanges; including reason codes, item details, installment adjustments, etc. |
| CCSF | MVP1-13 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Include additional click stream data for new and added attributes Include customer, order, sales data for Wireless Sell Item in data stores and make available for reporting |
| CCSF | MVP3-07 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Add attributes and reporting as needed for additional capabilities |
| CCSF | MVP1-12 Returns & Exchanges (Direct fulfill orders) | ImpactType: TBD - LoE: Unknown - Notes: LOE: TSO |
| CCSF | MVP2-01 Scan bar code of the item to add it to a cart (using iPad Camera) | ImpactType: Enhance - LoE: Moderate - Notes: Enhance UI/UX to capture and show barcode/sku of item Enhance for ability to parse barcode/SKU/IMEI using iPad camera |
| CCMule-Service | CCSF | AssociationType: Pending - ImpactType: No Change - Notes: |

#### DM 26375

Data Manager (MOTS ID: 26375)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | Easy |  |
| MOTS_ID | 26375 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| DM | MVP3-07 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Add attributes and reporting as needed for additional capabilities |
| DM | MVP1-13 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Include customer, order, sales data for Wireless Sell Item in data stores and make available for reporting |
| DM | MVP2-09 Ability to support reporting on all transactions processed | ImpactType: Configure - LoE: Easy - Notes: Assume most attributes are captured in MVP1 Include additional attributes for additional use cases if needed Include any additional retail specific customer, order, sales data for Wireless Sell Item in data stores and make available for reporting |

#### DP-DLIB 30979

DP Data Libraries (MOTS ID: 30979)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability |  |  |
| LoE | Easy |  |
| MOTS_ID | 30979 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| DP-DLIB | MVP3-07 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Add attributes and reporting as needed for additional capabilities |
| DP-DLIB | MVP2-09 Ability to support reporting on all transactions processed | ImpactType: Configure - LoE: Easy - Notes: Assume most attributes are captured in MVP1 Include additional attributes for additional use cases if needed Include any additional retail specific customer, order, sales data for Wireless Sell Item in data stores and make available for reporting |
| DP-DLIB | MVP1-13 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Include customer, order, sales data for Wireless Sell Item in data stores and make available for reporting |

#### DPG - Customer & Accounts 31478

DPG - Customer & Accounts (MOTS ID: 31478)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | Easy |  |
| MOTS_ID | 31478 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| DPG - Customer & Accounts | MVP2-07 Associate sale to retail rep and store for reporting & Comp (dependent on BB Epic 1037178) | ImpactType: Enhance - LoE: Easy - Notes: Extend functionality/framework built for AIA/BB to accommodate Wireless transaction reporting and compensation (BB EPIC 1037178) |
| DPG - Customer & Accounts | MVP2-09 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Assume most attributes are captured in MVP1 Include additional attributes for additional use cases if needed Include any additional retail specific customer, order, sales data for Wireless Sell Item in data stores and make available for reporting |
| DPG - Customer & Accounts | MVP3-07 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Add attributes and reporting as needed for additional capabilities |
| DPG - Customer & Accounts | MVP1-09 Be able to Compensate the Employee | ImpactType: Enhance - LoE: Easy - Notes: receive and store data attributes for wireless sell items from ACC |
| DPG - Customer & Accounts | MVP1-13 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Include customer, order, sales data for Wireless Sell Item in data stores and make available for reporting |

#### DPG - EDM Omnichannel Analytics 29670

DPG - EDM Omnichannel Analytics (MOTS ID: 29670)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | Easy |  |
| MOTS_ID | 29670 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| DPG - EDM Omnichannel Analytics | MVP2-09 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Assume most attributes are captured in MVP1 Include additional attributes for additional use cases if needed Include any additional retail specific customer, order, sales data for Wireless Sell Item in data stores and make available for reporting |
| DPG - EDM Omnichannel Analytics | MVP3-07 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Add attributes and reporting as needed for additional capabilities |
| DPG - EDM Omnichannel Analytics | MVP1-13 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Include customer, order, sales data for Wireless Sell Item in data stores and make available for reporting |

#### DPG - Finance 31618

DPG - Finance Data Product (MOTS ID: 31618)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | Easy |  |
| MOTS_ID | 31618 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| DPG - Finance | MVP1-13 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Include customer, order, sales data for Wireless Sell Item in data stores and make available for reporting |
| DPG - Finance | MVP2-09 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Assume most attributes are captured in MVP1 Include additional attributes for additional use cases if needed Include any additional retail specific customer, order, sales data for Wireless Sell Item in data stores and make available for reporting |
| DPG - Finance | MVP3-07 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Add attributes and reporting as needed for additional capabilities |

#### DPG - Orders & Supply Chain 31510

DPG - Orders & Supply Chain (MOTS ID: 31510)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | Easy |  |
| MOTS_ID | 31510 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| DPG - Orders & Supply Chain | MVP3-07 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Add attributes and reporting as needed for additional capabilities |
| DPG - Orders & Supply Chain | MVP1-09 Be able to Compensate the Employee | ImpactType: Enhance - LoE: Easy - Notes: collect and store attributes for wireless sell items |
| DPG - Orders & Supply Chain | MVP2-07 Associate sale to retail rep and store for reporting & Comp (dependent on BB Epic 1037178) | ImpactType: Enhance - LoE: Easy - Notes: Extend functionality/framework built for AIA/BB to accommodate Wireless transaction reporting and compensation (BB EPIC 1037178) |
| DPG - Orders & Supply Chain | MVP2-09 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Assume most attributes are captured in MVP1 Include additional attributes for additional use cases if needed Include any additional retail specific customer, order, sales data for Wireless Sell Item in data stores and make available for reporting |
| DPG - Orders & Supply Chain | MVP1-13 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Include customer, order, sales data for Wireless Sell Item in data stores and make available for reporting |

#### DPG - Sales & Sunrise 31479

DPG - Sales & Sunrise (MOTS ID: 31479)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | Easy |  |
| MOTS_ID | 31479 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| DPG - Sales & Sunrise | MVP2-07 Associate sale to retail rep and store for reporting & Comp (dependent on BB Epic 1037178) | ImpactType: Enhance - LoE: Easy - Notes: Extend functionality/framework built for AIA/BB to accommodate Wireless transaction reporting and compensation (BB EPIC 1037178) |
| DPG - Sales & Sunrise | MVP3-07 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Add attributes and reporting as needed for additional capabilities |
| DPG - Sales & Sunrise | MVP1-13 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Include customer, order, sales data for Wireless Sell Item in data stores and make available for reporting |
| DPG - Sales & Sunrise | MVP1-09 Be able to Compensate the Employee | ImpactType: Enhance - LoE: Easy - Notes: collect and store attributes for wireless sell items |
| DPG - Sales & Sunrise | MVP2-09 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Assume most attributes are captured in MVP1 Include additional attributes for additional use cases if needed Include any additional retail specific customer, order, sales data for Wireless Sell Item in data stores and make available for reporting |

#### eCDW Ver 26896

eCDW _Vertica (MOTS ID: 26896)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Sunset |  |
| LoE | Easy |  |
| MOTS_ID | 26896 |  |
| Strategy | Application Rationalization |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| eCDW Ver | MVP3-07 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Add attributes and reporting as needed for additional capabilities |
| eCDW Ver | MVP1-13 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Include customer, order, sales data for Wireless Sell Item in data stores and make available for reporting |
| eCDW Ver | MVP2-09 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Assume most attributes are captured in MVP1 Include additional attributes for additional use cases if needed Include any additional retail specific customer, order, sales data for Wireless Sell Item in data stores and make available for reporting |

#### EDATAMART 17625

att.com eDatamart (MOTS ID: 17625)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Sunset |  |
| LoE | Moderate |  |
| MOTS_ID | 17625 |  |
| Strategy | Application Rationalization |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| EDATAMART | MVP1-13 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Include additional click stream data for new and added attributes Include customer, order, sales data for Wireless Sell Item in data stores and make available for reporting |
| EDATAMART | MVP1-04 Process a CC Payment for the full amount of the item (no installment plans the device) and present standard CC Terms to be read to the customer (from DTAP - similar to one time payment) | ImpactType: Enhance - LoE: Easy - Notes: Collect additional data attributes such as: - payment method used (stored, new, etc.) - fraud checks and result - payment terms read & accepted, etc. |
| EDATAMART | MVP4-03 Ability to report on price adjustments and shipping overrides | ImpactType: Enhance - LoE: Easy - Notes: store additional data, clicks, override/adjustment data, rep/manager data, etc. for analytics & reporting |
| EDATAMART | CCDL | AssociationType: Pending - ImpactType: No Change - Notes: |
| EDATAMART | MVP3-07 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Add attributes and reporting as needed for additional capabilities |
| EDATAMART | MVP2-09 Ability to support reporting on all transactions processed | ImpactType: Enhance - LoE: Easy - Notes: Assume most attributes are captured in MVP1 Include additional attributes for additional use cases if needed Include any additional retail specific customer, order, sales data for Wireless Sell Item in data stores and make available for reporting |
| Analytics Microservice | EDATAMART | ImpactType: No Change - Notes: |

#### IDP-BUPS 33847

IDP-BUPS (MOTS ID: 33847)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | Moderate |  |
| MOTS_ID | 33847 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| IDP-BUPS | MVP1-04 Process a CC Payment for the full amount of the item (no installment plans the device) and present standard CC Terms to be read to the customer (from DTAP - similar to one time payment) | ImpactType: Enhance - LoE: Easy - Notes: Process CC payment for wireless sell device and accessory orders in ACC Confirm ability for customer to update CC payment for one-time payment, update profile, etc. |
| IDP-BUPS | CAPM | AssociationType: Pending - ImpactType: Enhance - Notes: |
| IDP-Sales | IDP-BUPS | AssociationType: Pending - ImpactType: Enhance - Notes: |

#### IDP-CAMS 32767

Customer Account Management Services (MOTS ID: 32767)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | Easy |  |
| MOTS_ID | 32767 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| IDP-CAMS | MVP3-04 Returns & Exchanges for quick sale transactions | ImpactType: Enhance - LoE: Easy - Notes: Enhance APIs to accommodate returns and exchanges flow |
| IDP-CAMS | CCMule-Service | AssociationType: Pending - ImpactType: Enhance - Notes: |
| IDP-CAMS | IDP-OMNI-ODS (ServiceOrder mS) | AssociationType: Pending - ImpactType: Enhance - Notes: |
| IDP-CAMS | MVP3-01 Sell eligible Accessory on installment and customer is eligible to purchase on installment (CRSM check for risk assessment) | ImpactType: Enhance - LoE: Easy - Notes: Enhance APIs to accommodate accessory on installment attributes; set-up, updates, general information, etc. Check for existing accessory installment plan on a line of service Confirm customer eligibility for installment |
| IDP-WebAcctMgmt | IDP-CAMS | AssociationType: Pending - ImpactType: Enhance - Notes: |

#### IDP-Catalog-Auth&Publish 33822

IDP-Catalog-Auth&Publish (MOTS ID: 33822)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | Easy |  |
| MOTS_ID | 33822 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| IDP-Catalog-Auth&Publish | MVP1-01 Display, filter, search, and interact with a Device & Accessory Catalog (Make, Model, Type, SKU, etc.) | ImpactType: Enhance - LoE: Easy - Notes: Enhance to allow the authoring of wireless device, accessory, prmos |
| IDP-Catalog-Auth&Publish | MVP1-14 Ability to automate FAN based discounts and displaying appropriately | ImpactType: Enhance - LoE: Moderate - Notes: Enhance to account for FAN discount capabilities in catalog author/publishing |

#### IDP-Commerce-Cart&Pricing 33825

IDP-Commerce-Cart&Pricing (MOTS ID: 33825)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | Moderate |  |
| MOTS_ID | 33825 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| IDP-Commerce-Cart&Pricing | MVP3-01 Sell eligible Accessory on installment and customer is eligible to purchase on installment (CRSM check for risk assessment) | ImpactType: Enhance - LoE: Moderate - Notes: Enhance APIs and functions to accommodate accessory on installment set-up, updates, etc. including enforcing the min/max eligible finance amounts based on items added to cart Add accessory on installment as a payment option Support additional T&Cs, contract information |
| IDP-Commerce-Cart&Pricing | MVP3-04 Returns & Exchanges for quick sale transactions | ImpactType: Enhance - LoE: Easy - Notes: Enhance APIs and logic to allow for return/exchange including reason codes, pricing, installment adjustments, etc. |
| IDP-Commerce-Cart&Pricing | MVP2-03 Calculate Tax based on the Store location | ImpactType: Enhance - LoE: Easy - Notes: Enhance IDP pricing service to account for taxes based on store location instead of shipping address |
| IDP-Commerce-Cart&Pricing | MVP2-01 Scan bar code of the item to add it to a cart (using iPad Camera) | ImpactType: Enhance - LoE: Easy - Notes: Enhance unified cart & pricing APIs to accept item SKU/IMEI |
| IDP-Commerce-Cart&Pricing | MVP1-06 Calculate Tax based on the Shipping address | ImpactType: Enhance - LoE: Easy - Notes: enhance logic to use shipping address for DF wireless sell items |
| IDP-Commerce-Cart&Pricing | MVP3-02 Ability to process a Quick Sale not associated to a customer's account | ImpactType: Test - LoE: TestSupport - Notes: |
| IDP-Commerce-Cart&Pricing | MVP1-12 Returns & Exchanges (Direct fulfill orders) | ImpactType: TBD - LoE: Unknown - Notes: |
| IDP-Commerce-Cart&Pricing | MVP4-01 Ability to support price adjustments within specific thresholds and/or manager approval | ImpactType: Enhance - LoE: Easy - Notes: Allow ability to edit price that exists in Cart Enforce accessory/device price adjustment eligibility from catalog enhance to capture manager override/approval information |
| IDP-Commerce-Cart&Pricing | MVP1-14 Ability to automate FAN based discounts and displaying appropriately | ImpactType: Enhance - LoE: Easy - Notes: Enhance to accommodate FAN pricing and carrying to cart |
| IDP-Commerce-Cart&Pricing | MVP4-02 Ability to waive shipping fee with authorized approval/overide | ImpactType: Enhance - LoE: Easy - Notes: allow ability to edit cart to waive shipping fee upon approval/override |
| IDP-Commerce-Cart&Pricing | MVP1-02 Select and Add an accessory to a cart | ImpactType: Enhance - LoE: Moderate - Notes: Enhance services to support pricing for items and add to cart |

#### IDP-Commerce-Checkout Services 33827

IDP-Commerce-Checkout Services (MOTS ID: 33827)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | Difficult |  |
| MOTS_ID | 33827 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| IDP-Commerce-Checkout Services | MVP3-04 Returns & Exchanges for quick sale transactions | ImpactType: Enhance - LoE: Easy - Notes: Enhance APIs and logic to allow for return/exchange transactions |
| IDP-Commerce-Checkout Services | MVP1-10 Provide the agent and customer an Order Confirmation Updates thru the order life cycle for the customer | ImpactType: Enhance - LoE: Easy - Notes: Publish wireless sell items order events |
| IDP-Commerce-Checkout Services | MVP3-02 Ability to process a Quick Sale not associated to a customer's account | ImpactType: Enhance - LoE: Easy - Notes: Ability to process order transaction without any customer information |
| IDP-Commerce-Checkout Services | MVP3-01 Sell eligible Accessory on installment and customer is eligible to purchase on installment (CRSM check for risk assessment) | ImpactType: Enhance - LoE: Moderate - Notes: Integrate with ILS to send item detail/order information to ILS in initial installment setup, contract changes, refunds, etc. |
| IDP-Commerce-Checkout Services | MVP1-04 Process a CC Payment for the full amount of the item (no installment plans the device) and present standard CC Terms to be read to the customer (from DTAP - similar to one time payment) | ImpactType: Enhance - LoE: Easy - Notes: Enhance services to allow new CC Enhance interaction with Enabler Services for Avertack integration for fraud check and responses |
| IDP-Commerce-Checkout Services | MVP3-06 Single Store Reconciliation/ EOD Processing (Align with P 17 BB Epic 1037163) | ImpactType: Enhance - LoE: Easy - Notes: Extend store reconciliation/EOD processing built for AIA/BB to include Wireless sales, returns, exchanges, etc |
| IDP-Commerce-Checkout Services | MVP1-12 Returns & Exchanges (Direct fulfill orders) | ImpactType: TBD - LoE: Unknown - Notes: |
| IDP-Commerce-Checkout Services | MVP2-05 Access/update/Selling store inventory | ImpactType: Enhance - LoE: Moderate - Notes: IDP Checkout Svc will notify Oracle SCM of item sold for store inventory update IDP Checkout Svc will notify OPUS of item sold so local store inventory can be updated - this is for Oracle PO for inventory/reconciliation/EOD processes |
| IDP-Commerce-Checkout Services | MVP1-06 Calculate Tax based on the Shipping address | ImpactType: Enhance - LoE: Easy - Notes: Enhance to support integration of Enabler Services and Avertack for Fraud check and responses |
| ISBUS | IDP-Commerce-Checkout Services | AssociationType: Pending - ImpactType: Enhance - Notes: |

#### IDP-Commerce-Enabler Services 33826

IDP-Commerce-Enabler Services (MOTS ID: 33826)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | Difficult |  |
| MOTS_ID | 33826 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| IDP-Commerce-Enabler Services | MVP4-02 Ability to waive shipping fee with authorized approval/overide | ImpactType: Enhance - LoE: Easy - Notes: interface with YODA/Oracle to get various fulfillment SKUs available |
| IDP-Commerce-Enabler Services | MVP1-04 Process a CC Payment for the full amount of the item (no installment plans the device) and present standard CC Terms to be read to the customer (from DTAP - similar to one time payment) | ImpactType: Enhance - LoE: Easy - Notes: Enhance to integrate Avertack Fraud checks for payments for wireless sell items |
| IDP-Commerce-Enabler Services | MVP1-01 Display, filter, search, and interact with a Device & Accessory Catalog (Make, Model, Type, SKU, etc.) | ImpactType: Enhance - LoE: Easy - Notes: Enhance to utilize Real Time Inventory (RTI) for display of available or out of stock items |
| IDP-Commerce-Enabler Services | MVP1-14 Ability to automate FAN based discounts and displaying appropriately | ImpactType: Test - LoE: TestSupport - Notes: query ROME for FAN pricing and discount information |
| IDP-Commerce-Enabler Services | MVP3-04 Returns & Exchanges for quick sale transactions | ImpactType: Enhance - LoE: Easy - Notes: Retrieve RMA information from YODA Update ILS for any returns of accessories on installment |
| IDP-Commerce-Enabler Services | MVP3-01 Sell eligible Accessory on installment and customer is eligible to purchase on installment (CRSM check for risk assessment) | ImpactType: Enhance - LoE: Moderate - Notes: Integrate with ILS to: initiate installment contract, process refunds, payoffs, etc. |
| IDP-Commerce-Enabler Services | MVP2-03 Calculate Tax based on the Store location | ImpactType: Enhance - LoE: Easy - Notes: Enhance IDP pricing service to account for taxes based on store location instead of shipping address |
| IDP-Commerce-Enabler Services | MVP1-06 Calculate Tax based on the Shipping address | ImpactType: Enhance - LoE: Easy - Notes: Expand if necessary address validation with INLAP for new shipping address Enhance to integrate with Avertack for Fraud check and response/action orchestration for new shipping address |

#### IDP-Commerce-P&O Discovery 33824

IDP-Commerce-P&O Discovery (MOTS ID: 33824)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | Moderate |  |
| MOTS_ID | 33824 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| IDP-Commerce-P&O Discovery | MVP3-04 Returns & Exchanges for quick sale transactions | ImpactType: Test - LoE: TestSupport - Notes: |
| IDP-Commerce-P&O Discovery | MVP1-02 Select and Add an accessory to a cart | ImpactType: Enhance - LoE: Moderate - Notes: Enhance services to use OC/C1/RTB for pricing and promos for items added/removed to cart |
| IDP-Commerce-P&O Discovery | BSSe-OC | ImpactType: Enhance - Notes: |
| IDP-Commerce-P&O Discovery | MVP3-01 Sell eligible Accessory on installment and customer is eligible to purchase on installment (CRSM check for risk assessment) | ImpactType: Enhance - LoE: Easy - Notes: Enhance APIs to accommodate accessory on installment attributes including item eligibility to finance, pricing, etc. |
| IDP-Commerce-P&O Discovery | MVP1-14 Ability to automate FAN based discounts and displaying appropriately | ImpactType: Enhance - LoE: Moderate - Notes: Take into account FAN restrictions/discounts/promos in product/offer search |
| IDP-Commerce-P&O Discovery | MVP1-06 Calculate Tax based on the Shipping address | ImpactType: Test - LoE: Test - Notes: |
| IDP-Commerce-P&O Discovery | MVP2-05 Access/update/Selling store inventory | ImpactType: Enhance - LoE: Easy - Notes: |
| IDP-Commerce-P&O Discovery | MVP3-02 Ability to process a Quick Sale not associated to a customer's account | ImpactType: Test - LoE: TestSupport - Notes: |
| IDP-Commerce-P&O Discovery | MVP1-01 Display, filter, search, and interact with a Device & Accessory Catalog (Make, Model, Type, SKU, etc.) | ImpactType: Enhance - LoE: Moderate - Notes: Enhance IDP Commerce P&O Discovery services to search Catalog One for Wireless devices, accessories, promos via Order Capture APIs, including various search capabilities (e.g. Search by Make, Model, Type, SKU, item, compatable accessory for xx device, etc.) Get item details, pictures, etc. from Sanity Utilize Cassandra inventory for item availability |

#### IDP-Customer Graph 30657

IDP-Customer Graph  (MOTS ID: 30657)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | Moderate |  |
| MOTS_ID | 30657 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| IDP-Customer Graph | MVP1-06 Calculate Tax based on the Shipping address | ImpactType: Enhance - LoE: Moderate - Notes: Enhance allow the utilization of legacy wireless customer billing address to be mapped to new BSSe individual shipping address |
| IDP-Customer Graph | MVP1-04 Process a CC Payment for the full amount of the item (no installment plans the device) and present standard CC Terms to be read to the customer (from DTAP - similar to one time payment) | ImpactType: Enhance - LoE: Moderate - Notes: Utilize BSSe individual record to hold attributes for downstream processing if it exists If BSSe individual does not exist, create BSSe individual to hold attributes for downstream processing If customer has existing legacy profile but no BSSe individual, once authenticated, use customer data from existing legacy profile in creation of a new BSSe individual (so agent doesn't have to capture new information) |
| IDP-Customer Graph | MVP1-14 Ability to automate FAN based discounts and displaying appropriately | ImpactType: Test - LoE: TestSupport - Notes: |

#### IDP-DTAP 31998

CTX - IDP - Digital Terms, Activations, and Porting (MOTS ID: 31998)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | Easy |  |
| MOTS_ID | 31998 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| IDP-DTAP | MVP1-04 Process a CC Payment for the full amount of the item (no installment plans the device) and present standard CC Terms to be read to the customer (from DTAP - similar to one time payment) | ImpactType: Enhance - LoE: Easy - Notes: Configure for additional payment term for Wireless |
| IDP-DTAP | MVP3-01 Sell eligible Accessory on installment and customer is eligible to purchase on installment (CRSM check for risk assessment) | ImpactType: Enhance - LoE: Moderate - Notes: Enhance to support additional T&C and Contract terms, signature capture and storage to optical |
| IDP SBPL | IDP-DTAP | ImpactType: No Change - Notes: |

#### IDP-IDM 32765

Identity, Registration and Profile Mgmt (MOTS ID: 32765)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| Application Lifecycle | Operational |  |
| Application Lifecycle Status | In Use |  |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| iTapNumber | APM0039724 |  |
| LoE | Easy |  |
| MOTS_ID | 32765 |  |
| ProductTeam | SPT-Auth Reg and Profile |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| IDP-IDM | MVP1-04 Process a CC Payment for the full amount of the item (no installment plans the device) and present standard CC Terms to be read to the customer (from DTAP - similar to one time payment) | ImpactType: Enhance - LoE: Easy - Notes: Support the utilization of existing legacy wireless customer profile to copy customer data to new BSSe individual and associating new BSSe individual to existing Access ID |

#### IDP-OMNI-ODS (ServiceOrder mS) 32166

IDP-Order Domain Services (MOTS ID: 32166)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | Moderate |  |
| MOTS_ID | 32166 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| IDP-OMNI-ODS (ServiceOrder mS) | MVP1-17 Ability to cancel the order prior to item ships (Note: Credit card not charged until item is shipped) | ImpactType: Enhance - LoE: Moderate - Notes: Expand orderMod mS to include ability to Amend/Cancel wireless device and accessory order including (but not limited to); amend/cancel eligibility, check for shipping status, P&O for pricing/promo changes, etc. Specific Amend use cases will be provided during Feature refinement |
| IDP-OMNI-ODS (ServiceOrder mS) | MVP1-11 View the order in the order history | ImpactType: Test - LoE: TestSupport - Notes: |
| IDP-CAMS | IDP-OMNI-ODS (ServiceOrder mS) | AssociationType: Pending - ImpactType: Enhance - Notes: |
| Order Graph | IDP-OMNI-ODS (ServiceOrder mS) | AssociationType: Pending - ImpactType: Enhance - Notes: |
| CCMule-Service | IDP-OMNI-ODS (ServiceOrder mS) | AssociationType: Pending - ImpactType: Enhance - Notes: Enhance Amend Order capability built with AIA/BB to include Wireless device and accessory orders |

#### IDP-Rex Cloud 31552

IDP-Rex Cloud (MOTS ID: 31552)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| Application Lifecycle | Design |  |
| Application Lifecycle Status | Build |  |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| iTapNumber | APM0014272 |  |
| LoE | Easy |  |
| MOTS_ID | 31552 |  |
| ProductTeam | SPT-Personalization Recommend |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| IDP-Rex Cloud | MVP1-01 Display, filter, search, and interact with a Device & Accessory Catalog (Make, Model, Type, SKU, etc.) | ImpactType: Enhance - LoE: Easy - Notes: Enhance to provide accessory recommendations based on device compatibility |
| IDP-Sales | IDP-Rex Cloud | AssociationType: mS - ImpactType: No Change - Notes: |

#### IDP-Sales 30519

IDP-Sales (MOTS ID: 30519)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | Easy |  |
| MOTS_ID | 30519 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| IDP-Sales | IDP-BUPS | AssociationType: Pending - ImpactType: Enhance - Notes: |
| IDP-Sales | IDP-Rex Cloud | AssociationType: mS - ImpactType: No Change - Notes: |
| IDP-Sales | CAS | AssociationType: API - ImpactType: No Change - Notes: |
| CCMule-Sales | IDP-Sales | AssociationType: Pending - ImpactType: Enhance - Notes: |
| Supply Chain | IDP-Sales | AssociationType: Pending - ImpactType: Enhance - Notes: |
| CCMule-Sales | IDP-Sales | AssociationType: Pending - ImpactType: Enhance - Notes: |
| CCMule-Sales | IDP-Sales | AssociationType: Pending - ImpactType: Enhance - Notes: |
| Avertack | IDP-Sales | AssociationType: Pending - ImpactType: Enhance - Notes: |
| CCMule-Sales | IDP-Sales | AssociationType: Pending - ImpactType: Enhance - Notes: |
| CCMule-Sales | IDP-Sales | AssociationType: Pending - ImpactType: Enhance - Notes: |

#### IDP Payment mS

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | Easy |  |
| MOTS_ID | 33825 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| IDP Payment mS | MVP1-04 Process a CC Payment for the full amount of the item (no installment plans the device) and present standard CC Terms to be read to the customer (from DTAP - similar to one time payment) | ImpactType: Enhance - LoE: Easy - Notes: Extend to extend one-time payment flow built with AIA/BB to Wireless Sell Item |
| IDP-WebAcctMgmt | IDP Payment mS | AssociationType: Pending - ImpactType: Enhance - Notes: |

#### IDP SBPL

IDP SBPL

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | Easy |  |
| MOTS_ID | 33825 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| IDP SBPL | MVP3-01 Sell eligible Accessory on installment and customer is eligible to purchase on installment (CRSM check for risk assessment) | ImpactType: TBD - LoE: Unknown - Notes: |
| IDP SBPL | MVP1-04 Process a CC Payment for the full amount of the item (no installment plans the device) and present standard CC Terms to be read to the customer (from DTAP - similar to one time payment) | ImpactType: Enhance - LoE: Easy - Notes: enhance for additional payment T&C for wireless sell items |
| IDP SBPL | IDP-DTAP | ImpactType: No Change - Notes: |

#### ISBUS 31292

Integration Service Bus (MOTS ID: 31292)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | Easy |  |
| MOTS_ID | 31292 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| ISBUS | MVP3-04 Returns & Exchanges for quick sale transactions | ImpactType: Configure - LoE: Easy - Notes: |
| ISBUS | MVP1-10 Provide the agent and customer an Order Confirmation Updates thru the order life cycle for the customer | ImpactType: Configure - LoE: Easy - Notes: |
| ISBUS | MVP3-02 Ability to process a Quick Sale not associated to a customer's account | ImpactType: Configure - LoE: Easy - Notes: Ability to process order transaction without any customer information |
| ISBUS | CCMule-Service | AssociationType: Pending - ImpactType: No Change - Notes: |
| ISBUS | MVP1-12 Returns & Exchanges (Direct fulfill orders) | ImpactType: Test - LoE: TestSupport - Notes: |
| ISBUS | CCMule-CLM | AssociationType: Pending - ImpactType: Enhance - Notes: |
| ISBUS | MVP1-04 Process a CC Payment for the full amount of the item (no installment plans the device) and present standard CC Terms to be read to the customer (from DTAP - similar to one time payment) | ImpactType: Test - LoE: Test - Notes: |
| ISBUS | IDP-Commerce-Checkout Services | AssociationType: Pending - ImpactType: Enhance - Notes: |
| ISBUS | MVP1-09 Be able to Compensate the Employee | ImpactType: Configure - LoE: Easy - Notes: Order events from OG to ATTCC |
| OCE | ISBUS | AssociationType: Pending - ImpactType: Enhance - Notes: |
| Order Graph | ISBUS | AssociationType: Pending - ImpactType: Enhance - Notes: |

#### notifyNow 30920

notifyNow (MOTS ID: 30920)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | Easy |  |
| MOTS_ID | 30920 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| notifyNow | MVP1-10 Provide the agent and customer an Order Confirmation Updates thru the order life cycle for the customer | ImpactType: Enhance - LoE: Easy - Notes: Enhance to store additional customer notifications from CLM |
| BWSFMC | notifyNow | AssociationType: Pending - ImpactType: No Change - Notes: |

#### OCE 23488

Order Capture Engine (MOTS ID: 23488)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | Moderate |  |
| MOTS_ID | 23488 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| OCE | MVP1-09 Be able to Compensate the Employee | ImpactType: Enhance - LoE: Easy - Notes: publish order events for wireless sell items |
| OCE | MVP3-01 Sell eligible Accessory on installment and customer is eligible to purchase on installment (CRSM check for risk assessment) | ImpactType: Test - LoE: TestSupport - Notes: |
| OCE | ISBUS | AssociationType: Pending - ImpactType: Enhance - Notes: |
| OCE | MVP1-12 Returns & Exchanges (Direct fulfill orders) | ImpactType: Test - LoE: TestSupport - Notes: |
| OCE | MVP1-10 Provide the agent and customer an Order Confirmation Updates thru the order life cycle for the customer | ImpactType: Enhance - LoE: Easy - Notes: publish wireless sell item order events for OG |
| OCE | BSSe-OC | AssociationType: Pending - ImpactType: Enhance - Notes: |
| OCE | MVP1-17 Ability to cancel the order prior to item ships (Note: Credit card not charged until item is shipped) | ImpactType: Enhance - LoE: Moderate - Notes: Extend Amend Order capabilities built for AIA/BB to include wireless sell items orders Submit Amend/Cancel to BSSe-OC |

#### Oracle OM 17989

Oracle Order Management (MOTS ID: 17989)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | Easy |  |
| MOTS_ID | 17989 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| Oracle OM | MVP2-04 Returns & Exchanges (In person purchase and direct fulfill) | ImpactType: Test - LoE: TestSupport - Notes: Support testing of existing return/exchange systems and processes |
| Oracle OM | MVP1-10 Provide the agent and customer an Order Confirmation Updates thru the order life cycle for the customer | ImpactType: Enhance - LoE: Easy - Notes: Publish shipping order and update events |
| Oracle OM | MVP3-04 Returns & Exchanges for quick sale transactions | ImpactType: Enhance - LoE: Easy - Notes: Enhance to accommodate returns/exchanges process from ACC |
| Oracle OM | MVP1-17 Ability to cancel the order prior to item ships (Note: Credit card not charged until item is shipped) | ImpactType: Enhance - LoE: Easy - Notes: process amend/cancel DF order |

#### ORACLE SCM 18249

Oracle Supply Chain Management (SCM) Systems (MOTS ID: 18249)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | Easy |  |
| MOTS_ID | 18249 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| ORACLE SCM | MVP4-01 Ability to support price adjustments within specific thresholds and/or manager approval | ImpactType: Enhance - LoE: Easy - Notes: provide price adjustment reason codes for display in ACC |
| ORACLE SCM | MVP2-05 Access/update/Selling store inventory | ImpactType: Enhance - LoE: Moderate - Notes: Receive notification from IDP Checkout of item sold and update local store inventory accordingly |
| ORACLE SCM | MVP1-17 Ability to cancel the order prior to item ships (Note: Credit card not charged until item is shipped) | ImpactType: Enhance - LoE: Easy - Notes: process amend/cancel DF order |
| ORACLE SCM | MVP1-01 Display, filter, search, and interact with a Device & Accessory Catalog (Make, Model, Type, SKU, etc.) | ImpactType: Enhance - LoE: Easy - Notes: Enhance to support RTI to display available or out of stock items Enhance to support the update of inventory for items sold in ACC |
| ORACLE SCM | MVP2-04 Returns & Exchanges (In person purchase and direct fulfill) | ImpactType: Test - LoE: TestSupport - Notes: Support testing of existing return/exchange systems and processes |
| ORACLE SCM | MVP1-06 Calculate Tax based on the Shipping address | ImpactType: Test - LoE: Test - Notes: |
| ORACLE SCM | MVP1-12 Returns & Exchanges (Direct fulfill orders) | ImpactType: Test - LoE: TestSupport - Notes: |
| ORACLE SCM | MVP3-04 Returns & Exchanges for quick sale transactions | ImpactType: Enhance - LoE: Easy - Notes: Enhance to accommodate returns/exchanges process from ACC |

#### Order Graph 28995

Order Graph (MOTS ID: 28995)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | Moderate |  |
| MOTS_ID | 28995 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| Order Graph | MVP1-12 Returns & Exchanges (Direct fulfill orders) | ImpactType: Test - LoE: TestSupport - Notes: |
| Order Graph | MVP1-10 Provide the agent and customer an Order Confirmation Updates thru the order life cycle for the customer | ImpactType: Enhance - LoE: Moderate - Notes: Order Graph consume Wireless order/shipping events and publish to ISBUS for CCMULE-CLM to consume |
| Order Graph | MVP3-01 Sell eligible Accessory on installment and customer is eligible to purchase on installment (CRSM check for risk assessment) | ImpactType: Enhance - LoE: Easy - Notes: enhance to accommodate accessory on installment information in order |
| Order Graph | MVP1-11 View the order in the order history | ImpactType: Enhance - LoE: Easy - Notes: Order Graph to subscribe to wireless sell item order and shipping update events and make available to ACC or OMHUB |
| Order Graph | MVP3-04 Returns & Exchanges for quick sale transactions | ImpactType: Enhance - LoE: Easy - Notes: Enhance to listen for return/exchange orders |
| Order Graph | IDP-OMNI-ODS (ServiceOrder mS) | AssociationType: Pending - ImpactType: Enhance - Notes: |
| Order Graph | MVP2-07 Associate sale to retail rep and store for reporting & Comp (dependent on BB Epic 1037178) | ImpactType: Enhance - LoE: Easy - Notes: Extend functionality/framework built for AIA/BB to accommodate Wireless transaction reporting and compensation (BB EPIC 1037178) |
| Order Graph | ISBUS | AssociationType: Pending - ImpactType: Enhance - Notes: |
| Order Graph | MVP2-04 Returns & Exchanges (In person purchase and direct fulfill) | ImpactType: Test - LoE: TestSupport - Notes: Support testing of existing return/exchange systems and processes |
| Order Graph | MVP1-09 Be able to Compensate the Employee | ImpactType: Enhance - LoE: Easy - Notes: Listen for all wireless sell items orders and publish for ATTCC |
| Order Graph | MVP3-02 Ability to process a Quick Sale not associated to a customer's account | ImpactType: Enhance - LoE: Easy - Notes: Ability to store order transaction without any customer information |
| Order Graph | MVP1-17 Ability to cancel the order prior to item ships (Note: Credit card not charged until item is shipped) | ImpactType: Enhance - LoE: Easy - Notes: Expand Amend/Cancel Order capability built with AIA/BB to include publish of order updates for wireless accessory and device orders |
| ATTCC | Order Graph | AssociationType: Pending - ImpactType: Enhance - Notes: |

#### OrderTrack 18944

Order Track (MOTS ID: 18944)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | Easy |  |
| MOTS_ID | 18944 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| OrderTrack | MVP1-10 Provide the agent and customer an Order Confirmation Updates thru the order life cycle for the customer | ImpactType: Enhance - LoE: Easy - Notes: Turn off order and shipping update communications |

#### Sanity 32012

Sanity.io (MOTS ID: 32012)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Configure |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | Easy |  |
| MOTS_ID | 32012 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| Sanity | MVP1-01 Display, filter, search, and interact with a Device & Accessory Catalog (Make, Model, Type, SKU, etc.) | ImpactType: Enhance - LoE: Moderate - Notes: Provide item details, picture, etc. for display back to ACC |
| Sanity | MVP2-05 Access/update/Selling store inventory | ImpactType: Enhance - LoE: Easy - Notes: configure for wireless item details |

#### SCOR 31902

Supply Chain Orchestrator (MOTS ID: 31902)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | Difficult |  |
| MOTS_ID | 31902 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| SCOR | MVP1-06 Calculate Tax based on the Shipping address | ImpactType: Enhance - LoE: Difficult - Notes: Enhance for shipping of wireless devices and accessories Provide shipping update notifications to ISBUS |
| SCOR | MVP1-12 Returns & Exchanges (Direct fulfill orders) | Notes: |
| SCOR | MVP1-10 Provide the agent and customer an Order Confirmation Updates thru the order life cycle for the customer | ImpactType: Test - LoE: Test - Notes: Publish shipping update events to ISBUS for CCMULE CLM to consume (TSO is assuming publishing of shipping update events is done with MVP1-06 scope item) |
| SCOR | MVP1-09 Be able to Compensate the Employee | ImpactType: Enhance - LoE: Easy - Notes: Provide shipping update notifications to ISBUS |
| SCOR | MVP1-11 View the order in the order history | ImpactType: Test - LoE: Test - Notes: |
| SCOR | MVP1-17 Ability to cancel the order prior to item ships (Note: Credit card not charged until item is shipped) | ImpactType: Enhance - LoE: Easy - Notes: Publish notifications to ISBUS Update inventory (add, remove, cancel) per amend or cancel |
| BSSe-OH | SCOR | AssociationType: Pending - ImpactType: Enhance - Notes: |

#### SKUF 21641

SKU Force (MOTS ID: 21641)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Contain |  |
| LoE | Easy |  |
| MOTS_ID | 21641 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| SKUF | MVP1-01 Display, filter, search, and interact with a Device & Accessory Catalog (Make, Model, Type, SKU, etc.) | ImpactType: Enhance - LoE: Easy - Notes: Send C1 enriched wireless device and accessory information |
| SKUF | BSSe-C1 | ImpactType: Enhance - Notes: Enrich accessory information feed to Catalog One |

#### YODA 21053

YODA - Mobility (MOTS ID: 21053)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Core |  |
| LoE | Easy |  |
| MOTS_ID | 21053 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| YODA | MVP3-04 Returns & Exchanges for quick sale transactions | ImpactType: Enhance - LoE: Easy - Notes: Enhance to support returns processing from ACC |
| YODA | MVP2-04 Returns & Exchanges (In person purchase and direct fulfill) | ImpactType: Test - LoE: TestSupport - Notes: Support testing of existing return/exchange systems and processes |

### 1036446 QB5791 Non-Development

Created on 6/19/2023. Last modified on 6/23/2023.

<These are non-development impacted applications.>

#### ATT Coral Desktop 26959

CCT ATT CoralActive Desktop (MOTS ID: 26959)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Test |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | TestSupport |  |
| MOTS_ID | 26959 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| ATT Coral Desktop | MVP1-04 Process a CC Payment for the full amount of the item (no installment plans the device) and present standard CC Terms to be read to the customer (from DTAP - similar to one time payment) | ImpactType: Test - LoE: TestSupport - Notes: |

#### CPC 17765

Common Product Catalog (MOTS ID: 17765)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Test |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | TestSupport |  |
| MOTS_ID | 17765 |  |

Associations

#### INLAP 31374

Intelligent Network and Location Application Platform (MOTS ID: 31374)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Test |  |
| IPv6Comp | Unsure |  |
| Leveragability | Core |  |
| LoE | TestSupport |  |
| MOTS_ID | 31374 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| INLAP | MVP1-06 Calculate Tax based on the Shipping address | ImpactType: Test - LoE: Test - Notes: |

#### OTSM 20138

Order Taxation Services Module (MOTS ID: 20138)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Test |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | TestSupport |  |
| MOTS_ID | 20138 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| OTSM | MVP2-03 Calculate Tax based on the Store location | ImpactType: Test - LoE: TestSupport - Notes: |
| OTSM | MVP1-06 Calculate Tax based on the Shipping address | ImpactType: Test - LoE: TestSupport - Notes: |
| BSSe-RTB | OTSM | AssociationType: API - ImpactType: No Change - Notes: |

#### PDH 23250

Oracle Product Data Hub (MOTS ID: 23250)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Test |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | TestSupport |  |
| MOTS_ID | 23250 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| PDH | MVP1-01 Display, filter, search, and interact with a Device & Accessory Catalog (Make, Model, Type, SKU, etc.) | ImpactType: Test - LoE: TestSupport - Notes: Provide wireless device and accessory information to C1 - interface previously established |
| PDH | BSSe-C1 | ImpactType: No Change - Notes: |

#### RAISR 28167

Real-time Audio Interception and Speech Recognition (MOTS ID: 28167)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Test |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | TestSupport |  |
| MOTS_ID | 28167 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| RAISR | MVP1-04 Process a CC Payment for the full amount of the item (no installment plans the device) and present standard CC Terms to be read to the customer (from DTAP - similar to one time payment) | ImpactType: Test - LoE: TestSupport - Notes: |

#### ROME 14269

ROME (MOTS ID: 14269)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Test |  |
| IPv6Comp | Unsure |  |
| Leveragability | Contain |  |
| LoE | TestSupport |  |
| MOTS_ID | 14269 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| ROME | MVP1-14 Ability to automate FAN based discounts and displaying appropriately | ImpactType: Test - LoE: Test - Notes: |

#### SC-SPI 26967

Secure Customer-Sensitive Personal Information (MOTS ID: 26967)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Test |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | TestSupport |  |
| MOTS_ID | 26967 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| SC-SPI | MVP1-04 Process a CC Payment for the full amount of the item (no installment plans the device) and present standard CC Terms to be read to the customer (from DTAP - similar to one time payment) | ImpactType: Test - LoE: TestSupport - Notes: |

### 1036446 QB5791 No Impact

Created on 6/19/2023. Last modified on 6/23/2023.

<These are applications with no impacts, based on analysis and/or feedback.>

#### BSSe-OC 30909

BSSe-Order Capture (MOTS ID: 30909)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | Enhance |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | Difficult |  |
| MOTS_ID | 30909 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| BSSe-OC | MVP1-02 Select and Add an accessory to a cart | Notes: Enhance APIs to support pricing, promos including changes associated with adding/removing items to cart |
| BSSe-OC | MVP1-14 Ability to automate FAN based discounts and displaying appropriately | Notes: |
| BSSe-OC | MVP1-01 Display, filter, search, and interact with a Device & Accessory Catalog (Make, Model, Type, SKU, etc.) | Notes: Enhance APIs and logic to search and return Wireless devices, accessories and associated promos |
| BSSe-OC | BSSe-OH | AssociationType: Pending - ImpactType: Enhance - Notes: |
| BSSe-OC | MVP1-06 Calculate Tax based on the Shipping address | ImpactType: Enhance - LoE: Moderate - Notes: Enhance for order processing to SCOR for shipping of wireless devices and accessories |
| OCE | BSSe-OC | AssociationType: Pending - ImpactType: Enhance - Notes: |

#### CPOP 29607

Centralized Products and Offers Platform (MOTS ID: 29607)

Tagged Values

| Name | Value | Notes |
| --- | --- | --- |
| ImpactType | TBD |  |
| IPv6Comp | Unsure |  |
| Leveragability | Invest |  |
| LoE | Non-Development |  |
| MOTS_ID | 29607 |  |

Associations

| Source | Destination | Notes |
| --- | --- | --- |
| CPOP | MVP1-12 Returns & Exchanges (Direct fulfill orders) | ImpactType: TBD - LoE: Unknown - Notes: LOE: TSO |
| CPOP | MVP2-05 Access/update/Selling store inventory | ImpactType: Enhance - LoE: Moderate - Notes: Integrate with Oracle SCM to retrieve available in store inventory Support any discount/promo for accessories Retrieve item details from Sanity as necessary |
| CPOP | MVP3-01 Sell eligible Accessory on installment and customer is eligible to purchase on installment (CRSM check for risk assessment) | ImpactType: Enhance - LoE: Easy - Notes: Catalog setup to include item financing eligibility, pricing, etc. |
| CPOP | MVP3-02 Ability to process a Quick Sale not associated to a customer's account | ImpactType: TBD - LoE: Unknown - Notes: |
| CPOP | MVP4-01 Ability to support price adjustments within specific thresholds and/or manager approval | ImpactType: Configure - LoE: Easy - Notes: ensure accessory/device price adjustment eligibility is available from catalog |

## Roadmap & Domain Relevance

Architecture Artifacts – Wiki site providing accessibility to architecture artifacts (SI, TDD) and Impacted Roadmaps related to an EPIC/PID.