Solution Intent 1372673 MIGR: Wireless - Migration Device Financing, Signature(QB7356) Solution Intent

Date/Time Generated:; 2/27/2026 2:09:39 PM. Author:; ik405p. EA Repository : CTP_22_25

CREATED WITH.

Table of Contents

1372673 MIGR: Wireless - Migration Device Financing, Signature(QB7356) Solution Intent	4

Problem Statement	5

The architecture outlined in this solution depicts the primary changes/extensions of the migration architecture that are needed to support the Cohort 2 accounts in the migration effort.The primary new capability enabled in cohort 2 is device financing.	6

With device financing, there are four highly dependent components of the offer/contract constructs to address.Of the four key items in the current ecosystem, this project addresses the following three major pieces:	6

Assumptions, Constraints and Dependencies	6

Requirements Summary Table	8

Applications Summary Table	8

Sequencing Summary Table	9

Product Team Summary Table	9

Interfaces Summary Table	11

Requirements Summary Table	15

Solution Summary	15

Solution Summary 	15

1372673 Solution Context	15

Solution Details	15

1372673 - CR 840 - Clearing Account	15

1372673 - Device Finance	17

1372673 - Nextup Anytime	20

1372673 CR#725	20

1372673 CR#726	21

1372673 CR#726 - Sequence	23

1372673 Device Protection	24

1372673 Signature Appreciation	24

Bus Ops - Reconciliation 	25

Asurion 	26

Object 	26

Object 	26

Object 	26

Object 	26

Object 	26

Object 	26

Relationship Matrix 	26

Impact Legend 	26

Impact Legend 	27

Impact Legend 	27

Impact Legend 	28

1372673 Development	28

ADAS 32327	28

ASPEN 17815	28

BSSe-ACF 32985	29

BSSe-C1 30911	32

BSSe-MMap 31697	33

BSSe-OC 30909	34

BSSe-RTB 30914	35

BSSe-SkyFM 31452	36

CAPM 73	36

CFAS-CS 8043	37

CFM 13287	37

CorpFin-Integration 32476	38

CSI - Customer Care 20182	38

CSI - Order and Subscription Mngt 20187	38

DLC 17744	39

DPG - Customer & Accounts 31478	39

DPG - EDM Omnichannel Analytics 29670	40

DPG - Finance 31618	40

DPG - Sales & Sunrise 31479	40

EDP 18211	41

Everest 30699	41

GRID-GDDN 22509	41

IDP-BUPS 33847	41

IDP-Catalog-A&P 33822	42

IDP-Commerce- P&O 33824	42

IDP-CTX-Evt-HUB 33932	42

IDP-Customer Graph Cloud 31468	42

ILS 31372	43

ISBUS 31292	44

MFR 17901	45

MIREA 31326	45

OCE 23488	46

OGSI - RM 32421	46

TLG-MOB 18193	47

1372673 Non Development	48

BSSe-BB 31692	48

CorpFin-GL 32412	48

IDP-CTX-Evt-HUB 33932	49

IDP-IDM 32765	49

ISBUS 31292	49

MBIZ 34190	51

ORBIT GOLD 17922	51

ROME 14269	51

1372673 No Impact	51

1372673 TBD	51

Issues Log	51

Log (Optional issues and information for tracking purposes	51

|  | Solution Intent (SI) |
| --- | --- |

SI Generated: 02/27/26

***ATTENTION:  This Solution Intent (SI) should be validated by the Solution Architect to ensure requirements are still satisfied, if PI planning or phase 2 implementation begins after 08/27/26

It is Strongly encouraged to be reviewed with the Solution Architect if initial SI is being targeted in a later PI/release than initially planned.

# 1372673 MIGR: Wireless - Migration Device Financing, Signature(QB7356) Solution Intent

Revision History

| Author / ATTUID | Revision Date | Version | Revision Description |
| --- | --- | --- | --- |
| Indu Khurana/ik405p | 11/18/25 | 0.1 | Draft SI |
| Indu Khurana/ik405p | 12/1/2025 | 0.2 | Updated the Draft SI with additional details |
| Indu Khurana/ik405p | 12/2/2025 | 0.3 | Updated Review comments after first SI review meeting |
| Indu Khurana/ik405p | 12/4/2025 | 1.0 | Update the Review comments: Included DPG Finance and DPG Sales &Sunrise as impacted applications Included IDP-IDM , as TSO impact for FAN details Included Orbit Gold as TSO impact for Device Finance and Fan Details |
| Indu Khurana/ik405p | 12/10/2025 | 1.1 | Updated RTB and BB impact details Moved BB impact from Testsupport to Test Updated BB impact description with details to support FAN customers Added assumption /dependency on forward migration CR (to be opened ) for migration of 6 month charge details from TLG to BSSe, This CR should include installment plan charges and promotions for 6 months Added assumption /dependency on forward migration CR (to be opened ) for providing the all AR details not only the aggregate amount during migration from TLG to BSSe. This CR should include the installment charge/credit details too. Added assumption that R07 eligibility rule would still be applicable for ILS charges sent to RTB Added assumption and exclusion criteria in ACF impact that if pending turn in device or RMA for TLG BAN exist, then BAN should be excluded from migration Added in ACF eligibility criteria and new assumption - BANs/Accounts for which the loan is created via direct channel sale would be eligible for migration. |
| Indu Khurana/ik405p | 12/19/2025 | 1.2 | Added NFR requirements |
| Indu Khurana/ik405p | 01/09/2026 | 1.3 | Added CR#725 and #726 solution |
| Indu Khurana/ik405p | 01/09/2026 | 1.4 | MIREA impact added |
| Indu Khurana/ik405p | 01/26/2026 | 1.5 | Added Pending Installment Charge Solution in Device Finance Solution Summary |
| Indu Khurana/ik405p | 01/30/2026 | 1.6 | Update the CR#726 solution to include Closed lines and Payment history requirement |
| Indu Khurana/ik405p | 02/06/2026 | 1.7 | Post Review comments |
| Indu Khurana/ik405p | 02/13/2026 | 1.8 | Added BB as Test impact, for post Bill adjustments of migrated charges |
| Indu Khurana/ik405p | 02/19/2026 | 1.9 | Updated the impact for MFR to non-dev test |
| Indu Khurana/ik405p | 02/19/2026 | 1.10 | Added CR #840 impact for Clearing account Reconciliation Added CR #814 impact Everest to create a 'retrieval' API and onboard CG to it during migration. |
| Indu Khurana/ik405p | 02/27/2026 | 1.11 | Added CR #814 impact Everest to create a 'retrieval' API and onboard CG to it during migration. Added CR#853 impact to capture the COF in CG from CAPM during migration |

# Problem Statement

Requirements

Ability to migrate customer accounts from legacy to BSSe who may have a subscriber with one or more of the following:

Device financing (supported by ILS on BSSe)

Signature discounts

Future Scope:

Device Protection

Next Up Anytime

Device Warranty

BR Link:

https://att.sharepoint.com/:w:/r/sites/BSSe_Program/_layouts/15/doc2.aspx?sourcedoc=%7B28930FF7-4E21-4E67-B1D0-AFD29487EB05%7D&file=BSSe%20Wireless%20Migration%20Chort%202%20-%20Device%20Financing.docx&wdLOR=cBEB65856-80A8-42E1-AF56-F90180F72C26&fromShare=true&action=default&mobileredirect=true

Solution Overview

# The architecture outlined in this solution depicts the primary changes/extensions of the migration architecture that are needed to support the Cohort 2 accounts in the migration effort.The primary new capability enabled in cohort 2 is device financing.

# With device financing, there are four highly dependent components of the offer/contract constructs to address.Of the four key items in the current ecosystem, this project addresses the following three major pieces:

- Creation/movement of an installment plan at the current installment in a multiple installment contract

- Identification and migration of any Next Up Anytime charges (not in PI27)

- Identification and migration of any offsetting credits a customer receives due to a promo on their account that is tied with the device/installment contract.

- In this release, securitized contracts and other 'next charges' (Next up) are still part of the excluded set of customers.

This architecture evolves the migration process to support device financing, focusing on the accurate migration of installment plans and credits, ensuring all relevant systems and reporting are updated, and maintaining robust validation and error handling throughout the process.

## Assumptions, Constraints and Dependencies

| A/C/D # | Description |
| --- | --- |
| Assumptions |  |
| A1 | Same communication rules will be applied as mentioned in Epic 128315 |
| A2 | All assumptions from original forward migration would remain true. |
| A3 | Forward migration CR (to be opened ) for migration of 6 month charge details from TLG to BSSe, This CR should include installment plan charges and promotions for 6 months |
| A4 | Forward migration CR (to be opened ) for providing the all AR details not only the aggregate amount during migration from TLG to BSSe. This CR should include the installment charge/credit details too |
| A5 | Rule R07 defined in Forward migration eligibility rules - Account IS eligible for migration when both of the following Bill Cycle Close Date conditions are met: 1) BAN is more than 3 days prior to next Bill Cycle Close Date (e.g., if close = 12th then BAN is NOT eligible on 9th, 10th or 11th) 2) Current Date is not Bill Cycle Close Date This rule will still be applicable to BAN with device installment plan, to make sure after successful migration ILS can send the device loan charge/credit details to RTB two days prior to billing date. |
| A8 | If turn in device is pending from customer in TLG or RMA is created for device/ctn for TLG customer, then this TLG BAN should not be eligible for migration. |
| A9 | BANs/Accounts for which the loan is created via direct channel sale would be eligible for migration. |
| Constraints |  |
| C1 | Original eligibility rules defined with forward migration would remain applicable except the ILS and FAN based discounts exclusion. |
| C2 | Loans created via direct channels are in scope. |
| C3 | Securitized contracts and other 'next charges' (Next up, Next Up Anytime) are still part of the excluded set of customers for PI27. |
| C4 |  |
| Dependencies |  |
| D1 | - EPIC 1279127 BST: Wireless - Device Financing - Installment Loan Setup and Billing |
| D2 | - Epic 1278315 MIGR: Wireless TENB Mobility Migrations for Phase 1 – Foundations - QB 7199 |
| D3 | - ACF enabler epic |
| D4 | - Epic 1395495 BST-WLS: BR- 1880184 -SRT-1179 - Mobile Device Protection - UFD-4284 |
| D5 | - Warranty epic(s) on BST |
| D6 | - Epic 1375707 BST: Wireless - 1189 - Appreciation/Signature Discounts |
| D7 | - Epic 1013291 Wireless - Next Up Anytime - Pay up (QB7657) Solution Intent |
| D8 | - Forward migration CR (to be opened ) for migration of 6 month charge details from TLG to BSSe, This CR should include installment plan charges and promotions for 6 months |
| D9 | - Forward migration CR (to be opened ) for providing the all AR details not only the aggregate amount during migration from TLG to BSSe. This CR should include the installment charge/credit details too. |
| D10 | - Dependency on CR#746 - Manual fallout management |

## Requirements Summary Table

| NFR | Name | Notes | Apps |
| --- | --- | --- | --- |
| 1. | Comply with all accessibility requirements (https://accessibility.web.att.com/) |  |  |
| 2. | Comply with all legal, regulatory, compliance, privacy, and mandated requirements. |  |  |
| 3. | Ensure page performance is not negatively impacted. - Assess high-profile functionality and ensure robust performance is planned |  |  |
| 4. | Adopt security best practices for every customer-facing capability: - Capture high risk scenarios along with mitigation recommendations |  |  |
| 5. | Comply with all state privacy laws and enforce privacy policy |  |  |

## Applications Summary Table

| Parent Package | Impact Type | MOTS ID | Application | IT App Owner | LoE |
| --- | --- | --- | --- | --- | --- |
| 1372673 Development | Enhance | 32327 | ADAS | ak0762 | Easy |
| 1372673 Development | Enhance | 17815 | ASPEN | rb5385 | Moderate |
| 1372673 Development | Enhance | 32985 | BSSe-ACF | ma3060 | Difficult |
| 1372673 Development | Configure | 30911 | BSSe-C1 | mr6640 | Easy |
| 1372673 Development | Enhance | 31697 | BSSe-MMap | el2596 | Difficult |
| 1372673 Development | Enhance | 30909 | BSSe-OC | dj8303 | Easy |
| 1372673 Development | Enhance | 30914 | BSSe-RTB | ab7451 | Easy |
| 1372673 Development | Enhance | 31452 | BSSe-SkyFM | rs1624 | Moderate |
| 1372673 Development | Enhance | 73 | CAPM | ak4241 | Moderate |
| 1372673 Development | Enhance | 8043 | CFAS-CS | rd4947 | Moderate |
| 1372673 Development | Enhance | 13287 | CFM | tr2858 | Moderate |
| 1372673 Development | Test | 32476 | CorpFin-Integration | rk1942 | Test |
| 1372673 Development | TBD | 20182 | CSI - Customer Care | sk952d |  |
| 1372673 Development | Test | 20187 | CSI - Order and Subscription Mngt | sr424m | TestSupport |
| 1372673 Development | Test | 17744 | DLC | ss7841 | Test |
| 1372673 Development | Enhance | 31478 | DPG - Customer & Accounts | lt1046 | Moderate |
| 1372673 Development | Enhance | 29670 | DPG - EDM Omnichannel Analytics | rb9777 | Easy |
| 1372673 Development | Enhance | 31618 | DPG - Finance | mh3242 | Easy |
| 1372673 Development | Enhance | 31479 | DPG - Sales & Sunrise | lc7559 | Easy |
| 1372673 Development | Enhance | 18211 | EDP | cg2390 | Easy |
| 1372673 Development | TBD | 30699 | Everest | eq6349 |  |
| 1372673 Development | Test | 22509 | GRID-GDDN | av8495 | TestSupport |
| 1372673 Development | Enhance | 33847 | IDP-BUPS | sp7194 | Moderate |
| 1372673 Development | Configure | 33822 | IDP-Catalog-A&P | mr6640 | Easy |
| 1372673 Development | Test | 33824 | IDP-Commerce- P&O | ra839d | Test |
| 1372673 Development | Test | 33932 | IDP-CTX-Evt-HUB | jb5042 | Test |
| 1372673 Development | Enhance | 31468 | IDP-Customer Graph Cloud | aw5338 | Moderate |
| 1372673 Development | Enhance | 31372 | ILS | rb5385 | Complex |
| 1372673 Development | Test | 31292 | ISBUS | ph2755 | Non-Development |
| 1372673 Development | Test | 17901 | MFR | ss6774 | Non-Development |
| 1372673 Development | Enhance | 31326 | MIREA | cm9584 | Easy |
| 1372673 Development | Enhance | 23488 | OCE | hv2868 | Easy |
| 1372673 Development | Enhance | 32421 | OGSI - RM | ss590y | Easy |
| 1372673 Development | Enhance | 18193 | TLG-MOB | as5789 | Moderate |
| 1372673 Non Development | Test | 31692 | BSSe-BB | ma3060 | Test |
| 1372673 Non Development | Test | 32412 | CorpFin-GL | pp8500 | TestSupport |
| 1372673 Non Development | Test | 33932 | IDP-CTX-Evt-HUB | jb5042 | Test |
| 1372673 Non Development | Test | 32765 | IDP-IDM | st124e | TestSupport |
| 1372673 Non Development | Test | 31292 | ISBUS | ph2755 | Non-Development |
| 1372673 Non Development | Test | 34190 | MBIZ | ss5212 | Test |
| 1372673 Non Development | Test | 17922 | ORBIT GOLD | hr6378 | TestSupport |
| 1372673 Non Development | Test | 14269 | ROME | rc6785 | Test |

*Group impacts are added automatically via MDE and are not represented in the SI.

## Sequencing Summary Table

| Parent Package | Application Impact Type | MOTS ID | Application | Application LoE | *Sequence |
| --- | --- | --- | --- | --- | --- |

*Sequences of "ZZZ" means the application was not considered in the sequencing.

This sequence table understands that this sequence does not cover all acceptance criteria or requirements or all scenarios under epic but covers most common and generic flow to give high level idea.

Actual development sequence should be relied on PI planning exercises.

## Product Team Summary Table

| Product Team | Notes | MOTS ID | Application | Application LoE |
| --- | --- | --- | --- | --- |
| ACES Billing | - Installment plan will be billed under similar bill description and similar bill section with grey boxes and pick up where it left off on TLG(counter). - Installment plan promotions will appear in same section as designed for ILS. - System will be able to perform bill quality checks to ensure bill is accurate prior to release of bill. - Validate Bill Message for FAN customers is triggered to be part of EOC Bill process | 31692 | BSSe-BB | Test |
| ACES-Core Enablement Svcs | - Installment plan will be billed under similar bill description and similar bill section with grey boxes and pick up where it left off on TLG(counter). - Installment plan promotions will appear in same section as designed for ILS. - System will be able to perform bill quality checks to ensure bill is accurate prior to release of bill. - Validate Bill Message for FAN customers is triggered to be part of EOC Bill process | 31692 | BSSe-BB | Test |
| BSS Evolution |  | 31697 | BSSe-MMap | Difficult |
| BSS Evolution |  | 30909 | BSSe-OC | Easy |
| BSS Evolution |  | 30914 | BSSe-RTB | Easy |
| BSS Evolution |  | 31452 | BSSe-SkyFM | Moderate |
| Commerce Services | Support integration with C1 by OC in offer mapping and inventory creation process for signature discounts migrated. | 33824 | IDP-Commerce- P&O | Test |
| Sales Enablement – Raga |  | 18211 | EDP | Easy |
| SPT-Analytics |  | 29670 | DPG - EDM Omnichannel Analytics | Easy |
| SPT-Auth Reg and Profile | Identity, Registration and Profile Mgmt (MOTS ID: 32765) Impacts: - IDM Stores ROME HyFE Event (BAU and No Changes) - Test Support to provide the FAN Details for migrated BAN. | 32765 | IDP-IDM | TestSupport |
| SPT-Billing Usage and Payments | IDP-BUPS (MOTS ID: 33847) Support a 24 hour of migration adjustment block for BSSE accounts that just migrated | 33847 | IDP-BUPS | Moderate |
| SPT-Catalog Publish Platform | IDP-Catalog-Auth&Publish (MOTS ID: 33822) - Support configuration work in C1 based on offer mapping of signature/appreciation discounts identified for selection and criteria during offer mapping from TLG accounts based on BSSe capabilities already built and supported. | 33822 | IDP-Catalog-A&P | Easy |
| SPT-Customer Graph 360 |  | 31468 | IDP-Customer Graph Cloud | Moderate |
| SPT-Infrastructure Engineering |  | 33932 | IDP-CTX-Evt-HUB | Test |
| SPT-Infrastructure Engineering |  | 33932 | IDP-CTX-Evt-HUB | Test |
| SPT-OCE |  | 23488 | OCE | Easy |

## Interfaces Summary Table

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| OCE | EDP |  | Event |  | Test |
| ASPEN | BSSe-MMap | EOM Summary and Detail Extract post PONR | Batch |  | Enhance |
| ASPEN | CFAS-CS | Installment Removal | DirectLink | Remove future obligation on NEXT Plan. | Test |
| BSSe-ACF | OCE | Migration Complete Event | Event |  | Test |
| BSSe-ACF | OCE | Migration Complete Event | Event | Continue to trigger and test migration complete with downstream update triggers. | Test |
| BSSe-ACF | ASPEN | Securitization | Batch | Work to identify customers in selection list that have a securitized installment plan (to exclude migration of these accounts/customers). | New |
| BSSe-ACF | BSSe-OC | Inventory Feed | Batch |  | Enhance |
| BSSe-ACF | BSSe-OC | Inventory Feed | Event | Update inventory feed to include installment plan references and next up anytime charges from TLG Update inventory mapping to account for customers with Insurance plan socs and build into ongoing insurance codes in BSSe. | Enhance |
| BSSe-ACF | BSSe-OC | Inventory Feed with FAN | Event |  | Enhance |
| BSSe-ACF | BSSe-RTB | Bill Feed | Event | Support creation of references to installment billed customers during migration and future bill reference to sourcing of charge details from ILS. | Enhance |
| BSSe-ACF | BSSe-RTB | FAN discount | Event | Fan discount information | Enhance |
| BSSe-ACF | BSSe-SkyFM | Error & Reporting | Event | Update error and reporting feeds to include reference to ILS for fallout and for analytic data on converted accounts. | Enhance |
| BSSe-ACF | BSSe-SkyFM | Fallout management | Event | Fallout management related to Fan Details or Fan discount migration from TLG to BSSe | Enhance |
| BSSe-ACF | CFM | AR Feed | mS | Communicate Installment plan AR details to ensure migrated payments are applied against outstanding ILS 'in month' charge. | Enhance |
| BSSe-ACF | CFM | AR feed charge level with ACBR ID | Event |  | Enhance |
| BSSe-ACF | IDP-Customer Graph Cloud | Account Feed | Batch |  | Enhance |
| BSSe-ACF | IDP-Customer Graph Cloud | Account Feed | Event | Update data communicated to Customer Graph on migrated accounts to include reference to the ILS created installment plan for the BSSe account. Also receive Next Up Anytime charges on migration. | Enhance |
| BSSe-ACF | IDP-Customer Graph Cloud | FAN info Feed | Event |  | Enhance |
| BSSe-ACF | ILS | Installment charge | Batch |  | Enhance |
| BSSe-ACF | ILS | Installment Migration | Event | Create connection that allows for the transfer of installment plan details (including partially satisfied installment plans) from TLG to ILS. | New |
| BSSe-ACF | ISBUS | FAN File | Event |  | New |
| BSSe-ACF | IDP-BUPS |  | API |  | Enhance |
| BSSe-ACF | IDP-BUPS | Historical Data Migration Start and Completion Event | Event |  | Enhance |
| BSSe-ACF | CAPM | Payment Details | API |  | Enhance |
| BSSe-OC | ISBUS | Prod Inv | Event | Send updated product inventory details that help to connect installment billed devices to the plan that is created to reflect the installment. Establish Product Inventory data that reflects any trade-in promotion applied to a customer and ensures device payment offsets are identified. | Enhance |
| BSSe-OC | IDP-CTX-Evt-HUB | PI Events | Event |  | Test |
| BSSe-OC | IDP-Commerce- P&O | Offer mapping | mS |  | Test |
| BSSe-OC | ISBUS | Event | Event |  | Enhance |
| BSSe-OC | IDP-CTX-Evt-HUB |  | Event |  | Enhance |
| BSSe-RTB | BSSe-ACF | Detail Charge Record/ RTB will send the charge record with ACBR id to ACF | Batch |  | Enhance |
| BSSe-RTB | ISBUS | Bill Event | Event | Provide migration bill event details consumable by downtream applications after migration is committed to proceed. | Enhance |
| BSSe-RTB | BSSe-BB | Bill Presentation | Pending |  | Test |
| BSSe-RTB | ISBUS | Bill Event | Event | Provide migration bill event details consumable by downtream applications after migration is committed to proceed. | Enhance |
| CFM | ISBUS | Events | Event | Provide event details on migrated installment plans and payments collected against newly created ILS installment plans on the BSSe side. Event is expected to largely be BAU to the events created for installments on BSSe wireless, but need to test establishment of 'mid cycle' installment contracts. | Test |
| CFM | ISBUS | Events | Event | Provide event details on migrated installment plans and payments collected against newly created ILS installment plans on the BSSe side. Event is expected to largely be BAU to the events created for installments on BSSe wireless, but need to test establishment of 'mid cycle' installment contracts. | Test |
| DPG - Customer & Accounts | DPG - EDM Omnichannel Analytics | Installments | Event | Communicate installment information with other data fed to analytics for future reporting. | Test |
| DPG - Customer & Accounts | MFR | Events | Event | Consume Migration events from ILS, DBG-Customer & Accounts, MoneyMap, and OCE to track and report on migration activities for Installment plans. confirm the flow from DPG or ISBUS??????????? | Enhance |
| DPG - Customer & Accounts | OGSI - RM |  | Pending |  | Enhance |
| IDP-Customer Graph Cloud | BSSe-RTB | Stage Fan Feed | Event | Consume updated migration stage feed with FAN information for moving TLG FAN discounts/promotions into BSSE. | Enhance |
| IDP-Customer Graph Cloud | BSSe-RTB | Stage Feed | Event | Consume updated migration stage feed with ILS contract reference for moving TLG installment plans into BSSE. | Enhance |
| IDP-Customer Graph Cloud | ISBUS | Events | Event | Publish Migration event for Individual, Customer, Account, and PI that reflect that the newly created BSSe account is the result of a migration and include the reference to the ILS installment plan created by the migration effort. | Enhance |
| ILS | BSSe-MMap | Daily Detail and Summary Extracts post PONR | Batch |  | Enhance |
| ILS | BSSe-MMap | Reconcile Report | Batch |  | Enhance |
| ILS | DPG - Customer & Accounts | EOD file | Batch | migrated ILS information | Enhance |
| ILS | ISBUS | Migration installments | Event | Create event that communicates the details of migrated installment plans including the created installment on the BSSe side with a reference that the event is the result of a migration. | Enhance |
| ILS | CorpFin-Integration | Installments | Event | Communicate installment data into the GL consistent with the duration of the remaining contract at the time customers are migrated. | Enhance |
| ILS | ISBUS | Installment | Event |  | Enhance |
| TLG-MOB | ASPEN | Device Migration | Batch | Communicate removal of Device plan and promotions from TLG during migration and denote migration indicator/migration reason code. NextUp Anytime Communicate removal of NextUp Anytime plan from TLG during migration and denote migration indicator. | Enhance |
| TLG-MOB | BSSe-ACF |  | DirectLink |  | Enhance |
| TLG-MOB | BSSe-ACF | Current Month Data | DirectLink |  | Enhance |
| TLG-MOB | BSSe-ACF | Device Protection feature | Batch |  | Enhance |
| TLG-MOB | BSSe-ACF | FAN Info | DirectLink | Consume FAN reference for Lookup and determination for Signature Inclusion | Test |
| TLG-MOB | BSSe-ACF | Historical Data | DirectLink |  | Enhance |
| TLG-MOB | BSSe-ACF | Installments | DirectLink | Installment plan details and promotions, and next up anytime charges | Enhance |
| TLG-MOB | BSSe-ACF | Plans | DirectLink | Include detection of customers with Device finance Plan and promotions. NextUp Anytime Include detection of customers with Nextup Anytime. | Test |
| ISBUS | BSSe-MMap | Events | Event | Consume events from RTB, CFM, OC, Customer graph & potentially ASPEN to confirm that the charges and credits on the TLG bill are properly mirrored when an installment plan migrates to BSSe. | Enhance |
| ISBUS | DPG - Customer & Accounts | Events | Event | Consume Customer Graph & OCE events to construct migration details and installment plan references on customer data for reporting. Feed through FAN reference on Signature | Test |
| ISBUS | DPG - Finance | Events | Event | Consume Migration events from ILS, DBG-Customer & Accounts,and OCE to track and report on migration activities for Installment plans including feeds into finance. | Test |
| ISBUS | DPG - Sales & Sunrise | Event | Event |  | Test |
| ISBUS | ORBIT GOLD | Ban information | Pending |  | Test |
| ISBUS | MIREA |  | Event |  | Test |
| CorpFin-GL | BSSe-MMap | BAU Extracts | Pending |  | Test |
| CorpFin-Integration | BSSe-MMap | Financial Details | DirectLink | Provide Financial details of created installment plan to allow for reconciliation of installment plan into revenue buckets. OI - does this information required to be NRT or it can be EOD? | Test |
| CorpFin-Integration | CorpFin-GL | Installments | Event | Feed ILS data downstream as needed. | Test |
| IDP-CTX-Evt-HUB | OCE | Events | Event | Test CG event, OC event Enhance event with Asurion to communicate downstream when insurance data is migrated from a TLG acct to the BSSe Acct. | Enhance |
| IDP-CTX-Evt-HUB | ISBUS | Migration Notice | Event | Continue to test migration feed for offline migration activities. | Test |
| EDP | ADAS |  | Pending |  | Test |
| IDP-Commerce- P&O | BSSe-C1 | Signature Offer | mS |  | Test |
| GRID-GDDN | ISBUS | Fan Feed | Event |  | Test |
| ISBUS | BSSe-MMap | Events | Event |  | Enhance |
| IDP-CTX-Evt-HUB | Asurion |  | Event |  | Enhance |

*Any Non-Backward compatible api design changes should be flagged for a risk assessment/validation by the api Provider with all api Consumers and SA/AA/SyE

## Solution Summary

## 1372673 Solution Context

## Solution Details

### 1372673 - CR 840 - Clearing Account

SI Created by: INDU KHURANA on 2/18/2026

Modified: 2/20/2026

Figure: 1

CR #840 Problem Statement: IP/Promo IP Forward Clearing Account Reconciliation

- Entire Dependency on BSSe Device Financing Recon Plus Reporting

- ILS and Aspen systems should send JE details for the clearing account to MMap to perform the reconciliation.

- MMap should create a completeness report for the clearing account with CorpFin Summary of ILS and Aspen Transactions hitting the account– dependency on 1327229 BST:  ACES Assurance - WLS - MMAP - C01 - Step 1.4 - Post EOM Recon - AT&T Completeness Report

- MMap should perform a matching process of ILS/Aspen Transactions by CIPID.

- MMap should create an unmatched/matched with $ variance aging report for accounting research / resolution.

- Dependency on CR#746 - Manual fallout management

Solution Summary

Step 1 – Aspen summary GL extract EOM

Aspen

- Act as the authoritative source of EOM GL summary balances for IP and Promo IP forward clearing accounts.

- Produce post GL close summary balances, segregated by clearing account (IP vs Promo IP).

- Ensure summary balances are complete and aligned with detailed transactions.

Step 2 – Aspen sends EOM GL transactional detailed extract to MMAP

Aspen

- Provide transaction level GL detail supporting the EOM summary balances.

- Populate CIPID as the primary reconciliation key.

- Enforce debit sign convention for all clearing account transactions.

MMAP

- Ingest Aspen detailed transactions for:

  - Summary vs detail reconciliation

  - Corp Fin completeness validation (BAU)

  - Cross system matching with ILS

Step 3 – ILS sends summary and detail GL extract daily to MMAP (BAU)

ILS

- Act as the BAU source of daily GL activity for device financing transactions.

- Provide daily summary and detail extracts to MMAP.

- Ensure credit sign convention and CIPID population.

MMAP

- Use daily ILS feeds to:

  - Perform BAU reconciliation

  - Prevent EOM accumulation of breaks

  - Maintain open item tracking

Step 4 – MMAP reconciles daily ILS summary and detail (BAU)

MMAP

- Perform daily internal reconciliation of ILS summary vs detail.

- Identify breaks early and retain unmatched items in open state.

- Serve as the system of record for BAU reconciliation status.

ILS

- No reconciliation logic; supports downstream resolution if data defects are identified.

Step 5 – At EOM, MMAP reconciles Aspen summary and detail

MMAP

- Validate Aspen summary vs Aspen detail after GL period closure.

- Ensure all transactional activity fully explains the summary balance.

- Flag any Aspen-internal completeness or data integrity issues.

Aspen

- Provide stable, post-close data capable of supporting audit scrutiny.

Step 6 – At EOM, MMAP reconciles ILS detail vs Corp Fin (BAU)

MMAP

- Compare ILS detailed transactions against Corp Fin summary balances.

- Validate completeness of ILS postings into the clearing account.

- Retain variances as open items for investigation.

Corp Fin

- Act as the authoritative benchmark for GL balances.

Step 7 – At EOM, MMAP reconciles Aspen detail vs Corp Fin summary

MMAP

- Compare Aspen detailed transactions against Corp Fin summary balances.

- Ensure Aspen debit postings fully align with Corp Fin clearing account totals.

Aspen

- Ensure EOM data reflects final GL state.

Corp Fin

- Provide final post-close balances only (no transaction detail).

Step 8 – Completeness report for ILS vs Corp Fin and Aspen vs Corp Fin

Solution Intent by Application

MMAP

- Generate formal completeness reports:

  - ILS vs Corp Fin

  - Aspen vs Corp Fin

- Support ACES Assurance requirement
(Dependency: 1327229 BST – MMAP – C01 – Step 1.4).

- Provide audit ready evidence of completeness.

Corp Fin

- Consume outputs for financial assurance and sign-off.

Step 9 – MMAP matches ILS detail vs Aspen detail using CIPID

Solution Intent by Application

MMAP

- Perform transaction level matching between:

  - ILS detail (credit)

  - Aspen detail (debit)

- Use CIPID as the reconciliation key.

- Identify:

  - Fully matched records

  - Matched with dollar variance

  - Unmatched records

ILS / Aspen

- Ensure CIPID consistency and data quality to enable deterministic matching.

Step 10 – MMAP generates variance report and manages open items

MMAP

- Generate variance reports for:

  - Unmatched transactions

  - Matched records with dollar variance

- Retain records in open / unmatched state until variance = zero.

- Support:

  - Manual correction lifecycle (dependency on CR#746).

Aspen

- Post corrective GL entries as required.

- Resend corrected data to MMAP for closure.

### 1372673 - Device Finance

SI Created by: INDU KHURANA on 11/6/2025

Modified: 2/27/2026

Figure: 2

The architecture outlined in this solution depicts the primary changes/extensions of the migration architecture that are needed to support the Cohort 2 accounts in the migration effort.  The primary new capability enabled in cohort 2 is device financing.

With device financing, there are four highly dependent components of the offer/contract constructs to address.  Of the four key items in the current ecosystem, this project addresses the following three major pieces:

- Creation/movement of an installment plan at the current installment in a multiple installment contract

- Identification and migration of any Next Up Anytime charges (not in PI27)

- Identification and migration of any offsetting credits a customer receives due to a promo on their account that is tied with the device/installment contract.

- In this release, securitized contracts and other 'next charges' (Next up) are still part of the excluded set of customers.

In outlining the solution, account selection edits from prior releases that excluded all installment contract customers will require relaxation of some of the edits to now allow customers with installment plans (that are not securitized) to be in the migration pool of customers.  Edits will also require revisions to detect any customer with a Next Up charge to remain on the exclusion list.

Once customers are identified for inclusion in the migration cohort, BSSe-ACF requires updated execution logic to properly identify and link the customer device details and the contract details currently retained in TLG into the ACE engine to begin the migration transformation process. Within the transformation, ACF must engage with ILS to establish a new ILS contract that replaces the existing TLG installment contract - exactly duplicating the monthly installment charges, and ensuring that each newly created ILS installment contract is tied to a single device on the account in BSSe.

Once the ILS contract is defined, this information must be formatted by ACE into data to feed into Customer Graph and into BSSe OC to properly construct the ILS contract in the customer account and properly link the ILS installment contract to the device.

ILS is expected to feed downstream information to CorpFin on created installment plans and to the GL when an installment plan is migrated.

Within the interactions between ACF (ACE) and ILS, the CIPID (Contract Installment Plan Identifier) created by ILS for the migrated contract will need to be returned to ACF in order for ACF to provide this data to CG. Similarly, ACF(ACE) is expected to feed ILS the newly created BSSe BAN hierarchy details to allow ILS to have the necessary pointers to the CG data.

A critical secondary part of migrating installment plans from existing customers is the identification of any current 'offsetting' bill credits the customer is receiving for one or many of the existing installment contracts.

BSSe-ACF will need to extract these details from TLG and ensure the credit details and length of credits are properly identified to BSSe-OC and BSSe-RTB  to maintain the continuity of the current charges/credits a customer receives.

Toward ensuring this data is properly migrated, BSSE-MMap is also expected to work with TLG Billing Ops teams to understand the current validations for these offsetting credit programs and build mirrored edits in MMap to confirm the credits are indeed migrated and applied properly by BSSe.

Today, billing ops extracts information from TLG tables for purposes of many of the Installment Plan edits. With Migration, selective extracts are needed from TLG tables (manual process using Toad) to get the current billed information on the installment plans to ensure that the BSSe created installment plans built in ILS charge the same amount and have the same remaining obligations.

Additional impacts on this project include evolved reporting an analytics to include detail on customers with installment plans - which requires the existing BSSe-SkyFM feed to the Analytics Microservice to be enhanced to include installment information which will get fed downstream into DPG-EDM Omnichannel Analytics.

MFR,  DPG-Customer & Accounts,(including DPG-Finance, and DPG-Billing) all require additional logic to consume the updated migrated record details including installment billing identifiers and charges to support additional reporting on BSSe customer data.

ASPEN and CFAS-CS are identified for supporting the ability to validate that migration does not move across any customers that are on installments that have been securitized.

OCE is identified to help with testing the offline migration feed with the installments being added and to also enhance 'offline' migration applications returning any errors that are created by this installment migration process.

EDP and ADAS are included to continue the practice of creating the ban linkages and ensure that for installment agreements, the same link at a BAN level is implemented.

Device financing fallout after PONR  would be resolved by the originator application within X seconds/minutes when possible.

If device financing fallout after PONR cannot be automatically resolved then fallout will be routed to fallout management and case sent to backoffice for handling.

Problem Statement:

TLG current Behavior –TLG creates pending charge for installment on the installment date, where in most cases installment date would be different from billing date

Example: Installment Date – 2/6

Billing Date – 2/25

Current installment – 11

Migration Date 2/20

On 2/6 - TLG created pending installment charge of $33( billing type)

Issue:

- Most percentage of BAN will be excluded from migration, because of forward migration rule where if BAN has pending charge , it will be excluded from migration

R22 - Account IS eligible for migration if the account does NOT have pending charges.

- if this eligibility rule R22 is relaxed, and  ACF will send this pending installment charge to RTB and CFM along with other charges and ILS will create another charge on 2/23 (bcc-2 days). Customer will be charged twice  for current month installment.

Proposed solution:

- ACF will suppress sending this pending installment charge for each device loan to ILS system.

- ILS will create the current month installment charge using BAU logic (bcc-2 days)

- TLG will not consider(subtract) the pending installment charge in remaining balance to Aspen.

============================================================================================================================

CR 814

CR Description:

Everest (MOTS ID 30699) to create a 'retrieval' API and onboard CG to it during migration. CG will use the API to read the CNAM value assigned for a specific CTN. This allows the confirmation that any CTN migrated to BSSe has 'appropriately' set the name content.  If any CTN is encountered without content, it should create an error report message to ensure the data will get updated by some back-office process.

Note - this work is being addressed as part of the foundation epic for wireless forward migrations (epic 1914756).

Impacted Application :Everest and CG

Solution Summary:

During CTN migration to BSSe, it must be validated that the CNAM (Caller Name) value is correctly populated. Any migrated CTN missing CNAM content must be identified and flagged for correction through a back office process.

- Everest will expose a retrieval API to fetch CNAM for a given CTN

- Customer Graph (CG) will onboard to this API during offline migration

- CG will validate the presence of CNAM in Everest during the offline migration flow, in case of the error response from Everest, CG will send the error event to skyFM.

- Missing CNAM values will trigger an error report message for back office remediation.

==============================================================================================================================

CR #853

Scope:

- CAPM will enhance the migrate To BSSe API to populate and return migrated COF profile in the API response for all successful migration transactions. This enhancement will enable ACE to consume the response and update CG accordingly.

- CAPM will use existing array-base response to return this COF profile data

Assumptions:

Forward migration includes the scope of COF for migrated customers but it has dependency on Solution train Epic 1407227 which will be developed in PI29/30. Any change in solution of wireless Epic 1407227 should be accounted in forward migration.

Dependency - Epic 1407227 - BST-WLS: MC1.7 - BR-1897241 - 845 - Write-Offs, Outside Collection Agency (OCA) & Card on File (CoF) - UFD-5276

Solution Summary:

- CAPM will enhance  migrateToBSSe API to populate and return migrated COF profile in the API response for all successful migration transactions and send to ACF (Mipaas).

- Mipaas will send the COF indication and credit card details to CG

- CG will store the COF details for migrated customers.

============================================================================================================================================

NextUp Anytime  - Future Scope

Next Up Anytime charges require identification of the charge on the TLG account and the movement of that charge into a charge detail on the recipient C1 plan in the BSSe account.  It is expected that the wireless train will build the Next Up Anytime infrastructure, but the migration train will have to identify existing customers that have the Next Up Anytime charge and ensure that charge is moved across into BSSe, using the recipient data structure.

### 1372673 CR#725

SI Created by: INDU KHURANA on 1/8/2026

Modified: 2/19/2026

Figure: 4

CR#725 Requirement :Current Month Balance and Write-off Capabilities:

Within migration, ACF must obtain detail from TLG that allows for the Invoice details to be derived into the charge details that caused the overall Invoice that is accumulated by sub market (company code) and BAN.  This becomes critical in the case of partially paid balance amounts to have the details of the charges within RTB that can be fed to CFM to understand the component allocation of the balance.  CFM will use these details to populate their charge linking table and have the breakout of the starting balance.  This information is critical for the write-off process, as the write-off must be applied against the balance to the buckets that make up the balance.

Impacts:  ACF – Moderate; TLG-Consultation, CFM-Moderate, RTB-Moderate, MMap - Moderate, C1 - Configuration/Easy, SkyFM - TEST

CR#725 Solution Summary:

BSSe-ACF will collaborate with TLG to collect detailed charge records, taxes, adjustments, balance details and invoice details. These charge details and receivables - including current balance and the underlying charge information (such as adjustments and partial payment reductions) will be sent to RTB and CFM as part of critical path.

MMap will support reconciliation of the totals to ensure amounts move are as expected.

BSSe- ACF will send all the detailed  charge/credit records to RTB as external charge/credit records during critical path.

RTB will generate the ACBR Id for each record and send it back to ACF, then ACF will send all these charge records with additional required details to CFM

### 1372673 CR#726

SI Created by: INDU KHURANA on 1/8/2026

Modified: 2/19/2026

Figure: 5

To support customer migrations, systems must allow adjustments to any charge for up to six months after the initial monthly billing of the charge. This necessitates a process and interface to view and modify historical charges from the customer’s previous billing (even if on a previous account of a migration) within that six-month window. Historical charges should include following

- along with active and suspended lines include lines/subscriber charges canceled within the last 6 months of bill invoices

- charge tables, Installment charge/credit,  tax tables, adjustment tables and invoice tables

- Full installment history for any plan closed on an invoice in the last six months

- Payment history links to the charges they covered for the last six months

Billed Data Replication (Reverse Migration Approach) application impact summary for Forward Migrations:

BDS – Remove from SI and scope out.

BSSe-ACF (LOE - Moderate)

- Currently the forward migration has eligibility rule to skip the BAN from migration of BAN has Cancelled Lines with-in  aging period. This rule will still remain intact.

- Extract data from TLG charge tables, Installment  charge/credit,  tax tables, adjustment tables and invoice tables and payment history to create an accurate ledger of six months of activity with all the charge details and the accrual information on how the charges are connected into the invoices by invoice type and company code (submarket).

- Update existing routine to pull TLG charge data and send to BDS to instead communicate with RTB and CFM in order to allow for a more natural migration of the charges to BSSE.

- ACF to extract Full installment history for any plan closed on an invoice in the last six months and send the details to CFM, ILS and RTB

- Along with active/suspended lines, ACF will consider any canceled line within the 6 month of bill invoices.

- ACF will skip the adjustment records which are created for charges invoiced beyond six month of migration.

- ACF will skip the BAN/account from migration in case the SOC .

- ACF will send the CIPID number to CAPM for migrated loans to identify the pay Up and Pay Off done before the migration from TLG.

- ACF will send the payment details to CFM and ILS.

- ACF will send the charge/credit record to RTB as external charge/credit records during non-critical path.

- RTB will generate the ACBR Id for each record and send it back to ACF, then ACF will send this charge records with additional details to CFM

- ACF will send the subscriber and PI details and Promo details for canceled lines along with active/suspended lines to CG.

TLG (LOE- non-dev Consult)

- Provide information on InvoiceDetails and Charge and Credit and installments and  TAX, Payments tables to ACF/CFM/RTB

RTB-(LOE - Moderate)

- Create a copy of the TLG charge details in BSSE product structure that allows for six months of charges (including the billed/paid charges) to be adjusted

- ACF will send the charge/credit record to RTB as external charge/credit records during non-critical path.

- RTB will generate the ACBR Id for each record and send it back to ACF, then ACF will send this charge records with additional details to CFM

CFM (LOE - Difficult)

- Create a copy of the TLG invoice details and use the linkage data provided by ACF to connect the billed/paid charges, any adjustments, and open charges into the balance details with connection to RTB that allows for 6 months of journalized charges (paid or unpaid) to be able to be adjusted in BSSE.

- Support the storing of closed Loan charge/credit details

- Support capturing the Payment information from ACF

IDP-BUPS - (LOE - Easy)

- Support a 24 hour of migration adjustment block for BSSE accounts that just migrated.

- ACF/Mipaas will send the notification to IDP-BUPS when the historical data migration is started and when completed.

- BUPs will listen to the completion event and allow the adjustment on historical data for migrated account.

MMap  (LOE - Moderate)

- Listen to RTB, CFM, and ACF topics to ensure TLG charges balance with RTB created charges and TLG balance matches accumulated CFM invoices after migration.

ILS (LOE - Moderate)

- Test Support for the 6 month historical ILS charge/credit records.

- Support the migration and storing of closed Loan details (all installment details).

- Support storing the payment information for loans(pay up/ pay off/ bill payment).

C1- (Config)

- C1 will create the new PBI codes and relevant offers, account/GL strings

CAPM (LOE – Test Support)

- CAPM will maintain the linking of cancelled TLG account and new BSSe account number to maintain the payment history of the customer.

- CAPM will maintain the CIPID number for migrated loans to identify the pay Up and Pay Off done before the migration from TLG.

CG (LOE - Easy)

- CG will maintain the subscriber history and PI and Promo details for canceled lines.

- CG to support creation and maintenance of subscriptionID for canceled lines coming with historical data.

BSSe-OC (Easy)

- BSSe-OC will maintain the PI details related to historical data migrated from TLG to BSSe.

- BSSe OC will maintain the inventory details for the canceled lines.

SkyFM-(LOE - Easy)

- Fallout management for historical data

BB - (Test)

- Support the bill presentation of post Bill adjustments of migrated charges

- BB will append word "credit" to extension(TLG description ) and display text on the bill (eg: "Standard Insurance Deductible credit")

Solution Summary :

- All billed charge details and related journal entries are copied from the original system (biller) into the new billing system at a level of granularity that allows for a balance to be written off at its component charge details (allowing individual GL buckets that comprise a balance amount to be appropriately reduced on a write-off) and to support adjustment capabilities for up to 6 months of historical charges migrated from the source (legacy) biller.

- Historical Data Migration:

ACF, RTB, and CFM will determine the most efficient way to transfer six months of TLG billed history. It’s recommended this is handled as an ‘offline’ process, feeding data into topics for later consumption, since instant access at the PONR isn’t strictly required. However, all historical details should be available within 24 hours of migration, and a front-end edit may be needed to block any attempted adjustments during this initial window.  RTB and CFM have interdependencies on common references that must be built for this uploaded history as part of the migration.

Historical data will be migrated during the offline migration process.

- Adjustment Blocking Controls:

To maintain data integrity, adjustments will be blocked until migration of charges is complete, specifically within the first 24 hours post-migration. IDP BUPS has been identified to support this adjustment-blocking process using their integration with RTB, BriteBill and CFM to determine when prior month data is not yet available.

### 1372673 CR#726 - Sequence

SI Created by: INDU KHURANA on 1/29/2026

Modified: 1/30/2026

Figure: 6

### 1372673 Signature Appreciation

SI Created by: INDU KHURANA on 11/7/2025

Modified: 2/6/2026

Figure: 8

Solution Summary:

Within the Signature flow, the existing ROME event feed of FAN details will be consumed by the ACF team out of ISBUS. ACS (within ACF) offer mapping will use the FAN details to provide context on the offer constructs a particular TLG BAN has and ensure that the FAN contract features have a recipient capability available in BSSe to allow for the offer/discount mapping to be completed.  (Note: not all FAN/Signature discount constructs and features are immediately available.)

Once determined by ACS to be eligible, the BAN will go through the migration process that includes sending the TLG account details into BSSe-OC to create the mapped BSSe PI details.  Once mapped in OC, the data is fed through into CG.  Note, existing steps that create the account, individual, and customer will continue at the same points in the flow they currently exist.  Once the signature scope is completed on the train, any account or individual indicators will also be part of the data that is mapped.

Additional impacts for offer mapping and creation of additional offers to meet the TLG plans mapped into BSSe will be covered by the IDP-Catalog-Auth & Publish team collaborating with the C1 team to add any necessary plans within the Signature constructs built by the train.

Other impacts on the diagram outline the work to feed signature plan/promo details downstream to MoneyMap for revenue reconciliation, DPG-Billing for data warehousing and DPG-Customer & Accounts for customer counts that have signature reports to be kept whole.

As with most offline updates (including these new SIgnature feeds), OCE sends the trigger with details of the old/new BAN (as they consistently have in the migration effort) for consumption by the DPG-apps.

### Relationship Matrix

---------------------------------------------------------------------------------------------------------------------------------------------------------------

### Impact Legend

This is the legend used for Roadmaps & Solutions

Elements (auto-color by ImpactType tag)

- New - new application/system

- Enhance - enhance the application/system

- Configure - configuration change only

- Test - test-only or test support for application/system

- Retire - retire/sunset the application/system

- Contain - application/system sunset planned, no changes allowed

- No Change - no impact

Connectors (auto-color by ImpactType tag)

- new - new interface

- enhance - enhance the interface

- configure - configuration change only

- test - interface impact is test-only or test support

- retire -  retire/sunset the interface

- contain - interface sunset planned, no changes allowed

- no change - no impact

---------------------------------------------------------------------------------------------------------------------------------------------------------------

### 1372673 Development

#### ADAS 32327

AT&T Document Archive Service (MOTS ID: 32327)

- Build cross reference between TLG BAN and BSSE BAN for the installment agreements that are migrated.  Assumed to be limited enhancement, but may be a test impact depending on how flexible the work completed in the 1393089 EPIC was built.

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
| AT&T Document Archive Service | Operational | In Use | Enhance | Easy |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| EDP | ADAS |  | Pending |  | Test |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### ASPEN 17815

Accounting Subledger Processing Engine (MOTS ID: 17815)

Device Financing and Promotions:

- Track migrated installment plans and also create migration feed for consumption/validations on revenue assurance of migration

- Consume record from TLG  to denote removal of Device Finance from TLG during migration - keying on migration indicator or migration reason information sent by TLG.

- Consume record from TLG to denote removal of Device Finance manual and auto  promotions  from TLG during migration - keying on migration indicator or migration reason information sent by TLG.

- Aspen should cease any further journalization on that migrated CIPID unless otherwise notified

- Feed update to CFAS to remove additional installment obligations when device plan is migrated.

NextUp Anytime  - Future Scope

- Consume record from TLG (may become ACF/OCE) to denote removal of Device Finance and NEXT plan from TLG during migration - keying on migration indicator information sent by TLG.

- Feed update to CFAS to remove additional installment obligations when NEXT plan is migrated.

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Operational | In Maintenance | Enhance | Moderate |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| ASPEN | CFAS-CS | Installment Removal | DirectLink | Remove future obligation on NEXT Plan. | Test |
| BSSe-ACF | ASPEN | Securitization | Batch | Work to identify customers in selection list that have a securitized installment plan (to exclude migration of these accounts/customers). | New |
| TLG-MOB | ASPEN | Device Migration | Batch | Communicate removal of Device plan and promotions from TLG during migration and denote migration indicator/migration reason code. NextUp Anytime Communicate removal of NextUp Anytime plan from TLG during migration and denote migration indicator. | Enhance |
| ASPEN | BSSe-MMap | EOM Summary and Detail Extract post PONR | Batch |  | Enhance |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### BSSe-ACF 32985

BSSe-Conversion Fabric (MOTS ID: 32985)

Eligibility:

ACE will provide mechanism to allow selection of installment customers to be excluded from the migration process based on specific criteria. Criteria is configurable and includes, but not limited to:

- Region

- Market

- Liability type (i.e. Consumer, CRU, etc.)

- Company code

- Bill cycle date

- Installment loan type

- Billing Type (Ex: Combined bill)

- Pending (in flight) transactions

- BAN with multiple markets

- Securitized

- Number of remaining installments or % (ex: only migrate customers with installments between month 3-33)

- AT&T Next Up/Next Up Anytime status/price

- line status - Pending status, Reserved status, or Parked status

- Past due balance

- Account Status - Suspend service/Subscriber Status (Military suspend, etc.) or Canceled

- CTN changed in last 59 days

- Accounts that have device financing loans that are still in their BRE period shall be excluded until the BRE period is over

- Open or Pending order related to warranty claim or device insurance claim upgrade

- if turn in device is pending from customer in TLG  or RMA is created for device/ctn for TLG customer, then this TLG BAN should not be eligible for migration

- BANs/Accounts for which the loan is created via direct channel sale would be eligible for migration.

Device Financing:

- Consume TLG accounts with Device finance contracts and feed into product inventory, and ILS downstream.

- Identify securitized customers in selection to restrict/prevent migration of securitized contracts and send the securitized customers list to Aspen.

- Enhance to get additional information from Aspen(source system) and provide to ILS

  - Company Code assigned to the IP - Original from Aspen

  - Current Company Code assigned to the IP – from TLG

  - Original Channel at time of sale to customer – from Aspen

COR, NR, LD

- ACF will extract the installment records for all the Open/active device finance contracts. Any completed installment plans on the account will remain in TLG.

- ACF will extract all the records starting from 1st installment of the device finance contract.

- Ensure migration routine has ability to send current installments 'remaining' and total balance remaining

- Ensure the migration routine includes are billed installment details for Open device loan (starting from first installment record)

- No change in CIPID. Ensure the TLG CIPID is carried forward.

- Ensure migration routine captures inception date of installment plan.

- AR details for billed but not paid months charge should be included in AR feed to CFM.

- Build process within ACF to capture exact bill credit promotion amounts being applied to any customer in TLG on an installment plan and creating the mirror 'offset' for the same promo duration (typically contract length) on the RTB billed customer/charges.

- ACF will extract data elements from TLG and provide it to ILS

Additional Accounting Data Elements needed from source systems upon migration:

a. Promo ID

b. Promo Code

c. Promo Adj Reason Code

d. Promo Start Date

e. Promo expiration Date

f. Promo monthly credit amount

g. Monthly Bill Credit Date

h. Number of remaining promotion credits

i. Securitized promo loans

j. TLG service access ID - Immutable subscriber id(ILS)

Additional Exclusions

a. Promo Notes

b. Specific IP Promo Notes( Related to a promo not built in BSSe, C1)

c. Channel (Direct vs Indirect)

- ACF will have to source the table data directly in the mechanism that is already in place – tagging into the Invoice_item (accumulation of BAN, IP contract charges, subscriber #), Invoice_item_detail (Payments & adjustments against the charges/invoices), contract table (installment plan details - including Contract identifier.)  or any other TLG table with Device financing information or related promotions information.

- Before sending the data to ILS, ACF will convert/format the data as expected by ILS

As designed in enabler forward migration Epic,  if any validation of installment migration ,prior to PONR is  unsuccessful, migration for the Account should be rejected and account will remain on legacy.

- ACF will suppress sending this pending installment charge for each device loan to ILS.

Signature/Appreciation Discounts

- Enhance Selection routine to only allow TLG BAN selection on FAN programs/Signature discounts mapped across from Legacy.

- Will consume FAN export file to maintain FAN data within ACF tables to reference.

NextUp Anytime - Future Scope

- Consume TLG accounts with NextUp Anytime contracts and feed into product inventory, and ILS downstream.

- Identify customers with Next Up Charges and migrate those into BSSe (note, this should be similar to most other offer mapping already built - but called out for testing) PI27 or

Device Insurance - Future Scope

- Consume TLG insurance plan SOCs and route to OC for mapping into BSSe Insurance plan codes.

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Operational | In Use | Enhance | Difficult |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| BSSe-ACF | BSSe-OC | Inventory Feed | Event | Update inventory feed to include installment plan references and next up anytime charges from TLG Update inventory mapping to account for customers with Insurance plan socs and build into ongoing insurance codes in BSSe. | Enhance |
| BSSe-ACF | IDP-Customer Graph Cloud | Account Feed | Event | Update data communicated to Customer Graph on migrated accounts to include reference to the ILS created installment plan for the BSSe account. Also receive Next Up Anytime charges on migration. | Enhance |
| BSSe-ACF | BSSe-RTB | Bill Feed | Event | Support creation of references to installment billed customers during migration and future bill reference to sourcing of charge details from ILS. | Enhance |
| BSSe-ACF | ILS | Installment Migration | Event | Create connection that allows for the transfer of installment plan details (including partially satisfied installment plans) from TLG to ILS. | New |
| BSSe-ACF | CFM | AR Feed | mS | Communicate Installment plan AR details to ensure migrated payments are applied against outstanding ILS 'in month' charge. | Enhance |
| BSSe-ACF | BSSe-SkyFM | Error & Reporting | Event | Update error and reporting feeds to include reference to ILS for fallout and for analytic data on converted accounts. | Enhance |
| BSSe-ACF | ISBUS | FAN File | Event |  | New |
| BSSe-ACF | ASPEN | Securitization | Batch | Work to identify customers in selection list that have a securitized installment plan (to exclude migration of these accounts/customers). | New |
| TLG-MOB | BSSe-ACF | Installments | DirectLink | Installment plan details and promotions, and next up anytime charges | Enhance |
| TLG-MOB | BSSe-ACF | Plans | DirectLink | Include detection of customers with Device finance Plan and promotions. NextUp Anytime Include detection of customers with Nextup Anytime. | Test |
| BSSe-ACF | OCE | Migration Complete Event | Event | Continue to trigger and test migration complete with downstream update triggers. | Test |
| TLG-MOB | BSSe-ACF | FAN Info | DirectLink | Consume FAN reference for Lookup and determination for Signature Inclusion | Test |
| BSSe-ACF | IDP-Customer Graph Cloud | FAN info Feed | Event |  | Enhance |
| BSSe-ACF | BSSe-OC | Inventory Feed with FAN | Event |  | Enhance |
| BSSe-ACF | BSSe-RTB | FAN discount | Event | Fan discount information | Enhance |
| BSSe-ACF | OCE | Migration Complete Event | Event |  | Test |
| BSSe-ACF | BSSe-SkyFM | Fallout management | Event | Fallout management related to Fan Details or Fan discount migration from TLG to BSSe | Enhance |
| BSSe-ACF | IDP-BUPS |  | API |  | Enhance |
| BSSe-RTB | BSSe-ACF | Detail Charge Record/ RTB will send the charge record with ACBR id to ACF | Batch |  | Enhance |
| TLG-MOB | BSSe-ACF |  | DirectLink |  | Enhance |
| BSSe-ACF | CFM | AR feed charge level with ACBR ID | Event |  | Enhance |
| TLG-MOB | BSSe-ACF | Historical Data | DirectLink |  | Enhance |
| BSSe-RTB | BSSe-ACF | Detail Charge Record/ RTB will send the charge record with ACBR id to ACF | Batch |  | Enhance |
| BSSe-ACF | ILS | Installment charge | Batch |  | Enhance |
| TLG-MOB | BSSe-ACF | Device Protection feature | Batch |  | Enhance |
| BSSe-ACF | BSSe-OC | Inventory Feed | Batch |  | Enhance |
| BSSe-ACF | IDP-Customer Graph Cloud | Account Feed | Batch |  | Enhance |
| BSSe-ACF | CAPM | Payment Details | API |  | Enhance |
| BSSe-ACF | IDP-BUPS | Historical Data Migration Start and Completion Event | Event |  | Enhance |
| TLG-MOB | BSSe-ACF | Current Month Data | DirectLink |  | Enhance |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### BSSe-C1 30911

BSSe-Catalog One (MOTS ID: 30911)

Device Finance

- Support configuration of DF related promos to support migration of TLG customer to BSSe

- Support configuration of accounts/GL strings for IP migrations to support migration of TLG customer to BSSe

Signature/Appreciation Discount

- Support Configuration work for any added signature discounts in support of existing TLG rated customers being migrated to offer constructs supported in the catalog.

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
| BSSe-Catalog One | Operational | In Use | Configure | Easy |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| IDP-Commerce- P&O | BSSe-C1 | Signature Offer | mS |  | Test |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### BSSe-MMap 31697

BSSe-MoneyMap (MOTS ID: 31697)

Device Financing

- Create revenue assurance feeds that consume TLG Device Finance contract, ILS post migration, RTB, CFM and TADA feeds to reconcile contract details are moved properly

- Consume events from Aspen,RTB, CFM, OC, Customer graph, Corp Fin to confirm that the charges and offset bill credits on the TLG bill are properly mirrored when an installment plan migrates to BSSe.

- Generate reconciliation report of ILS plan charge details to be manually reconciled against manual TLG table extracts on  installment data that allow confirmation that the created ILS plan charge and remaining installments match the TLG installment plan being migrated.

The report will include (at a minimum) the following:

    - TLG - BAN (Billing Account Number), CTN (Customer Telephone Number), Company Code, CIPID, ending IP balance

    - ILS - BAN, CTN, Company Code, CIPID beginning IP balances

    - Calculated variance between TLG & ILS IP balances

- Generate reconciliation report of ILS promotions (manual + auto) details to be manually reconciled against manual TLG table extracts on  installment data that allow confirmation that the created ILS credits and remaining installments match the TLG installment plan being migrated.

The report will include (at a minimum) the following:

    - TLG - BAN (Billing Account Number), CTN (Customer Telephone Number), Company Code, CIPID, ending Promo Contra NR balances, Promo Code

    - ILS - BAN, CTN, Company Code, CIPID beginning Promo Contra NR balances, Promo Code

    - Calculated variance between TLG & ILS Promo Contra NR balances

- To generate the TLG to ILS reconciliation report, MMAP should utilize the existing ILS report which is generated EOD and should not interrupt any other reconciliation reports.

Signature/Appreciation Discount

- Consume details on Signature discount assignment and confirm BSSe charge/promos are aligned with legacy charge/discount.

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Operational | In Use | Enhance | Difficult |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| Bus Ops - Reconciliation | BSSe-MMap | Extract Compare |  | Compare Next extract on charged amounts and remaining installment amounts to ILS created installments. |  |
| CorpFin-Integration | BSSe-MMap | Financial Details | DirectLink | Provide Financial details of created installment plan to allow for reconciliation of installment plan into revenue buckets. OI - does this information required to be NRT or it can be EOD? | Test |
| ILS | BSSe-MMap | Reconcile Report | Batch |  | Enhance |
| ISBUS | BSSe-MMap | Events | Event | Consume events from RTB, CFM, OC, Customer graph & potentially ASPEN to confirm that the charges and credits on the TLG bill are properly mirrored when an installment plan migrates to BSSe. | Enhance |
| ISBUS | BSSe-MMap | Events | Event |  | Enhance |
| ASPEN | BSSe-MMap | EOM Summary and Detail Extract post PONR | Batch |  | Enhance |
| ILS | BSSe-MMap | Daily Detail and Summary Extracts post PONR | Batch |  | Enhance |
| CorpFin-GL | BSSe-MMap | BAU Extracts | Pending |  | Test |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### BSSe-OC 30909

BSSe-Order Capture (MOTS ID: 30909)

- Build Product inventory with devices and include ILS contract reference when device finance plans are migrated from TLG

- Establish processes that identify contract creation dates from TLG into the product inventory for proper consideration in upgrade eligibility rules.

NextUp Anytime

- Build Product inventory with devices and include ILS contract reference when Next plans are migrated from TLG

- Ensure Next Up Anytime charges are properly mapped across into BSSe wireless plans.

Signature/Appreciation Discounts

- Build in Signature discount references in the product inventory build and the pricing routines in building out the migrated BSSe account hierarchy from TLG BAN/CTNS.

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Operational | In Use | Enhance | Easy |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| BSSe-OC | ISBUS | Prod Inv | Event | Send updated product inventory details that help to connect installment billed devices to the plan that is created to reflect the installment. Establish Product Inventory data that reflects any trade-in promotion applied to a customer and ensures device payment offsets are identified. | Enhance |
| BSSe-ACF | BSSe-OC | Inventory Feed | Event | Update inventory feed to include installment plan references and next up anytime charges from TLG Update inventory mapping to account for customers with Insurance plan socs and build into ongoing insurance codes in BSSe. | Enhance |
| BSSe-ACF | BSSe-OC | Inventory Feed with FAN | Event |  | Enhance |
| BSSe-OC | IDP-Commerce- P&O | Offer mapping | mS |  | Test |
| BSSe-OC | IDP-CTX-Evt-HUB | PI Events | Event |  | Test |
| BSSe-ACF | BSSe-OC | Inventory Feed | Batch |  | Enhance |
| BSSe-OC | IDP-CTX-Evt-HUB |  | Event |  | Enhance |
| BSSe-OC | ISBUS | Event | Event |  | Enhance |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### BSSe-RTB 30914

BSSe-Real Time Biller (MOTS ID: 30914)

Device Finance

- Test to ensure offsetting credit promotions are applies against installment charges when TLG bill has these offsets.

- Ensure payoff processes are preserved on migrated customer accounts - especially around support of  upgrade eligibility and charges to 'pay off' existing installment plans.--- ChargeBack scenario pending in Device Finance

- Installments billed charges and promotions on last TLG Bill will be included in extract from ACF

Signature/Appreciations Discounts

- Support pricing structures to grant signature discount offer pricing on Product Inventory items and charge details on the migrated customer from TLG into BSSe.

NextUp Anytime - Future scope

- Ensure payoff processes are preserved on migrated customer accounts - especially around support of Next Anytime upgrade eligibility and charges to 'pay off' existing installment plans.

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Operational | In Use | Enhance | Easy |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| BSSe-RTB | ISBUS | Bill Event | Event | Provide migration bill event details consumable by downtream applications after migration is committed to proceed. | Enhance |
| IDP-Customer Graph Cloud | BSSe-RTB | Stage Feed | Event | Consume updated migration stage feed with ILS contract reference for moving TLG installment plans into BSSE. | Enhance |
| BSSe-ACF | BSSe-RTB | Bill Feed | Event | Support creation of references to installment billed customers during migration and future bill reference to sourcing of charge details from ILS. | Enhance |
| BSSe-ACF | BSSe-RTB | FAN discount | Event | Fan discount information | Enhance |
| IDP-Customer Graph Cloud | BSSe-RTB | Stage Fan Feed | Event | Consume updated migration stage feed with FAN information for moving TLG FAN discounts/promotions into BSSE. | Enhance |
| BSSe-RTB | BSSe-BB | Bill Presentation | Pending |  | Test |
| BSSe-RTB | BSSe-ACF | Detail Charge Record/ RTB will send the charge record with ACBR id to ACF | Batch |  | Enhance |
| BSSe-RTB | ISBUS | Bill Event | Event | Provide migration bill event details consumable by downtream applications after migration is committed to proceed. | Enhance |
| BSSe-RTB | BSSe-ACF | Detail Charge Record/ RTB will send the charge record with ACBR id to ACF | Batch |  | Enhance |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### BSSe-SkyFM 31452

BSSe-Sky Fallout Management (MOTS ID: 31452)

- Provide updated info to analytics for ILS customers. Create additional reporting details as needed for installment accounts processed

- Identify customers that should have an installment plan and/or installment promotion but was not added to account after migration

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Operational | In Use | Enhance | Moderate |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| BSSe-ACF | BSSe-SkyFM | Error & Reporting | Event | Update error and reporting feeds to include reference to ILS for fallout and for analytic data on converted accounts. | Enhance |
| BSSe-ACF | BSSe-SkyFM | Fallout management | Event | Fallout management related to Fan Details or Fan discount migration from TLG to BSSe | Enhance |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### CAPM 73

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
| Customer Account Payment Management (a.k.a. OnePay) | Operational | In Use | Enhance | Moderate |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| BSSe-ACF | CAPM | Payment Details | API |  | Enhance |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### CFAS-CS 8043

CFAS Common Solutions (MOTS ID: 8043)

Accounting to move installment plan revenue as it is moved from TLG as the source to BSSe/ILS as the source after migration.

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | End of Life | Funded to Retire | Enhance | Moderate |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| ASPEN | CFAS-CS | Installment Removal | DirectLink | Remove future obligation on NEXT Plan. | Test |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### CFM 13287

Customer Financial Management (MOTS ID: 13287)

- Consume TLG Installment plan AR details with link to ILS identifier to ensure migrated payments are applied against outstanding ILS 'in month' charge.

- AR details for billed but not paid months charge should be included in AR feed from ACF.

- Support mobile accounting requirements to manage movement of Installment Plans in Migration into the BSSe AR.

NextUp Anytime - Future Scope

- Support mobile accounting requirements to manage movement of Next Installment Plans in Migration into the BSSe AR.

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Operational | In Use | Enhance | Moderate |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| CFM | ISBUS | Events | Event | Provide event details on migrated installment plans and payments collected against newly created ILS installment plans on the BSSe side. Event is expected to largely be BAU to the events created for installments on BSSe wireless, but need to test establishment of 'mid cycle' installment contracts. | Test |
| BSSe-ACF | CFM | AR Feed | mS | Communicate Installment plan AR details to ensure migrated payments are applied against outstanding ILS 'in month' charge. | Enhance |
| BSSe-ACF | CFM | AR feed charge level with ACBR ID | Event |  | Enhance |
| CFM | ISBUS | Events | Event | Provide event details on migrated installment plans and payments collected against newly created ILS installment plans on the BSSe side. Event is expected to largely be BAU to the events created for installments on BSSe wireless, but need to test establishment of 'mid cycle' installment contracts. | Test |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### CorpFin-Integration 32476

CorpFin - Integration for AT&T Corporate Finance (MOTS ID: 32476)

- Test installment EOD feeds are communicating proper detail on migrations when installment plans moved from TLG into BSSe, including remaining term of the loan, balance of the loan, and ongoing installment amounts.

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Operational | In Use | Test | Test |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| CorpFin-Integration | CorpFin-GL | Installments | Event | Feed ILS data downstream as needed. | Test |
| CorpFin-Integration | BSSe-MMap | Financial Details | DirectLink | Provide Financial details of created installment plan to allow for reconciliation of installment plan into revenue buckets. OI - does this information required to be NRT or it can be EOD? | Test |
| ILS | CorpFin-Integration | Installments | Event | Communicate installment data into the GL consistent with the duration of the remaining contract at the time customers are migrated. | Enhance |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### CSI - Customer Care 20182

Common Services Interface - Customer Care (MOTS ID: 20182)

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Operational | In Use | TBD |  |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### CSI - Order and Subscription Mngt 20187

Common Services Interface - Order and Subscription Mngt (MOTS ID: 20187)

Test support on Device Detail call for obtaining additional customer data for migrations

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Operational | In Use | Test | TestSupport |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### DLC 17744

Device Lifecycle Management (DLC) (MOTS ID: 17744)

- Support data creation and test support activities for identification and connection of customers with insurance in support of testing migration activities.

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Operational | In Use | Test | Test |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### DPG - Customer & Accounts 31478

DPG - Customer & Accounts (MOTS ID: 31478)

Device Financing

- Capture ILS contract details associated to customers after they have been migrated in EOD file feed from ILS and send to OGSI-RM.

- Legacy account and installment plan will be marked as migrated via reason code and can be identified for reporting

Signature/Appreciation Discount

- Capture Signature plan data from PI and link to reports for Signature details.

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Operational | In Use | Enhance | Moderate |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| DPG - Customer & Accounts | DPG - EDM Omnichannel Analytics | Installments | Event | Communicate installment information with other data fed to analytics for future reporting. | Test |
| DPG - Customer & Accounts | MFR | Events | Event | Consume Migration events from ILS, DBG-Customer & Accounts, MoneyMap, and OCE to track and report on migration activities for Installment plans. confirm the flow from DPG or ISBUS??????????? | Enhance |
| ISBUS | DPG - Customer & Accounts | Events | Event | Consume Customer Graph & OCE events to construct migration details and installment plan references on customer data for reporting. Feed through FAN reference on Signature | Test |
| ILS | DPG - Customer & Accounts | EOD file | Batch | migrated ILS information | Enhance |
| DPG - Customer & Accounts | OGSI - RM |  | Pending |  | Enhance |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### DPG - EDM Omnichannel Analytics 29670

DPG - EDM Omnichannel Analytics (MOTS ID: 29670)

- Update to receive migration analytics coming for customers on installment plans.  Sourcing is planned to come from DPG- Customer and Accounts and be managed internally in CDO for reporting.

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Operational | In Use | Enhance | Easy |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| DPG - Customer & Accounts | DPG - EDM Omnichannel Analytics | Installments | Event | Communicate installment information with other data fed to analytics for future reporting. | Test |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### DPG - Finance 31618

DPG - Finance Data Product (MOTS ID: 31618)

- Capture migration details to include ILS contract details after customer is moved from TLG to BSSE.

- DPG -Finance will get the FAN id from CG

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Operational | In Use | Enhance | Easy |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| ISBUS | DPG - Finance | Events | Event | Consume Migration events from ILS, DBG-Customer & Accounts,and OCE to track and report on migration activities for Installment plans including feeds into finance. | Test |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### DPG - Sales & Sunrise 31479

DPG - Sales & Sunrise (MOTS ID: 31479)

- DPG-S&S uses ILS details discounts for the Sales Dashboard Analytics should identity it as migrated customer

- DPG-S&S uses FAN discounts for the Sales Dashboard Analytics should identity it as migrated customer

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
| DPG - Sales & Sunrise | Operational | In Use | Enhance | Easy |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| ISBUS | DPG - Sales & Sunrise | Event | Event |  | Test |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### EDP 18211

Enterprise Document Processing (MOTS ID: 18211)

- Build cross reference between TLG BAN and BSSE BAN for the installment agreements that are migrated.  Assumed to be limited enhancement, but may be a test impact depending on the work completed in the 1393089 EPIC was built.

- EDP will archives the RIA and Signature record in ADAS

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Operational | In Use | Enhance | Easy |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| OCE | EDP |  | Event |  | Test |
| EDP | ADAS |  | Pending |  | Test |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### Everest 30699

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
| Everest | Operational | In Use | TBD |  |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### GRID-GDDN 22509

GDDN (MOTS ID: 22509)

Impacts:

- Continue to publish the FAN reference data from ROME/MBIZ related to TLG accounts

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
| GDDN | Operational | In Use | Test | TestSupport |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| GRID-GDDN | ISBUS | Fan Feed | Event |  | Test |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### IDP-BUPS 33847

IDP-BUPS (MOTS ID: 33847)

Support a 24 hour of migration adjustment block for BSSE accounts that just migrated

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
| IDP-BUPS | Operational | In Use | Enhance | Moderate |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| BSSe-ACF | IDP-BUPS |  | API |  | Enhance |
| BSSe-ACF | IDP-BUPS | Historical Data Migration Start and Completion Event | Event |  | Enhance |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### IDP-Catalog-A&P 33822

IDP-Catalog-Auth&Publish (MOTS ID: 33822)

- Support configuration work in C1 based on offer mapping of signature/appreciation discounts identified for selection and criteria during offer mapping from TLG accounts based on BSSe capabilities already built and supported.

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
| IDP-Catalog-Auth&Publish | Operational | In Use | Configure | Easy |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### IDP-Commerce- P&O 33824

Support integration with C1 by OC in offer mapping and inventory creation process for signature discounts migrated.

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
| IDP-Commerce-Product & Offers Discovery | Operational | In Use | Test | Test |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| BSSe-OC | IDP-Commerce- P&O | Offer mapping | mS |  | Test |
| IDP-Commerce- P&O | BSSe-C1 | Signature Offer | mS |  | Test |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### IDP-CTX-Evt-HUB 33932

IDP-CTX-Event-HUB (MOTS ID: 33932)

Support testing of CG, OCE, and Assurion events.

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Operational | In Use | Test | Test |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| IDP-CTX-Evt-HUB | Asurion |  | Event |  | Enhance |
| BSSe-OC | IDP-CTX-Evt-HUB |  | Event |  | Enhance |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### IDP-Customer Graph Cloud 31468

IDP-Customer Graph Cloud (MOTS ID: 31468)

Device Finance

- Update Customer records to reference ILS installment after migration from TLG

- Update Customer records to have references from devices to the ILS plans to which they are associated

- Update customer records to reflect contract dates migrated from TLG on transitioned installment plans.

- Update customer records to reflect the updated Product Inventory.

- Update customer records to reflect CIPID and equipment details associated to the equipment on the order

- No new CIPID will be generated for migration device finance records from TLG

- CG  will provides the interface to clients and calls out of box APIs provided by Oracle to retrieve IP details by CIPID

- CG is expected to publish the CIPID to downstream applications in outbound notifications.

Signature/Appreciation

- Hold a reference to any appreciation or signature program applied into the PI (Fan ID and other information)

- System of record to provide FAN/BAN mapping

- Store the FAN validation status at BAN level

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Operational | In Use | Enhance | Moderate |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| IDP-Customer Graph Cloud | BSSe-RTB | Stage Feed | Event | Consume updated migration stage feed with ILS contract reference for moving TLG installment plans into BSSE. | Enhance |
| IDP-Customer Graph Cloud | ISBUS | Events | Event | Publish Migration event for Individual, Customer, Account, and PI that reflect that the newly created BSSe account is the result of a migration and include the reference to the ILS installment plan created by the migration effort. | Enhance |
| BSSe-ACF | IDP-Customer Graph Cloud | Account Feed | Event | Update data communicated to Customer Graph on migrated accounts to include reference to the ILS created installment plan for the BSSe account. Also receive Next Up Anytime charges on migration. | Enhance |
| BSSe-ACF | IDP-Customer Graph Cloud | FAN info Feed | Event |  | Enhance |
| IDP-Customer Graph Cloud | BSSe-RTB | Stage Fan Feed | Event | Consume updated migration stage feed with FAN information for moving TLG FAN discounts/promotions into BSSE. | Enhance |
| BSSe-ACF | IDP-Customer Graph Cloud | Account Feed | Batch |  | Enhance |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### ILS 31372

Installment Loan Sub Ledger (MOTS ID: 31372)

- Build migration routine to work with ACF and move installment plans in their lifecycle as they exist in TLG today

- Ensure migration routine has ability to receive current installments 'remaining' and total balance remaining

- Ensure the migration routine includes are billed installment details for Open device loan (starting from first installment record)

- No change in CIPID. Ensure the TLG CIPID is carried forward.

- Ensure migration routine captures inception date of installment plan

- Ensure in testing that plans migrated are able to pay up/pay off without errors.

- Ensure to maintain the status of the migrated installments.

- Capture a unique identifier on plans created during migration for tracking by revenue accounting to identify the migrated loans.

- Consume the extract of installment records for all the Open/active device finance contracts. Any completed installment plans on the account will remain in TLG.

- Consume extract of all the records starting from 1st installment of the device finance contract for each CIPID.

- Send the EOD file feed with ILS contract details associated to customers after they have been migrated to DPG Finance/Customer&Accounts.

- Send the installment contract migration information DPG Finance/Customer&Accounts and mark the TLG IP account as migrated

Data elements should include but not be limited to the following:

    - BAN

    - CTN

    - CIPID

    - TLG BAN

- IP promo balances migrated from TLG to ILS should not be duplicated.

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Design | Build | Enhance | Complex |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| BSSe-ACF | ILS | Installment Migration | Event | Create connection that allows for the transfer of installment plan details (including partially satisfied installment plans) from TLG to ILS. | New |
| ILS | CorpFin-Integration | Installments | Event | Communicate installment data into the GL consistent with the duration of the remaining contract at the time customers are migrated. | Enhance |
| ILS | ISBUS | Migration installments | Event | Create event that communicates the details of migrated installment plans including the created installment on the BSSe side with a reference that the event is the result of a migration. | Enhance |
| ILS | BSSe-MMap | Reconcile Report | Batch |  | Enhance |
| ILS | DPG - Customer & Accounts | EOD file | Batch | migrated ILS information | Enhance |
| BSSe-ACF | ILS | Installment charge | Batch |  | Enhance |
| ILS | ISBUS | Installment | Event |  | Enhance |
| ILS | BSSe-MMap | Daily Detail and Summary Extracts post PONR | Batch |  | Enhance |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### ISBUS 31292

Integration Service Bus (MOTS ID: 31292)

- Support message movement on Kafka topics and Azure Events for migration between applications.

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Operational | In Use | Test | Non-Development |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| CFM | ISBUS | Events | Event | Provide event details on migrated installment plans and payments collected against newly created ILS installment plans on the BSSe side. Event is expected to largely be BAU to the events created for installments on BSSe wireless, but need to test establishment of 'mid cycle' installment contracts. | Test |
| BSSe-RTB | ISBUS | Bill Event | Event | Provide migration bill event details consumable by downtream applications after migration is committed to proceed. | Enhance |
| ISBUS | BSSe-MMap | Events | Event |  | Enhance |
| ILS | ISBUS | Installment | Event |  | Enhance |
| BSSe-OC | ISBUS | Event | Event |  | Enhance |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### MFR 17901

Mercury Financial Reporting (MOTS ID: 17901)

- Establish migration logic to move TLG installment data to BSSe and connect with ILS created contracts in migration .

Finance Reports --- check with Jason for requirments????????????????

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Operational | In Use | Test | Non-Development |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| DPG - Customer & Accounts | MFR | Events | Event | Consume Migration events from ILS, DBG-Customer & Accounts, MoneyMap, and OCE to track and report on migration activities for Installment plans. confirm the flow from DPG or ISBUS??????????? | Enhance |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### MIREA 31326

- Capture migration details to include installment contract details after customer is moved from TLG to BSSE.

- Migration notice will include TLG BAn, BSSe BAN and installment details for each CIPID/sub

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
| Model Informing Result Enforcement Application | Operational | In Use | Enhance | Easy |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| ISBUS | MIREA |  | Event |  | Test |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### OCE 23488

Order Capture Engine (MOTS ID: 23488)

- Test support of triggering migrations and new feed to ILS/ASPEN for securitization being migrated on legacy TLG plans.

- Test support to route Migration trigger with existing DPG backends.

Device Insurance - Future Scope

- Enhancement to detect CG feeds that contain insurance plan codes in BSSE to route a migration record to Asurion (Note: record structure and details to be negotiated with Asurion as part of this epic.)

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Operational | In Use | Enhance | Easy |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| OCE | EDP |  | Event |  | Test |
| IDP-CTX-Evt-HUB | OCE | Events | Event | Test CG event, OC event Enhance event with Asurion to communicate downstream when insurance data is migrated from a TLG acct to the BSSe Acct. | Enhance |
| BSSe-ACF | OCE | Migration Complete Event | Event | Continue to trigger and test migration complete with downstream update triggers. | Test |
| BSSe-ACF | OCE | Migration Complete Event | Event |  | Test |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### OGSI - RM 32421

- Consume the installment contract migration information  and mark the TLG IP account as migrated

Data elements should include but not be limited to the following:

    - BAN

    - CTN

    - CIPID

    - TLG BAN

IP promo balances migrated from TLG to ILS should not be duplicated.

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
| Oracle Global Single Instance - Revenue Management for AT&T Corporate Finance | Operational | In Use | Enhance | Easy |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| DPG - Customer & Accounts | OGSI - RM |  | Pending |  | Enhance |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### TLG-MOB 18193

Telegence - Mobility (MOTS ID: 18193)

- Support consultation and any table authorities needed to provide ACF the ability to extract:

- Device financed contract details by ACF for establishment of installment plans into BSSe during migration flow.

- A table to identify customers on device finance and the ability to extract data for Device finance details into ACF

- A table(s) to identify data on offsetting bill credits (including both manual and auto promotions) to installment plan charges usable by ACF for proper migration.

- In Migration, TLG will have a new reason code to terminate the installment contract(s) for migration that will have a special rule to make sure they system does not accelerate remaining balance (create extra charges) to bill out the contract since the contract is moving to BSSe with migration.

- The remaining balance should not be reflected in customer balance.

- BSSe will  bill the remaining installments – and for this new migration reason, TLG should not bill out the contract.

- TLG will not create any new API to extract the installment plan details – ACF will have to source the table data directly in the mechanism that is already in place – tagging into the Invoice_item (accumulation of BAN, IP contract charges, subscriber #), Invoice_item_detail (Payments & adjustments against the charges/invoices), contract table (installment plan details - including Contract identifier.) or any other TLG table with Device financing information or related promotions information.

- Send update to ASPEN when BAN/CTN with Device finance  is migrated from TLG account to BSSe with unique migration reason code.

- Aspen will cease any further journalization on that CIPID unless otherwise notified

NextUp Anytime - Future Scope

- Next financed contract details by ACF for establishment of installment plans into BSSe during migration flow.

- A table to identify customers on next up anytime plans and the ability to extract data for next up anytime into ACF

Send update to ASPEN when Next plan is migrated off TLG account during Close activity of the TLG acct.

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Operational | In Maintenance | Enhance | Moderate |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| Bus Ops - Reconciliation | TLG-MOB | Next Extract |  |  |  |
| TLG-MOB | BSSe-ACF | Installments | DirectLink | Installment plan details and promotions, and next up anytime charges | Enhance |
| TLG-MOB | BSSe-ACF | Plans | DirectLink | Include detection of customers with Device finance Plan and promotions. NextUp Anytime Include detection of customers with Nextup Anytime. | Test |
| TLG-MOB | ASPEN | Device Migration | Batch | Communicate removal of Device plan and promotions from TLG during migration and denote migration indicator/migration reason code. NextUp Anytime Communicate removal of NextUp Anytime plan from TLG during migration and denote migration indicator. | Enhance |
| TLG-MOB | BSSe-ACF | FAN Info | DirectLink | Consume FAN reference for Lookup and determination for Signature Inclusion | Test |
| TLG-MOB | BSSe-ACF |  | DirectLink |  | Enhance |
| TLG-MOB | BSSe-ACF | Historical Data | DirectLink |  | Enhance |
| TLG-MOB | BSSe-ACF | Device Protection feature | Batch |  | Enhance |
| TLG-MOB | BSSe-ACF | Current Month Data | DirectLink |  | Enhance |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

### 1372673 Non Development

#### BSSe-BB 31692

- Installment plan will be billed under similar bill description and similar bill section with grey boxes and pick up where it left off on TLG(counter).

- Installment plan promotions will appear in same section as designed for ILS.

- System will be able to perform bill quality checks to ensure bill is accurate prior to release of bill.

- Validate Bill Message for FAN customers is triggered to be part of EOC Bill process

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
| BSSe-BriteBill | Operational | In Use | Test | Test |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| BSSe-RTB | BSSe-BB | Bill Presentation | Pending |  | Test |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### CorpFin-GL 32412

CorpFin - General Ledger for AT&T Corporate Finance (MOTS ID: 32412)

- Test installment feeds are communicating proper detail on migrations when installment plans moved from TLG into BSSe.

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Operational | In Use | Test | TestSupport |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| CorpFin-Integration | CorpFin-GL | Installments | Event | Feed ILS data downstream as needed. | Test |
| CorpFin-GL | BSSe-MMap | BAU Extracts | Pending |  | Test |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### IDP-CTX-Evt-HUB 33932

IDP-CTX-Event-HUB (MOTS ID: 33932)

Support testing of CG, OCE, and Asurion events.

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Operational | In Use | Test | Test |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| IDP-CTX-Evt-HUB | ISBUS | Migration Notice | Event | Continue to test migration feed for offline migration activities. | Test |
| IDP-CTX-Evt-HUB | OCE | Events | Event | Test CG event, OC event Enhance event with Asurion to communicate downstream when insurance data is migrated from a TLG acct to the BSSe Acct. | Enhance |
| BSSe-OC | IDP-CTX-Evt-HUB | PI Events | Event |  | Test |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### IDP-IDM 32765

Identity, Registration and Profile Mgmt (MOTS ID: 32765)

Impacts:

- IDM Stores ROME HyFE Event (BAU and No Changes)

- Test Support  to provide the FAN Details for migrated BAN.

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
| Identity, Registration and Profile Mgmt | Operational | In Use | Test | TestSupport |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### ISBUS 31292

Integration Service Bus (MOTS ID: 31292)

- Support message movement on Kafka topics and Azure Events for migration between applications.

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Operational | In Use | Test | Non-Development |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| BSSe-OC | ISBUS | Prod Inv | Event | Send updated product inventory details that help to connect installment billed devices to the plan that is created to reflect the installment. Establish Product Inventory data that reflects any trade-in promotion applied to a customer and ensures device payment offsets are identified. | Enhance |
| CFM | ISBUS | Events | Event | Provide event details on migrated installment plans and payments collected against newly created ILS installment plans on the BSSe side. Event is expected to largely be BAU to the events created for installments on BSSe wireless, but need to test establishment of 'mid cycle' installment contracts. | Test |
| BSSe-RTB | ISBUS | Bill Event | Event | Provide migration bill event details consumable by downtream applications after migration is committed to proceed. | Enhance |
| IDP-Customer Graph Cloud | ISBUS | Events | Event | Publish Migration event for Individual, Customer, Account, and PI that reflect that the newly created BSSe account is the result of a migration and include the reference to the ILS installment plan created by the migration effort. | Enhance |
| BSSe-ACF | ISBUS | FAN File | Event |  | New |
| ILS | ISBUS | Migration installments | Event | Create event that communicates the details of migrated installment plans including the created installment on the BSSe side with a reference that the event is the result of a migration. | Enhance |
| IDP-CTX-Evt-HUB | ISBUS | Migration Notice | Event | Continue to test migration feed for offline migration activities. | Test |
| ISBUS | DPG - Finance | Events | Event | Consume Migration events from ILS, DBG-Customer & Accounts,and OCE to track and report on migration activities for Installment plans including feeds into finance. | Test |
| ISBUS | BSSe-MMap | Events | Event | Consume events from RTB, CFM, OC, Customer graph & potentially ASPEN to confirm that the charges and credits on the TLG bill are properly mirrored when an installment plan migrates to BSSe. | Enhance |
| ISBUS | DPG - Customer & Accounts | Events | Event | Consume Customer Graph & OCE events to construct migration details and installment plan references on customer data for reporting. Feed through FAN reference on Signature | Test |
| GRID-GDDN | ISBUS | Fan Feed | Event |  | Test |
| ISBUS | DPG - Sales & Sunrise | Event | Event |  | Test |
| ISBUS | ORBIT GOLD | Ban information | Pending |  | Test |
| ISBUS | MIREA |  | Event |  | Test |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### MBIZ 34190

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
| Mobility Business | Operational | In Use | Test | Test |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### ORBIT GOLD 17922

Organizational Risk Based Integrated Technology Gold (MOTS ID: 17922)

Offline Update from OCE:

- Test impact to consume the Device Finance details and FAN details together Ban & collection history information.

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
| Organizational Risk Based Integrated Technology Gold | Operational | In Use | Test | TestSupport |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| ISBUS | ORBIT GOLD | Ban information | Pending |  | Test |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### ROME 14269

Mobility Business (MOTS ID: 34190)

- Support onboarding of existing FAN Feed by ACF with explanation of event contents.

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
| Revenue Opportunity Management Environment | Operational | In Maintenance | Test | Test |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

### 1372673 No Impact

### 1372673 TBD

## Issues Log

# Log (Optional issues and information for tracking purposes

| No. | Date | Log Title (Short Title) | Description (Chronologically list the activities with dates) | Feature refinement scheduled for 07/16 |
| --- | --- | --- | --- | --- |

*This document was generated in the Consumer 2022-2025 repository from package 1372673 MIGR: Wireless - Migration Device Financing, Signature(QB7356) Solution Intent {4149FCF9-55B1-4ce7-8398-42D8605BAA32}