Solution Intent 1383580 Device Financing Back Office (QB6708) Solution Intent

Date/Time Generated:; 2/20/2026 9:47:59 PM. Author:; dk7973. EA Repository : CTP_22_25

CREATED WITH.

Table of Contents

1383580 Device Financing Back Office (QB6708) Solution Intent	5

Problem Statement	7

Applications Summary Table	7

Sequencing Summary Table	8

Product Team Summary Table	8

Interfaces Summary Table	12

Requirements Summary Table	14

Alternative Solution Considered	14

Solution Context	14

Solution Details: 	14

Capabilities In Scope	16

Capability 1: ACC Profile Creation & Permission Provisioning	16

Capability 2: View Installment Plans Under an Account (List View)	17

Capability 5: Visualization of Canceled Loans in ACC	17

Audit and History	17

Capability 3: Correct Active Installment Loans (Cancel & Re-Create)	18

Capability 4: Generate New RIA	19

Agent Experience	23

RIA presentation/creation	24

Option 3 Post Submit Flow	24

Bill Presentation	26

Accounting	27

Reconciliation	27

Upgrade Eligibility	27

Communication to Customer	27

Alternate Options discussed but not selected	27

Requirements Not in Scope (kept here for context and future reference)	33

Reinstate Loan (Not in Scope)	33

Modify Subscriber (Not in Scope)	33

Status Transitions	35

Case Routing (Not in Scope)	35

Fallout Handling (Not in Scope)	35

Modify Device/SKU/IMEI (Not in Scope)	36

1383580 Context Diagram	37

Revenue Assurance Team Member 	37

Impact Legend 	37

Impact Legend 	38

Development	38

ABS-Suite 30732	38

Analytics Microservice 30420	38

BSSe-BB 31692	39

BSSe-C1 30911	39

BSSe-MMap 31697	39

BSSe-OC 30909	39

BSSe-RTB 30914	40

BSSe-SkyFM 31452	40

BWSFMC 30687	40

CAPM 73	40

CCDL 32255	41

CCMule-CLM 33686	41

CCMule-Service 33688	41

CCSF 30685	42

CFM 13287	42

CorpFin-GL 32412	43

DPG - Customer & Accounts 31478	43

DPG - EDM Omnichannel Analytics 29670	43

DPG - Finance 31618	44

EDP 18211	44

IDP-BUPS 33847	44

IDP-Cloud-CG 31468	45

IDP-Commerce- P&O 33824	45

IDP-Commerce-C&P 33825	45

IDP-Commerce-CS 33827	46

IDP-DTAP 31998	46

IDP-OMNI-ODS 32166	46

IDP-Order Graph Cloud 31543	46

IDP-WebAcctMgmt 32768	47

MYL 	47

OCE 23488	47

Oracle ILS 31372	48

Non-Development	48

ADAS 32327	49

Azure-EHA 30703	49

CorpFin-Integration 32476	49

ISBUS 31292	49

TASS Corporate 12546	49

TPA 17630	49

Other (No Impact)	50

|  | Solution Intent (SI) |
| --- | --- |

SI Generated: 02/21/26

***ATTENTION:  This Solution Intent (SI) should be validated by the Solution Architect to ensure requirements are still satisfied, if PI planning or phase 2 implementation begins after 08/21/26

It is Strongly encouraged to be reviewed with the Solution Architect if initial SI is being targeted in a later PI/release than initially planned.

# 1383580 Device Financing Back Office (QB6708) Solution Intent

Revision History

| Author / ATTUID | Revision Date | Version | Revision Description |
| --- | --- | --- | --- |
| Deepa Kattoor / dk7973 | 10/10/2025 | 0.1 | Draft |
| Deepa Kattoor / dk7973 | 11/17/2025 | 0.2 | Updates to replace solution based on the journey for removing the old loan and creating new loan with ILS impacts to modify loan. |
| Melanie Swierstra ms5805 | 12/16/2025 | 0.3 | Removed DPG Billing MOTs from impacted applications due to consolidation with DPG C&A |
| Deepa Kattoor / dk7973 | 1/8/2025 | 0.4 | Removed OCE impact "Logic to handle the new RIA status to ensure that the device shipment, loan updates are handled correctly (as per foundational flow) when customer has never signed versus the new Revenue Assurance customer signature being optional scenario" |
| Deepa Kattoor / dk7973 | 1/13/2026 | 0.5 | Updates to add Option 3 (now Option 4 with updates to options) based on Planning session. Add options to Modify Subscriber as that is not supported by ILS OOB. |
| Deepa Kattoor / dk7973 | 1/26/2026 | 0.6 | Updates to add (now) Options 3a to evaluate with ILS OOB. |
| Deepa Kattoor / dk7973 | 2/13/2026 | 0.7 | Additional evaluation of ILS OOB options. Updates to add Option 3 solution with ILS customization (Option 3). |
| Deepa Kattoor / dk7973 | 2/18/2026 | 0.8 | Removed Impacts for CLM - Notification to the customer if RIA needs to be signed Audit tracking of RIA events - sent/delivered/viewed Removed impacts for BWSFMC - Enhance to support notification customer if RIA needs to be resigned Changes based on SI review with teams and adjustments based on Epic requirements. Change BSSe-OC to Test/Test |
| Deepa Kattoor / dk7973 | 2/19/2026 | 0.9 | Add Reason Code and Agent Identifier in the information passed from Front End. Add "at minimum" qualifier for Front end to BUPS and OCE to ILS. Within "Option 3 Solution" Section - 1) Add for Promo Removal "With NextUp Epic 1013291, there will be capability for ILS to send out notification when the loan is closed that will enable ODS to listen and orchestrate the promo removal order to OC." 2) Correct the sub-numbering for OCE Move "Audit and History" section under Capability 5. Remove links between CCMule-Services and IDP-BUPS for use cases not in scope (Modify CTN, Re-instate Loan, Create/Activate Loan) |
| Deepa Kattoor / dk7973 | 2/20/2026 | 1.0 | Updates from final review - Added "Except for the loan attributes passed in the request, the new loan will copy the other attributes from the old loan, including CTN and Main Subscription ID and ISID (when that is added to ILS)." Added Assumption "After the payment transfer from old loan to new loan, there will always remain an outstanding balance on the new loan, ensuring no credits/refunds are required. There are no business requirements to handle the credits/refunds. Business will need to handle this use case via business process/M&P." Added Assumption - "If a customer has billed but unpaid charges, loan modifications should be completed only after these are paid. Otherwise, unpaid charges will be reversed and must be re-billed under the new loan (see Example #3)" Added Examples 1 - 4, and bill display screen shot for payment transfer. Added "Front ends should perform basic guardrail validations to ensure the loan correction is valid, such as confirming the loan is in a correctable status, the reduced loan amount results in a remaining balance greater than zero, and a valid RIA is present." Added additional validation checks for IDP-BUPS "Validating that new loan amount is less than original loan amount. Ensuring the loan correction is only permitted when the calculated Remaining Balance on the new loan (New Loan Financed Amount minus Payment transferred from Old Loan) is greater than zero." |

# Problem Statement

Support back office Revenue Assurance teams to view loans, and support loan corrections to match RIA.

## Applications Summary Table

| Parent Package | Impact Type | MOTS ID | Application | IT App Owner | LoE |
| --- | --- | --- | --- | --- | --- |
| Development | Enhance | 30732 | ABS-Suite | bf2346 | Easy |
| Development | Enhance | 30420 | Analytics Microservice | lc602x | Easy |
| Development | Enhance | 31692 | BSSe-BB | ah6941 | Easy |
| Development | Configure | 30911 | BSSe-C1 | mr6640 | Easy |
| Development | Enhance | 31697 | BSSe-MMap | el2596 | Moderate |
| Development | Test | 30909 | BSSe-OC | dj8303 | Test |
| Development | Enhance | 30914 | BSSe-RTB | ab7451 | Easy |
| Development | Test | 31452 | BSSe-SkyFM | rs1624 | TestSupport |
| Development | No Change | 30687 | BWSFMC | rk6538 | Easy |
| Development | Test | 73 | CAPM | ak4241 | TestSupport |
| Development | Enhance | 32255 | CCDL | ss5477 |  |
| Development | No Change | 33686 | CCMule-CLM | rk6538 | Easy |
| Development | Enhance | 33688 | CCMule-Service | pm426r | Moderate |
| Development | Enhance | 30685 | CCSF | pp5960 | Difficult |
| Development | Test | 13287 | CFM | tr2858 | Test |
| Development | Enhance | 32412 | CorpFin-GL | pp8500 | Easy |
| Development | Enhance | 31478 | DPG - Customer & Accounts | lt1046 | Easy |
| Development | Enhance | 29670 | DPG - EDM Omnichannel Analytics | rb9777 | Easy |
| Development | Enhance | 31618 | DPG - Finance | mh3242 |  |
| Development | Enhance | 18211 | EDP | cg2390 | Easy |
| Development | Enhance | 33847 | IDP-BUPS | sp7194 | Difficult |
| Development | Enhance | 31468 | IDP-Cloud-CG | aw5338 | Easy |
| Development | Enhance | 33824 | IDP-Commerce- P&O | ra839d |  |
| Development | Enhance | 33825 | IDP-Commerce-C&P | ms565h | Easy |
| Development | Enhance | 33827 | IDP-Commerce-CS | ms565h |  |
| Development | Enhance | 31998 | IDP-DTAP | av045g | Moderate |
| Development | No Change | 32166 | IDP-OMNI-ODS | sk2099 |  |
| Development | Enhance | 31543 | IDP-Order Graph Cloud | sk2099 | Easy |
| Development | Enhance | 32768 | IDP-WebAcctMgmt | rk699u | Easy |
| Development | Configure | 17643 | MYL | rx016p | Easy |
| Development | Enhance | 23488 | OCE | hv2868 | Moderate |
| Development | Enhance | 31372 | Oracle ILS | rb5385 | Difficult |
| Non-Development | Test | 32327 | ADAS | ak0762 | TestSupport |
| Non-Development | Test | 30703 | Azure-EHA | rp843b | TestSupport |
| Non-Development | Test | 32476 | CorpFin-Integration | rk1942 | TestSupport |
| Non-Development | Test | 31292 | ISBUS | ss7590 | TestSupport |
| Non-Development | TBD | 12546 | TASS Corporate | sp329b | Test |
| Non-Development | TBD | 17630 | TPA | sp329b | Test |

*Group impacts are added automatically via MDE and are not represented in the SI.

## Sequencing Summary Table

| Parent Package | Application Impact Type | MOTS ID | Application | Application LoE | *Sequence |
| --- | --- | --- | --- | --- | --- |
| Development | Configure | 30911 | BSSe-C1 | Easy | A |
| Development | Enhance | 30914 | BSSe-RTB | Easy | B |
| Development | Test | 73 | CAPM | TestSupport | C |
| Development | Test | 13287 | CFM | Test | D |
| Development | Test | 31452 | BSSe-SkyFM | TestSupport | E |
| Development | Enhance | 31697 | BSSe-MMap | Moderate | F |
| Development | Enhance | 23488 | OCE | Moderate | F |
| Development | No Change | 30687 | BWSFMC | Easy | G |
| Development | No Change | 33686 | CCMule-CLM | Easy | H |
| Development | Enhance | 32412 | CorpFin-GL | Easy | ZZZ |
| Development | Enhance | 31372 | Oracle ILS | Difficult | ZZZ |

*Sequences of "ZZZ" means the application was not considered in the sequencing.

This sequence table understands that this sequence does not cover all acceptance criteria or requirements or all scenarios under epic but covers most common and generic flow to give high level idea.

Actual development sequence should be relied on PI planning exercises.

## Product Team Summary Table

| Product Team | Notes | MOTS ID | Application | Application LoE |
| --- | --- | --- | --- | --- |
| ACC-Shop and Purchase | Customer Connect Salesforce Sales & Services Cloud (MOTS ID: 30685) Impacts - Set-up role and permissions that allows to configure view only, write access with granularity at field level. - UI screens to display loan/RIA/financed device/change history, make edits, submit to downstream systems, orchestrate case handoff to agents - Enhance to support loan modification, including generation of RIA, defaulting loan details from RIA into new loan, capture of reason codes and other relevant metadata. For the initial scope, the values will not be editable by business and will be transferred from what is in the RIA. - Appropriate validation checks including but not limited to ensure that loan can be modified based on status, there will always remain an outstanding balance on the new loan, ensuring no credits/refunds are required. - Support capture of Interaction notes created by Backoffice team - Support logging/audit of all changes performed by Backoffice team - See solution section for further impacts | 30685 | CCSF | Difficult |
| BSS Evolution | BSSe-Order Capture (MOTS ID: 30909) | 30909 | BSSe-OC | Test |
| BSS Evolution | BSSe-BriteBill (MOTS ID: 31692) Impacts - Enhance to support bill presentation impacts for loan correction that includes presentation of the one-time payment transfer (new charge code), messaging on the bill based on the new charge code. - See solution section for further impacts | 31692 | BSSe-BB | Easy |
| BSS Evolution | BSSe-MoneyMap (MOTS ID: 31697) Impacts - Enhance to support audits and reconciliation for any loan correction changes made by Revenue Assurance - See solution section for further impacts | 31697 | BSSe-MMap | Moderate |
| BSS Evolution | BSSe-Real Time Biller (MOTS ID: 30914) Impacts - Enhance ILS interface to support the new charge code for one-time payment transfer to new loan - Enhance ILS interface to get additional attributes on the corrected loan like Early Loan Mature Date, Old CIPID - Enhancement to support Bill Display of one-time charge - Enhancement to suppress the one-time charge from being sent to CFM - See solution section for further impacts | 30914 | BSSe-RTB | Easy |
| BSS Evolution | BSSe-Sky Fallout Management (MOTS ID: 31452) | 31452 | BSSe-SkyFM | TestSupport |
| BSS Evolution | BSSe-Catalog One (MOTS ID: 30911) Impacts - New Charge Codes that will drive the presentation of the one-time payment transfer from old loan to new loan - New Reason Codes for the loan correction - Possible new adjustment codes if they need to be created for Revenue Assurance promotion credits and adjustments | 30911 | BSSe-C1 | Easy |
| Commerce Services |  | 33825 | IDP-Commerce-C&P | Easy |
| Commerce Services |  | 33827 | IDP-Commerce-CS |  |
| Commerce Services |  | 33824 | IDP-Commerce- P&O |  |
| SPT-Analytics |  | 30420 | Analytics Microservice | Easy |
| SPT-Analytics | DPG - EDM Omnichannel Analytics (MOTS ID: 29670) Impacts - Enhance to support history/audit/reporting on loan correction transactions initiated by Revenue Assurance team | 29670 | DPG - EDM Omnichannel Analytics | Easy |
| SPT-Billing Usage and Payments | IDP-BUPS (MOTS ID: 33847) Impacts - Enhance to build service that supports loan modification - Appropriate validation checks including loan edit states/status/amount validations, checks to ensure that there will always remain an outstanding balance on the new loan, ensuring no credits/refunds are required. - Enhance to pull the additional attributes on the old loan and new loan that informs about correction like CIPID linkage, reason codes, Early Loan Mature Date/Term - Enhance to support return old and new loan to the front end including the additional fields. - Supporting the return of the latest loan CIPID for customer facing use cases, and return of all versions for backoffice agent specific use cases. - See solution section for further impacts | 33847 | IDP-BUPS | Difficult |
| SPT-Customer Graph 360 | IDP-Customer Graph (MOTS ID 31468) Impacts - Tracking the old and new loan, with additional attributes from ILS - Enhancement to ensure that Upgrade Eligibility is not impacted with the loan correction. Specific consideration may need to be given for new loan will not have catch-up NUA charges, manual promotion removal/add etc. - Enhance to support metadata that indicates loan information has been updated by Revenue Assurance team - See solution section for further impacts | 31468 | IDP-Cloud-CG | Easy |
| SPT-OCE | Order Capture Engine (MOTS ID: 23488) Impacts - Enhance to support loan modification to ILS, OC, CG, OG update synchronously. This must not impact the existing standalone loan creation, cancellation flows. - Create order and submit to OG for tracking - Order fallout retry, management and case creation as per business rules - Ignore the tracking of the 14 day signature for loan correction. - See solution section for further impacts | 23488 | OCE | Moderate |
| SPT-Order Mgmt | Have an order that has the old loan details that needs to be closed and new loan details C&P cart and pricing will need to be invoked, pass paid amount on the old loan to the new loan, | 32166 | IDP-OMNI-ODS |  |
| SPT-Order Mgmt | IDP-Order Graph Cloud (MOTS ID: 31543) Impacts - Enhancement to support persisting data about loan changes done by Revenue Assurance, including history of changes and providing to Front End. - See solution section for further impacts | 31543 | IDP-Order Graph Cloud | Easy |
| SPT-SFDC CLM ATT | CCMule-CLM (MOTS ID: 33686) | 33686 | CCMule-CLM | Easy |
| SPT-SFDC CLM ATT | Customer Connect Salesforce Marketing Cloud (MOTS ID: 30687) | 30687 | BWSFMC | Easy |
| SPT-SFDC Data Solutions ATT | Customer Connect Data Lake House (MOTS ID: 32255) Impacts - Enhance to support Loan Correction data for history/audit purpose. | 32255 | CCDL |  |
| SPT-SFDC Data Solutions ATT | Customer Connect Data Lake House (MOTS ID: 32255) Impacts - Enhance to support Loan Correction data for history/audit purpose. | 32255 | CCDL |  |
| SPT-SFDC Service and Support | CCMule-Service (MOTS ID: 33688) Impacts - Orchestrate the retrieval of data from various domain services needed by UI - Enhance to support loan update and RIA updates - See solution section for further impacts | 33688 | CCMule-Service | Moderate |
| SPT-SFDC Service and Support | Customer Connect Salesforce Sales & Services Cloud (MOTS ID: 30685) Impacts - Set-up role and permissions that allows to configure view only, write access with granularity at field level. - UI screens to display loan/RIA/financed device/change history, make edits, submit to downstream systems, orchestrate case handoff to agents - Enhance to support loan modification, including generation of RIA, defaulting loan details from RIA into new loan, capture of reason codes and other relevant metadata. For the initial scope, the values will not be editable by business and will be transferred from what is in the RIA. - Appropriate validation checks including but not limited to ensure that loan can be modified based on status, there will always remain an outstanding balance on the new loan, ensuring no credits/refunds are required. - Support capture of Interaction notes created by Backoffice team - Support logging/audit of all changes performed by Backoffice team - See solution section for further impacts | 30685 | CCSF | Difficult |
| SPT-Terms and Activations | CTX - IDP - Digital Terms, Activations, and Porting (MOTS ID: 31998) Impacts - Capability to differentiate and process RIA regenerated/created by backoffice agent to bypass the signature requirement - Linkage between old CIPID and new CIPID - Save/Archive RIA for the new CIPID without requiring signature - Track and provide audit History of changes, including when RIA was generated, accepted, expired - See solution section for further impacts | 31998 | IDP-DTAP | Moderate |
| Web-Post Purchase | IDP-WebAcctMgmt (MOTS ID: 32768) Impacts - This may be abstracted by BUPS and might be Test Only Impacts - Ensure that the right CIPID (new loan) is displayed to the customer. | 32768 | IDP-WebAcctMgmt | Easy |

## Interfaces Summary Table

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| BSSe-MMap | Oracle ILS |  |  |  | Enhance |
| BSSe-RTB | BSSe-BB | Invoice Installment |  |  |  |
| BSSe-RTB | DPG - Customer & Accounts |  |  |  | Enhance |
| CFM | BSSe-RTB |  |  |  | Enhance |
| CFM | Oracle ILS | Update ILS installments/payment |  |  | Enhance |
| CFM | DPG - Customer & Accounts |  |  |  | Enhance |
| OCE | Oracle ILS | Create New Corrected Loan |  |  | Enhance |
| OCE | Oracle ILS | Update Loan |  |  | Enhance |
| OCE | BSSe-OC | PATCH PI |  |  |  |
| OCE | IDP-Cloud-CG | Update Subscriber |  |  | Enhance |
| OCE | ISBUS |  |  |  |  |
| CCMule-CLM | BWSFMC |  |  |  |  |
| BSSe-C1 | BSSe-SkyFM |  |  |  |  |
| Oracle ILS | BSSe-RTB |  |  |  | Enhance |
| Oracle ILS | DPG - Customer & Accounts |  |  |  | Enhance |
| Oracle ILS | ABS-Suite |  |  |  | Enhance |
| CCMule-Service | IDP-DTAP | Create RIA/Save Acceptance |  |  | Enhance |
| CCMule-Service | IDP-DTAP | Update RIA with same CIPID |  |  | Enhance |
| CCMule-Service | IDP-Order Graph Cloud | Get Order Data |  |  | Enhance |
| CCMule-Service | IDP-BUPS | Get Loan Data |  |  | Enhance |
| CCMule-Service | IDP-BUPS | Modify Loan |  |  | New |
| CCMule-Service | IDP-Cloud-CG | Get Customer Data |  |  |  |
| CCMule-Service | Analytics Microservice |  |  |  | Enhance |
| CCMule-Service | IDP-OMNI-ODS |  |  |  |  |
| CCMule-Service | IDP-OMNI-ODS |  |  |  |  |
| CCMule-Service | IDP-Commerce-C&P |  |  |  |  |
| CCMule-Service | IDP-Commerce-CS |  |  |  |  |
| CCMule-Service | IDP-Commerce- P&O |  |  |  |  |
| CCSF | CCMule-Service | Create/Modify loan/RIA Order |  |  | New |
| CCSF | CCMule-Service | View Loan/RIA |  |  | Enhance |
| CCSF | CCMule-Service | View Order Data |  |  | Enhance |
| CCSF | CCDL |  |  |  | Enhance |
| IDP-DTAP | EDP | Archive |  |  | Enhance |
| BSSe-OC | IDP-Cloud-CG |  |  |  | Test |
| DPG - Customer & Accounts | IDP-Cloud-CG |  |  |  | Enhance |
| IDP-Order Graph Cloud | BSSe-SkyFM | Get fallout data (via Event Hub) |  |  |  |
| IDP-Order Graph Cloud | OCE | Get fallout data (via Event Hub) |  |  |  |
| IDP-Order Graph Cloud | OCE | Get/Update Order data (via Event Hub) |  |  | Enhance |
| IDP-Order Graph Cloud | CCMule-CLM | Customer Singature Notification |  |  |  |
| IDP-Order Graph Cloud | CCMule-Service | Create Case for Revenue Assurance |  |  | New |
| IDP-Order Graph Cloud | DPG - Customer & Accounts |  |  |  | Enhance |
| IDP-Order Graph Cloud | ISBUS | Get/Update Order Data |  |  |  |
| IDP-BUPS | OCE | Loan Correction |  |  | New |
| IDP-BUPS | Oracle ILS | Query IP Details |  |  | Enhance |
| IDP-BUPS | IDP-Cloud-CG |  |  |  | Enhance |
| Analytics Microservice | DPG - EDM Omnichannel Analytics | via ISBUS |  |  | Enhance |
| IDP-OMNI-ODS | OCE |  |  |  |  |
| IDP-OMNI-ODS | OCE |  |  |  |  |
| IDP-Commerce-CS | OCE |  |  |  |  |
| IDP-WebAcctMgmt | IDP-BUPS | Get Loan Details |  |  | Enhance |

*Any Non-Backward compatible api design changes should be flagged for a risk assessment/validation by the api Provider with all api Consumers and SA/AA/SyE

## Requirements Summary Table

| NFR | Name | Notes | Apps |
| --- | --- | --- | --- |

## Alternative Solution Considered

## Solution Context

## Solution Details:

Out of Scope (this means that the scope of this Epic is not solving for this) -

- The only use case for loan modification that is in scope is where the loan details are accurate in the RIA but needs to be updated in ILS. All other use cases are not in scope.

- Following loan modification use cases are out of scope

  - Standalone creation, cancellation of a new loan

  - Modify Subscriber Number on a Loan

  - IP Schedule re-sequencing

  - Increase of Loan amount

  - Changing Term of the loan

  - Changing Original Loan Start Date

- Accessory, tablet, wearables financing is not included in this version

- Automated removal of  promotions on old loan

- Automated addition of IP Promotions, Next Up/Next Up Anytime,Trade-in/Turn-in promotions on new loan

- Refund Tax and Down payment are out of scope

- Modify down payment - where we need to collect or give back any money to the customer.

- Any impacts due to split level payment

- Retroactive payment schedule of IP charges (ILS does not allow creation of backdated payment schedule even though IP/contract start date can be backdated)

- Bill Estimate and pre-bill estimate out of scope

- Supply Chain integration for Device Fulfillment, or getting a device back.

- Accounting/Journalization requirements for the difference in the dollar amount of the loan in cases where we are taking a loss. E.g. if device was truly $1000 and now we are only getting $699, somewhere we need to write off the remaining $301

- Refund/credits to customer

- Standalone re-generation of new RIA

- Loan correction of a migrated Loan

- Modifications to use cases concerning loan closure status - like Unlock device logic based on closure state of a loan - to account for (e.g. ignore) the loan record closure state due to a correction is out of scope.

- Modifications to use cases involving pending/deferred triggers or events for transactions created against the old loan ID are out of scope. E.g. carrier-scan events used to apply a trade-in promotion, Chargeback reversals. Such transactions may fail when posted against the old loan, and existing business/technology process to handle the failures will need to be leveraged.

Assumptions:

- No change to Plan Identifier/IP Identifier (Reference data) on the new loan

- After the payment transfer from old loan to new loan, there will always remain an outstanding balance on the new loan, ensuring no credits/refunds are required. There are no business requirements to handle the credits/refunds. Business will need to handle this use case via business process/M&P.

- Loan correction must not happen during the 3-5 day window preceding the bill cycle date. This is needed because NUA charges are not reversed on the old loan. Any loan modification during that window would cause the unbilled NUA charge with old CIPID and loan charge with new CIPID, resulting in 2 gray boxes on the bill. See Example #4.

- If a customer has billed but unpaid charges, loan modifications should be completed only after these are paid. Otherwise, unpaid charges will be reversed and must be re-billed under the new loan.  See Example #3.

- Back Office team should ensure that any loan correction is made with careful consideration of bill due dates and customer payment postings, maintaining visibility into the timing of these events.

- Promotions will be removed and added manually via Promo Modernization/SKYMass process

- With loan correction if customer has NU/NUA, it needs to be retained on the new loan

- Changing the loan details are always in context with the same line.

- Loan that needs to be corrected is Active.

- New loan will have the same start date as the old loan (not controlled via input)

- There are no requirements to collect any payment or apply any adjustments - bill adjustments on paid or unpaid charges (Epic 1383579).

- Back Office agents do not interact directly with the customer

- Original order is closed - Amend of original order is out of scope.

- Down payment is transferred as is when moving to new loan and cannot be adjusted on the new loan

- Customer notifications related to loan corrections will be managed by originating case management or business process - there is no explicit requirement to notify the customer when new loan is created.

- Legal, Marketing, Inventory Accounting, Operations and appropriate business stakeholders consensus will obtained before the loan updates are made.

- No explicit Securitization/Bill Presentation impacts have been called out in the requirements. Assumption is that the discussions during the SI review is agreeable to all business stakeholders, and Epic is updated with the same.

- There is no use case where CIPID on an existing loan needs to be updated. The use cases considered are -

  - Update existing loan with attributes that ILS can support

  - Lifecycle changes of the loan that ILS can support

  - Re-generate RIA with existing CIPID

- With ILS Out of the Box solution, display of the full payment sequence on a corrected loan may not show the sequence

- Foundational capability tracks the information of the user who initiated the change

- Back Office agent will need to ensure integrity across the various atomic transactions like loan update, RIA update etc.

- Back Office Agent needs to provide intent as to whether new loan needs to be generated versus existing loan updated, new RIA needs to be generated.

- Backoffice agents will need to provide the fields required to be populated on the new loan/RIA including the start dates (if backdating is needed).

- Backoffice agent will be responsible to ensure the integrity of the data unless checks are called out in the requirement.

- Update of Next Up Anytime flag within RIA assumes no changes to the customer billing account - agent is responsible to ensure that it is aligned to what customer has, or correction using BAU process.

- Brand new RIA generation is not performed by Back Office agents

- RIA can be regenerated independently without any updates to the loan

- Refund of remaining balance with loan correction is using bill credits

- When RIA is regenerated and sent to Customer, there are no requirements to add the context (case # or description) to explain why it is being resent.

Dependencies

This Epic is dependent on all foundational Epics that support the build out the set-up of loan, managing of loan life cycle, billing, accounting, securitization, promotions, NUA feature, reporting/accounting/auditing capabilities etc.

Promo Modernization Process

SkyMass Enhancements to support backdating of Promotions (pending CR)

## Capabilities In Scope

### Capability 1: ACC Profile Creation & Permission Provisioning

Description

Provide controlled access to installment loan correction and management features through ACC profile creation and role-based permissions.

Acceptance Criteria

- ACC supports role-based permissions to:

- View installment plans

- Cancel active installment loans

- Create new installment loans

- Generate RIAs

- Add and view internal back-office notes

- Permissions are configurable by role (Retail, Care, Back-Office).

- Users without proper permission cannot cancel or create loans.

- Permission changes are auditable.

Solution (for Capability 1):

ACC enhancement to support configurable, role-based permissions for Retail, Care, and Back Office users. Only Back Office roles will have ability to view loans including old loan and new corrected loan, make loan corrections with RIA generation, and view/add Back Office internal notes. Only users with proper permissions can create or cancel loans, and all permission changes will be tracked within MyLogins and ACC for audit purposes.

### Capability 2: View Installment Plans Under an Account (List View)

Description

Enable users to view all installment plans associated with an account in a consolidated list format.

Acceptance Criteria

- ACC displays all installment loans under the account.

- Each loan displays:

- Loan ID

- Device / product

- Loan amount

- Remaining balance

- Loan status (Active, Canceled, Paid Off)

- Active and canceled loans are clearly distinguishable.

- Loan details are read-only unless user has correction permissions.

### Capability 5: Visualization of Canceled Loans in ACC

Description

Ensure canceled loans remain visible to support correction transparency.

Acceptance Criteria

- Canceled loans remain visible in loan list.

- Status is clearly marked as Canceled.

- Canceled loans are non-editable.

Historical details and notes remain accessible.

Solution (for Capability 2 and 5):

For viewing of the loan by Back Office team, front-ends will call IDP-BUPS that in turn gets the loan details from ILS for the old (incorrect) loan and new (corrected) loan. Front end will need to display both the old loan and the new loan, including the CIPID, Device details, loan details like amount, Remaining Balance, Status etc. that clearly indicates the canceled loan versus the new loan. Any change history and Back Office Interaction notes must be displayed. Old Loan that has been canceled must not be editable.

This includes pulling the change history that includes the before/after value, agent information e.g. ATTUID, timestamp etc. from ILS on all the versions of the loan. The one-time payment transfer from old loan to new loan will need to be pulled from ILS.

ILS to BUPS interface needs to be enhanced to pass the new loan attributes like the CIPID linkage, early Loan Mature Date/Term, reason codes that can provide additional context to the user about the loan correction when business requirements call out for display of the same.

Audit and History

Although there are no prescriptive requirements for exactly what must be retained, each system involved in the change path must store sufficient metadata to support end-to-end traceability and auditability like reason code, old loan/new loan linkage, user, timestamp etc. -

- ACC, Analytics Microservice and CCDL to track history of changes initiated by the Back Office agent including but not limited to Back Office user ATTUID that can be used for history/audit purpose.

- DTAP to have keep track of the metadata including but not limited to Back Office user ATTUID, timestamp of when the new RIA was created

- CG and OG to track the metadata so there is visibility into the change.

- BUPS to keep history on the changes made on the loan including but not limited to Back Office user ATTUID, timestamp of when the new RIA was created

- ILS will need to store sufficient information, including reason codes to support auditing. There is no requirement in ILS to store the ATTUID of the Back Office user.

Assumption:

The user persona for this requirement is Back Office team

No requirement called out to impact Customer or other agent experience

### Capability 3: Correct Active Installment Loans (Cancel & Re-Create)

Description

Enable authorized users to cancel an active installment loan in order to correct issues with an existing loan and re-create a new loan with the correct attributes.

This capability exists only to remediate errors in an existing loan and is not intended for payoff, normal cancellation, or lifecycle completion.

Acceptance Criteria

Scope & Eligibility

- Capability applies only to ACTIVE installment loans.

- Loans that are:

- Paid off

- Already canceled

- Accelerated

- are out of scope.

- Action is available only to users with correction permissions.

Active Loan Cancellation (Correction-Driven)

- Authorized users can cancel an active installment loan for correction purposes.

- Cancellation requires selection of a correction reason (e.g. Loan correction).

- Loan status updates to Canceled and remains visible in ACC.

- Canceled loan is locked from further edits.

Re-Create Loan with Correct Attributes

- After cancellation, users can initiate creation of a new installment loan.

- New loan supports correction of following attributes:

- Device / SKU

- Loan terms

- Loan amount

- Newly created loan is linked to the same account.

- New loan appears as a separate loan record in ACC.

Back-Office Support & Documentation

- Back-office users can add interaction notes

Upgrade Eligibility Protection

- Canceling an active loan for correction does not:

- Alter upgrade eligibility

- Upgrade eligibility continues to be governed only by existing policy rules.

Assumptions: Reconciliation Flow will be handled manually.

### Capability 4: Generate New RIA

Description

Support generation of a new Retail Installment Agreement (RIA) for newly created or corrected loans.

Acceptance Criteria

- RIA can be generated for newly created loans after correction.

- RIA supports:

  - Without signature (back-office scenarios)

- RIA is associated with the correct loan record.

- RIA is stored for audit and retrieval.

Solution (for Capability 3 and 4):

The use case for this scope is where the loan amount is accurate in the RIA but needs to be updated in ILS.

There is always be a new CIPID.

Legacy loan modification process for this use case closes the old loan, creates a new corrected loan with a new CIPID and future payment schedules. Account is manually noted to cross-reference the CIPID on the old loan record (which is the loan # from the customer point of view) and corrected loan record. The charges on the old loan are reversed and catch-up payment charges on the new loan are processed.

ILS does not allow catch-up of charges out of the box i.e. new loan will need to start with the current month and payment schedule of 1. Several options were discussed that ranged from no customization to complex customization in ILS. They are listed within the Alternate Solution section below.

Option 3 option was selected that where ILS will manage the closing of the old loan and creation of new loan. ILS will enhance to support catch-up billing and transfer of payment.

A new loan with a new CIPID will be created.

At a high level, ILS will manage -

- Closing of the old loan - loan will be closed without charge (IP/NU/NUA) reversal (no reversal data/credits will be sent to RTB/CFM)

- Creation of the new loan with catch-up charges for IP. Catch-up charges for NU/NUA is still a pending decision.

- Transferring what was paid from old loan to new loan that will impact the loan Remaining Balance immediately.

- Suppress the catch-up charges from being sent to RTB

- New field for the payment transfer amount to RTB that is either passed as a new record with informational/dummy charge code, or with the next IP charge. This will only drives bill presentation in RTB and does not affect the balance.

- Remove all promotions from old loan

- Automatically adding NU/NUA if present on the old loan

- A new RIA will be created but customer signature will be optional.

- Support accelerated maturity of the new loan to handle over-payment on the old loan. This aligns with the loan maturity behavior when a pay-up occurs without an upgrade.

Reason codes and metadata will ensure correct charge treatment, securitization behavior, auditable loan linkage, and clear visibility into the error state of the old loan versus the corrected state of the new loan across loan inquiry and downstream integrations.

"Option 3 Post Submit flow" section has detailed flow/orchestration.

Some examples to illustrate the concept. Please note NUA is not shown on all charges but only where there was a need to explain the expected behavior.

Example 1: Payment transfer with final installment adjusted for over-payment

Old Loan CIPID - 123

Start Date = 1/1/2025

Old Loan Financed Amount = $1080

Charge 1 - $30 - paid – (payment will be reversed – when loan is closed, credit is created .. suppress and not hit custAR)

Charge 1a (NUA) - $10 - paid - not reversed

Charge 2 - $30 - paid – (payment will be reversed – when loan is closed, credit is created .. suppress and not hit custAR)

Charge 2a (NUA) - $10 - paid - not reversed

Charge 3 - $30 - unbilled (not sent to RTB)

..

Charge 36 - $30 - unbilled

New Loan CIPID (passed to ILS) – 456

Start Date = 1/1/2025

New Loan Financed Amount = $864 (Corrected Loan Amount)

One-time transfer payment = $60

Remaining Balance = $804

1 of 36 (Jan 2025) - Charge 100 - $24 - catch-up charge – suppress, transfer payment, credit = $24 - suppress)

no catch-up of NUA since no reversal

2 of 36 (Feb 2025) - Charge 101 - $24 - catch-up charge – suppress, transfer payment, credit = $24 - can suppress)

no catch-up of NUA since no reversal

3 of 36 (Mar 2025) - Charge 102 - $24 - unbilled

Charge 102a (NUA) - $10 - unbilled

4 of 36 - Charge 103 - $24 - unbilled

5 of 36 - Charge 104 - $24 - unbilled

…

36 of 36 - Charge 135 - $12 - unbilled (Charge Amount = $12, adjusted because of the overpayment on old loan)

Example 2: New Loan matures early to handle over-payment

Old Loan CIPID - 123

Start Date = 1/1/2025

Old Loan Financed Amount = $1800

Charge 1 - $50 - paid – (payment will be reversed – when loan is closed, credit is created .. may need to suppress and not hit custAR)

Charge 2 - $50 - paid – (payment will be reversed – when loan is closed, credit is created .. may need to suppress and not hit custAR)

Charge 3 - $50 - unbilled (not sent to RTB)

..

Charge 36 - $50 - unbilled

New Loan CIPID (passed to ILS) – 456

Start Date = 1/1/2025

New Loan Financed Amount = $864 (Corrected Loan Amount)

One-time transfer payment = $100

Remaining Balance = $764

1 of 36 (Jan 2025) - Charge 100 - $24 - catch-up charge – suppress, transfer payment, credit = $24 - suppress)

2 of 36 (Feb 2025) - Charge 101 - $24 - catch-up charge – suppress, transfer payment, credit = $24 - can suppress)

3 of 36 (Mar 2025) - Charge 102 - $24 - unbilled

4 of 36 - Charge 103 - $24 - unbilled

5 of 36 - Charge 104 - $24 - unbilled

…

34 of 36 - Charge 133 - $20 - unbilled

35 of 36 - Charge 134 - $24 - canceled

36 of 36 - Charge 135 - $24 - canceled

Example 3: Billed but unpaid charge with handling of NUA

Old Loan CIPID - 123

Start Date = 1/1/2025

Old Loan Financed Amount = $1800

Charge 1 - $50 - paid – (payment will be reversed – when loan is closed, credit is created .. may need to suppress and not hit custAR)

Charge 1a (NUA) - $10 - paid - not reversed

Charge 2 - $50 - paid – (payment will be reversed – when loan is closed, credit is created .. may need to suppress and not hit custAR)

Charge 2a (NUA) - $10 - paid - not reversed

Charge 3 - $50 - billed (sent to RTB and not paid) - when loan is closed, credit is created.. may need to send to impact ABP

Charge 3a (NUA) - $10 -  billed (sent to RTB and not paid) - not reversed

..

Charge 36 - $50 - unbilled

New Loan CIPID (passed to ILS) – 456

Start Date = 1/1/2025

New Loan Financed Amount = $864 (Corrected Loan Amount)

One-time transfer payment = $100

Remaining Balance = $764

1 of 36 (catch-up of Jan) - Charge 100 - $24 - catch-up charge – suppress, transfer payment, credit = $24 - suppress)

2 of 36 (catch-up of Feb) - Charge 101 - $24 - catch-up charge – suppress, transfer payment, credit = $24 - can suppress)

3 of 36 (next bill) - Charge 102 - $24 - unbilled -

No NUA charge since it was not reversed

4 of 36 - Charge 103 - $24 - unbilled

Charge 103a (NUA) - $10 - unbilled

5 of 36 - Charge 104 - $24 - unbilled

…

34 of 36 - Charge 133 - $20 - unbilled

35 of 36 - Charge 134 - $24 - canceled

36 of 36 - Charge 135 - $24 - canceled

A credit will be sent for the billed charge (charge reversal). The charge (3 of 36) will appear on the new loan - which is why we suggest to make the loan correction after payment is processed. There is no reversal of NUA charge - this is consistent with the other flows. Also, ILS has no information of whether NUA has been paid or not.

In addition, there is a possibility in the billed but unpaid scenario where the timing of ILS correction and payment made by customer (say Auto Bill Pay) results in ILS being unaware of the payment that will result in a credit balance in CFM that will be applied to future invoices.

Back Office teams should ensure that any loan correction is made with careful consideration of bill due dates and customer payment postings, maintaining visibility into the timing of these events.

Example 4: Pending charge (sent to RTB but not billed)

Old Loan CIPID - 123

Start Date = 1/1/2025

Old Loan Financed Amount = $1800

Charge 1 - $50 - paid – (payment will be reversed – when loan is closed, credit is created .. may need to suppress and not hit custAR)

Charge 1a (NUA) - $10 - paid - not reversed

Charge 2 - $50 - paid – (payment will be reversed – when loan is closed, credit is created .. may need to suppress and not hit custAR)

Charge 2a (NUA) - $10 - paid - not reversed

Charge 3 - $50 - pending (sent to RTB and not billed) - when loan is closed, credit is created.. may need to send to impact ABP

NUA Charge 3a - $10 - pending (sent to RTB and not billed) - not reversed

..

Charge 36 - $50 - unbilled

New Loan CIPID (passed to ILS) – 456

Start Date = 1/1/2025

New Loan Financed Amount = $864 (Corrected Loan Amount)

One-time transfer payment = $100

Remaining Balance = $764

1 of 36 (catch-up of Jan) - Charge 100 - $24 - catch-up charge – suppress, transfer payment, credit = $24 - suppress)

2 of 36 (catch-up of Feb) - Charge 101 - $24 - catch-up charge – suppress, transfer payment, credit = $24 - can suppress)

3 of 36 (next bill) - Charge 102 - $24 - unbilled -

No NUA charge since it was not reversed

4 of 36 - Charge 103 - $24 - unbilled

Charge 103a (NUA) - $10 - unbilled

5 of 36 - Charge 104 - $24 - unbilled

…

34 of 36 - Charge 133 - $20 - unbilled

35 of 36 - Charge 134 - $24 - canceled

36 of 36 - Charge 135 - $24 - canceled

If loan modification happens in this time window, ILS will reverse Charge 3 in the example. However, NUA charge 3a will be pending for billing with old CIPID, and new IP charge (Charge 102) will exist with new CIPID. This is what will result in 2 gray boxes on the bill. Hence Assumption #3.

Bill Display for payment transfer

### Agent Experience

Agent will pull up an existing loan, and initiate a loan correction. A loan replacement (with payment transfer) request will need to be submitted that can orchestrate the closing of old loan, creation of new loan, making the one time payment transfer and providing credits. Capture new/distinct reason for the loan modification.

Front end (CCSF/CCMule-Service) will pull the old loan from IDP-BUPS, pull RIA details, display the updated loan values based on RIA and submit the updates to a new IDP-BUPS end point. CCSF/CCMule-Service will need to indicate this is a correction of a existing ILS loan that is creating a new loan. CCSF/CCMule-Service will call DTAP to generate the new CIPID/RIA. CCSF/CCMule-Service will need to pass the new loan correction information to DTAP.

The Modify Loan request will need to ensure, at minimum, the following details are passed downstream -

Old CIPID

New CIPID

Device Price - Transferred from RIA

Downpayment - Transferred from RIA

Financed Amount - Transferred from RIA

Term - Transferred from RIA

Monthly Installment - Transferred from RIA

Last Installment Amount - Transferred from RIA

Reason Code

Agent Identifier

Since the use case is to match the ILS Loan with what is in RIA, the information about the corrected loan will be transferred from RIA. For future use cases, this could be extended to Back Office team manual edits but this needs additional requirements/discussion around maintaining the integrity of the data, impact to RIA, impact to Supply Chain accounting/journalization (if Device Price is modified), multiple edits etc.

Front-end (CCSF) to pull the loan details to display from RIA. For the initial scope, the values will not be editable by business and will be transferred from what is in the RIA.

Front ends should perform basic guardrail validations to ensure the loan correction is valid, such as confirming the loan is in a correctable status, the reduced loan amount results in a remaining balance greater than zero, and a valid RIA is present.

Some information like the Financed Amount will be entered manually by the Back Office team. Some fields will need to be pulled based on what is on the old loan and not allowed to be modified e.g. Term

Front-ends can implement validation to check, via P&O, that the loan amount does not exceed current device price.

IDP-C&P - to compute the pricing of the new loan based on the Financed Amount.

### RIA presentation/creation

CCMule-Service > DTAP to get the CIPID, create new RIA

Enhancement will be needed to support the archival of the new RIA without customer signature. DTAP/EDP should maintain metadata about the loan correction, linkage and other necessary metadata like date/time, reason codes to support history and audits. This needs to include the Back Office user identifier e.g. ATTUID who has initiated the loan correction.

Generate and present RIA similar to buy flow for call center. Customer will not be notified about the new RIA.

For any loan modification, regardless of what attributes are needed to be updated, a new Loan in ILS will be created, as per the requirements. However, ILS does support loan updates for certain attributes like IMEI. This can be leveraged if needed in future.

##### Option 3 Post Submit Flow

- Front end will pull the old loan from IDP-BUPS, make changes and submit the updates to a new IDP-BUPS end point. Front ends will need to indicate this is a correction of a existing ILS loan that is creating a new loan.

  - Front ends will call DTAP to generate the new CIPID/RIA. Front ends will need to pass the new loan correction information to DTAP.

  - At minimum, the following fields will be passed to IDP-BUPS > OCE > ILS

Old CIPID

New CIPID

Device Price - Transferred from RIA

Downpayment - Transferred from RIA

Financed Amount - Transferred from RIA

Term - Transferred from RIA

Monthly Installment - Transferred from RIA

Last Installment Amount - Transferred from RIA

Reason Code

- IDP-BUPS will perform validation checks including but not limited to -

  - Ensuring that there is not another modification in progress and the new version of the loan that it generated does not exist in ILS

  - Validating that new loan amount is less than original loan amount

  - Ensuring the loan correction is only permitted when the calculated Remaining Balance on the new loan (New Loan Financed Amount minus Payment transferred from Old Loan) is greater than zero.

- IDP-BUPS will submit to OCE, and OCE will process the following synchronously.

- OCE will

  - Call ILS to replace the old loan version with the new loan version. New Reason Codes will need to be supported to identify that the old loan is an error, and the new loan is a correction. Pass the following, at minimum, to ILS

Old CIPID

New CIPID

Device Price - Transferred from RIA

Downpayment - Transferred from RIA

Financed Amount - Transferred from RIA

Term - Transferred from RIA

Monthly Installment - Transferred from RIA

Last Installment Amount - Transferred from RIA

Reason Code

  - Update BSSe-OC via PATCH PI to update the new CIPID

PI Conceptual Construct

PI Parent (BAN) -

BundleProductOfferID - Line 1 PI

Child PI (Subscriber)

Child PI (Device) -

CIPID123 - PATCH PI to update CIPID

IMEI

Child PI (Promotion1)

Child PI (Promotion2)

Child PI (NU/NUA offer) - should stay on

BundleProductOfferID - Line 2 PI

Child PI (Subscriber)

Child PI (Device) -

CIPID456

IMEI

  - Update CG with the new CIPID and relation to the old CIPID

  - Create a Order (similar to SIM Swap flow) for loan update in OG

    - Please refer Alternate Option (Option 3) section for other options considered.

- ILS will support a new service for loan correction that will -

  - Close Old Loan with metadata that indicates it is a loan correction

  - No Credits (Charge Reversal) will be sent to RTB on paid charges

  - Credits (Charge Reversals) will be sent to RTB for any billed but unpaid, and any pending - sent to RTB but not billed charges.

  - Create new loan with the same start date as the old loan, and catch-up billing. Catch-up needs to include both IP and NUA charges. Except for the loan attributes passed in the request, the new loan will copy the other attributes from the old loan, including CTN, Main Subscription ID and ISID (when that is added to ILS).

  - Maintain linkage of old loan on new loan

  - Transfer payments from old loan to new loan

  - Remove all promotions from the old loan, regardless of their type

  - Modify ILS to RTB feed to suppress catch-up charges that have been fully paid off based on the transfer

  - Notify RTB about the payment transfer for bill presentation, Create a one-time payment transfer credit with a new informational/dummy charge code (or a new field with the next IP charge) that needs to be passed to RTB. This needs to be sent in the same bill cycle as the next IP charge. If it is a separate record, the Charge Amount needs to be $0, and the transfer balance will be on a new field.

  - RTB will need to ensure that this payment transfer information is not passed to CFM. However, if the new record with informational/dummy charge code is sent, it will go to CFM as a $0 ACBR.

  - Ensure accurate accounting and journalization for payment transfers and corrections

  - Establish accounting rules including differentiation of accounting entries for Backoffice correction versus BAU loan lifecycle changes

  - ABS Suite processing will process BAU flow for any accounting entries and data flow

  - Ensure that the Remaining Receivable Amount (Outstanding Balance) sent to the ABS Suite for the new loan reflects only the net outstanding balance after applying payments already made on the original loan, and does not re-include amounts previously collected under the closed loan

  - Persist system logs and audit records for all loan correction activities in accordance with reporting, accounting, and securitization requirements

- Promo removal be manually processed by business via SKYMass. Assumption: With Lock/Unlock Epic, there will be capability for ILS to send out notification when the loan is closed that will enable ODS to listen and orchestrate the promo removal order to OC.

- ILS will pass the early Loan Mature Date/Term, Old CIPID to RTB in case that needs to be displayed to the customer. ILS will also pass this to BUPS.

- Customer Graph and BUPS will need to keep the mapping of the old and new CIPID.

- The loan correction information - closure of the old loan, creation of newly corrected loan, mapping of old CIPID to new CIPID needs to flow to DPG. While there are no , to support any reporting needs including queries run by business teams to support the Promo Modernization process for manually handled promotion removal/add.

- CCSF to CCMule to BUPS to OCE to ILS should be synchronous as the agent needs to know the status of the update.

- In case of error, systems involved needs to return the appropriate error status and messaging that needs to be displayed to the agent by CCSF.

Bill Presentation

While there are no explicit requirements on Bill Presentation within the Epic, following is what was discussed during the solution discussions. Assumption is that the Epic will be updated to reflect this. RTB to suppress sending the one-time payment transfer credit to CFM. Modification in Bright Bill to present the one-time transfer credit in the bill. Bright Bill will also use this charge code to drive customer messaging. The Loan Mature Date/Term can be also displayed to the customer when the business bill presentation requirements are available. Upon loan correction, the bill will display the new CIPID along with the changes described above.

Accounting

ILS will accurately account and journalize the loan closure, new loan and transfer of Installment/NUA payments and promotions. There is no impact to CFM with this option as the payment transfer is handled by ILS. Any billed but unpaid (sent to RTB and CFM), pending (sent to RTB but not billed, not in CFM) charges will be reversed (credits will be sent from ILS > RTB). For billed charges, in the event customer made a payment before ILS received the update from CFM to update the charge as paid, the reversal of the charge will give a credit back to the customer that will be utilized for future invoice.

Reconciliation

Since there are no specific requirements around reconciliation and what MoneyMap needs, it is assumed that reconciliation will be handled manually by business. ILS to MoneyMap to pass the new loan information that will include information that indicates there is a loan correction. Since the charges and payment transferred in ILS are suppressed but ILS is accounting for it internally, these charges/payment will not be in the feeds from RTB and CFM.

Upgrade Eligibility

Since ILS is creating the new loan and the payment transferred from the old loan immediately impacts the Remaining Loan Balance on the new loan, and with the assumption that the new loan amount is always less than previous loan, the customer upgrade eligibility with the percent they have paid towards the new loan will only increase - i.e. customer will stay upgrade eligible from loan amount paid perspective. Because of catch-up charges and payment transfer to those charges, there will be no difference in the number of payments paid by customer between the old and new loan. Customer Graph will need to ensure that Upgrade Eligibility is not impacted with loan correction and take into consideration that new loan will not have catch-up NUA charges, manual removal/re-add of the promotion will occur etc.

Communication to Customer

There are no specific requirements around customer communication or notification. It is assumed that business will manually manage this communication and there is no systematic/automated communication that technology needs to orchestrate.

### Alternate Options discussed but not selected

With regard to loan correction, below are the options (Option 4 is not mutually exclusive) -

Option 1 - Amend ILS Loan (Option not selected): Modify the existing loan record in ILS, update the payment schedules based on the correct amount. However, this requires customization for ILS for which additional business rules for accounting/journalizing, securitization is needed, that has been discouraged by leadership.

Option 2 - ILS out of the Box (Option not selected): There are multiple options here that are all ruled out because of unacceptable customer experiences and complexity, with negative impact to key functions like accounting, upgrade eligibility. However, they are listed to explain why we landed on Option #3.

Option 2.1: Adjust the financed amount on new loan based on what was paid on 	old loan. This results in loan split, potential loan timeline extension and 	complexity in upgrade eligibility that has to 	look at loan history to determine 	what was paid and number of payments.

Option 2.2: Close old loan, create new loan and apply account credits that is 	utilized for future invoices . This results in potential loan timeline extension. 	Ensuring upgrade eligibility based on old loan history cannot be supported as 	old loan will look like unpaid as the charges are reversed.

Option 2.3: Close old loan, create new loan and transfer payment from old loan 	to new loan outside of ILS. There is no way to handle accounting in CFM that can 	clear the credit (available because of old loan charge reversal) from the old loan 	without a charge. ILS can only generate the charge.

Option 3: This is the solution option but below are some alternate options considered for BUPS to process the loan modification

- IDP-BUPS calls ILS and publishes a Loan Correction Event. IDP-BUPS can directly call ILS for modification of the loan and once complete, publish an event that OCE can listen to PATCH PI (if there is a timing issue, then this can impact customer negatively if RTB is doing a PI lookup during billing). There will be no order in OG. CG will listen to this event and update Subscriber. Once OC is updated, CG PI will get updated.

- IDP-BUPS will call ILS and orchestrate PATCH PI (or call OCE to initiate PATCH PI if BUPS cannot call directly), update CG.

Option 3a - Alternative to Option 3 (Option not selected): was discussed where instead of ILS handling the transfer of payment, enhancement in ILS/CFM will be needed to ensure that the credit balance in CFM from the old loan reversal only clears catch-up charges and future charges of the corrected loan. This option requires ILS customization for catch-up billing as with Option 3. In addition it also requires ILS to communicate to CFM (via RTB) the linkage between the old/new charges so CFM can ensure the payment credit from the old charge only clears the new charge. Considering that this option also requires ILS customization, it is recommended to utilize a much cleaner approach for ILS to manage the payment transfer internally, as it is technically a loan correction function.

Closing out the old loan, creation of the new loan will be done separately. The creation of the new loan will pass the CIPID # (on the old loan record). ILS will need to enhance to create the new loan and catch-up billing up to the charges that were billed on the old loan. There is a risk of partial data states and error correction that can result in potential delays in the timely billing and collection of loan amount from customer. In this option, we might need logic (based on business rules) in OCE to reinstate the old loan, or manual re-instatement by business.

Alternate Option discussed: ILS to support a unified service that will close out 	the old loan, reverse the charges, create new loan, catch-up billing on the new 	loan. By encapsulating these steps within a single transactional service to avoid 	exposure to partial failure scenarios e.g. old loan closed out but new loan 	creation fails. ILS will need to maintain information that indicates there was a 	correction and the linkage between the old and new version. While this option is 	ideal, this will require additional ILS customization. Also, existing transactions like 	loan creation, activate, NUA/promo creation are handled separately.

- Front end will pull the old loan from IDP-BUPS, make changes and submit the updates to a new IDP-BUPS end point. Front ends will need to indicate this is a correction of a existing ILS loan that is creating a new loan.

  - The Original/Customer Loan Number (RIA CIPID), loan that needs to be replaced (ILS CIPID Version) will be passed to BUPS. For the first version, RIA CIPID and ILS CIPID Version will be the same. It might be better to have them separate to handle multiple versions in future.

- IDP-BUPS will need to create a new CIPID version # based on the RIA CIPID utilizing systematic logic like CIPID.version format e.g. if RIA CIPID = 123, BUPS will create new ILS CIPID version = 123.1. IDP-BUPS will perform validation to ensure that there is not another modification in progress and the new version of the loan that it generated does not exist in ILS, in which case, return an error.

  - BUPS will need to ensure that logic is in place to handle scenarios where

- IDP-BUPS will submit to OCE

  - IDP-BUPS will pass the new ILS CIPID version, and the old ILS CIPID version that needs to be replaced

- OCE will

  - Call ILS to replace the old loan version with the new loan version. New Reason Codes will need to be supported to identify that the old loan is an error, and the new loan is a correction. ILS will need to ensure that the old loan closure and new loan creation will need to be done within the same bill cycle.

  - Update BSSe-OC via PATCH PI to update the ILS CIPID version ("ILS CIPID" ID + version)

  - Update CG with the ILS CIPID version ("ILS CIPID" ID + version)

  - Create a Order (similar to SIM Swap flow) for loan update in OG

- Customer Graph will need to keep the mapping of the ILS CIPID version and RIA CIPID, including version, so that the appropriate CIPID can be returned based on the client needs.

- The mapping information of the CIPID needs to flow to DPG, to support reporting needs.

- CCSF to CCMule to BUPS to OCE to ILS should be synchronous as the agent needs to know the status of the update.

- In case of error, systems involved needs to return the appropriate error status and messaging that needs to be displayed to the agent by CCSF.

1) ILS integration to RTB, MoneyMap, DPG be enhanced to send the old loan 	with the new loan.

2) ILS integration to RTB, MoneyMap will not change. CG will need to post the 	association between old loan and new loan.

Terms

RIA/Customer CIPID - CIPID on the RIA. This is the CIPID that the customer signed and is the Customer Loan Number

ILS CIPID Version - CIPID associated with current/effective/latest loan record in ILS. Initially when the loan is created ILS CIPID Version and RIA/Customer CIPID values are the same. When Backoffice agent modifies the loan, a new ILS CIPID version is created.

CIPID Management

1) Where there is no new RIA - from customer's standpoint RIA/CIPID has not changed

2) Where there is new RIA - from customer's standpoint RIA/CIPID has changed even though signature is optional.

In both these options, there is a new loan in ILS. We can either handle both these options in the same manner where we follow DTAP to generate a new RIA that does not require customer signature. However, we will need to differentiate the customer RIA version from the loan system version in the case when there is no change to the information within the RIA (Example RIA CIPID = 123, ILS CIPID = 456).

a) This could be captured in the modify loan and captured in the Order and sent to ILS that can be sent to RTB, BUPS and also kept in CG. Whether the RIA CIPID will be same as ILS CIPID needs to be set based on business rules determine what actions drive a new loan from a customer standpoint. When a new RIA is created that has a change in the information captured within the RIA, the RIA CIPID will match ILS CIPID. Downstream systems will use RIA CIPID for billing, communication, customer experience and use ILS CIPID for all other backend functions.

b)  BUPS, CG and PI will need to keep the RIA CIPID and ILS CIPID. Utilize PATCH PI to add/update the RIA CIPID and ILS CIPID. RTB will get the RIA CIPID for bill presentation. BUPS will return both these CIPID to front end (or abstract and send the RIA CIPID based on request).

Alternate Solution (not selected): In this option, CIPID creation and format will be different between the use cases where there is new RIA versus no change to RIA. When there is no change to RIA, a new CIPID that "looks like" a new version will be created by BUPS e.g. old CIPID = 123, new CIPID = 123.1. Where this helps is to provide visual indicators of new loan version. While we discussed the potential case where ILS could apply logic on the new CIPID version and send to ILS downstream integration as the old CIPID utilizing string manipulation, this is not recommended as there would be mismatch in the keys passed across for integration across the enterprise for records representing the same entity.  In addition, there would need to be additional analysis, cost and impacts to handle downstream integrations that might break because of the format and character length.

Accounting -

Business needs to provide detailed requirements but this outlines a solution that supports the intent called out in the requirements -

When the old loan is closed and new loan is created,

- ILS will reverse the charges on old loan

- ILS will create payment schedule on new loan

- ILS will perform catch-up billing on new loan

- ILS will send the old loan charge reversals, catch-up billing, new monthly billing to RTB

- RTB will run bill cycle and send to CFM

- CFM will reverse the charges on old loan that results in a Credit Balance

- CFM will immediately clear the new charges based on the Credit Balance (BAU)

  - CFM clearing rules will need to be enhanced such that the Payment that (is available on the account to clear new charges) originally cleared the subsequently reverted IP charge, clears the catch-up/correction IP charges in the order of the Installment number. The existing interface between ILS to RTB, and RTB to CFM may need to be enhanced to provide the Charge ID on the old CIPID number to inform CFM of the Charges on the RIA CIPID (CIPID on old loan record), indication of which charges are correction - this might be needed so once the catch-up charges are cleared, any credit balance goes back to the BAU clearing rules.

In the scenario where loan is already paid off, there will be credit Balance on the account in CFM. ILS will need to close the loan since the loan is paid off (BAU).

Option 4: Checks are put in place during order/post-order flow that prevents or handles the use cases where RIA amount is different than loan amount. Front ends, IDP backend checks to tighten where the scenario is handled. OCE checks post-submit that errors or places the order in fallout if RIA amount is different from loan amount, that will subsequently need to be corrected before the loan is created in ILS. This requires business to provide all the use cases that results in the scenario where RIA amount is different than loan amount. Even if all use cases are resolved in the design, business may still need a backdoor way to correct loans to handle unexpected scenarios.

Option 2.3 (Original Solution with ILS OOB): Originally it was struck out with the understanding that we cannot close old loan and create new loan. However, Epic requirement has changed since. Keeping it here for historical context.

1)Order Submit, the request will be submitted to OCE

CCSF > CCMule-Services > ODS > OCE

OCE to recognize the order type and orchestrate the loan correction sequencing.

2) ILS enhancement to build new service that will allow the loan to be updated, send updates to be sent downstream for billing, accounting, securitization etc. It may be possible that the entire loan has been paid off and additional payments has been made considering the new loan amount. The credits back to the customer will need to be orchestrated between ILS > RTB > CFM.

3) Cancel old loan

OCE will submit a cancellation request on old loan using ILS microservice. OrderNeverReceived with new reason code that will drive the appropriate journalization. ILS will send cancellation to RTB with necessary information resulting in a net credit on the customer account within CFM. CFM would need to be enhanced such that this credit cannot offset any other charge or be refunded to the customer as it needs to be transferred to the new loan.

ILS will need to journalize this to zero out the NR with appropriate reason codes.

RTB will pass this reversal of the monthly IP charges to CFM.

CFM will apply the credit on the original charge that was posted resulting in a credit sitting on customer's account.

CFM based on the PBI code will record it as a -

Credit to Biller/Customer AR Account

Debit to the Billing Clearing account

Cancellation of the old loan needs to result in the reversal of the revenue (Debit) on the Oracle AR Equipment Revenue account (BAU).

Example:

Old Loan

Month - ChargeID - ChargeCode - Amount

1 of 36 - Jan - CHRG1 - ILS - $50

2 of 36 - Feb - CHRG2 - ILS - $50

ILS > RTB > CFM

When loan is canceled, charges get reversed and customer now has paid $100 more.

New Loan per month - $20

Total amount to transfer = $20 * 2 = $40

RTB will issue credit

CFM will have $100 Credit on Customer AR

New Loan

Month - ChargeID - ChargeCode - Amount

1 of 36 - Mar- CHRG1 - ILS - $50

4) Create new Loan

This step can only occur when the old loan is successfully closed.

OCE will submit a new loan creation. It is recommended to have some indication that the new loan is a correction, with the linkage to the old CIPID - this could be passed as an Extension Attribute Key/Value pair.

(BAU) If the BCCD sent in the create loan is the same day as the loan create date, ILS publishes the 1st payment charge (1 of 36) to RTB.

5) Transfer of credit from old loan as a one-time payment to new loan

This step can only occur when the new loan is successfully created.

The call sequencing will need to be adjusted based on the accounting/journalizing requirements.

Once the new loan is created, we need to initiate a transaction that can take the net credit on the account (because of the cancellation of the old loan) and apply it to the new CIPID. We will need to ensure that the transfer of credits from the old loan to the new loan is accurately journalized.

BUPS will initiate a payment to ILS that will have unique codes that can drive integration back to CFM that informs them about the one-time payment with information that will allow them to make the appropriate accounting adjustments to ensure the credit applied due to the old loan reversal is offset by this payment.

BUPS will initiate a charge to RTB as an immediate charge using IDP CAMs interface.

CFM to ILS payment interface is only to communicate the payment of the monthly billed IP charges. No communication for one-time payment/pay-up's.

BUPS > RTB to create a charge, suppress the charge

RTB posts charge to CFM (unreturned device balance or chargeback)

RTB posts payment to CFM

RTB posts payment to ILS

Assumption: Transfer of money does not need to be shown on the bill.

6) Refunding the customer

The refund will be a bill credit.

BUPS will submit a credit adjustment to RTB.

OCE > IDP-CAMS to apply post adjustment bill credit

Since CFM will have a credit on the Customer Account, does that initiate a process to give credit to the customer?

7) Update References

OCE > BSSe-OC (PATCH Order to update CIPID)

LS/CFM/RTB need to ensure that the payment reversal on old loan, transfer of credit from old loan to new loan happens within the same cycle.

Any payment transfer initiated from BUPS to ILS (similar to the payup/payoff flow) requires a charge that can be cleared with the payment credit balance in CFM and this requires ILS customization for catch-up charges.

ILS/CG/DTAP will need to track the relation between the old CIPID and new CIPID

MoneyMap will need to get information of the old CIPID and new CIPID from ILS.

ODS to update Order Graph with the Service Order details.

### Requirements Not in Scope (kept here for context and future reference)

##### Reinstate Loan (Not in Scope)

Reinstate - Loan re-instate will only be allowed when the line is active and based on the Loan Status identified in the Epic. Front ends need to call Customer Graph and Order Graph to ensure that there is not another loan or pending order before re-instating the loan. When re-instated, the appropriate reason codes will need to be exposed to the Back Office agent that drives whether the accelerated payment needs to be reversed, or if the forgiven payment needs to be reinstated.

To re-instate,

CCMule > ODS BUPS > OCE > ILS

OCE > CG

OCE > BSSe-OC

ILS has different end points to reinstate loan depending on how the loan was "canceled", either acceleration or forgiven -

.. /servicing/reversemanualacceleration

.. /servicing/paymentreversal

.. /servicing/voidreturn

The intent needs to be captured by the front end that will drive invoking the correct end point.

Assumes that customer already has the device and there are no Supply Chain requirements with regard to device fulfillment/return.

##### Modify Subscriber (Not in Scope)

This is moving the loan from one Line to another. Front ends needs to ensure that only lines associated to the same Account, and that do not have an active or pending IP are displayed for selection of the "to" line.

Keep the CIPID/RIA, change the CTN in ILS. Supported by ILS out of the box. ILS in addition will need to update the Main Subscriber ID. ILS does not support this out of the box.

Option 1: ILS enhancement to support update to Subscription ID (Main Subscriber ID). Currently as part of loan create, CTN adn Subscription ID are passed by OCE to ILS. ILS has a API that supports Change CTN. ILS to enhance Change CTN that will accept Subscription ID as an optional field. For Backoffice use case, when needing to move the loan from one line to another, the Subscriber ID and CTN will need to be passed.

Option 2 - not ideal as it is not a clean solution and creates unnecessary data complexity for a simple identifier change that does not require any change to the loan itself: Create a new loan version that will capture the Main Subscriber ID change. This will require the order capturing this change, BUPS/OCE detecting this change, making the appropriate updates to OC, CG, and creating the new version of the loan in ILS with the updated subscriber ID. This will require new reason codes if will need to ensure that the loan charges on the old loan are not reversed. Need confirmation from business.

DTAP to regenerate RIA on existing CIPID with new CTN. We will still need to keep the older version with the old CTN available against that CIPID. Need confirmation from business that there are no Legal concerns. Customer will need to be notified using the foundational framework built for new loan regarding the new version utilizing the integration to CLM/BWSFMC.

Changing the line on the loan means that we will need to ensure that CG is updated, as well as the Loan.

Currently ILS supports a service to update the CTN associated to the loan. When the CTN is updated, only the future charges associated sent from ILS to RTB will reflect the new CTN.

CCSF > CCMule-Service > BUPS > OCE

OCE > BSSe-OC (PATCH PI to update the PI associated to the device) to transfer the CIPID from old subscriber ID to new subscriber ID.

OCE > ILS to update the CTN (With CR 513, we will need to update the Immutable Subscriber ID)

OCE > CG has to updated

OCE > OG

PI has Parent, and child PI components where one of the component is a device PI - which is what needs to be updated. Parent is a bundle tied to the BAN.

PI Parent (BAN) -

BundleProductOfferID - Line 1 PI

Child PI (Subscriber)

Child PI (Device) -

CIPID123 - update to remove CIPID

IMEI

Child PI (Promotion1)

Child PI (Promotion2)

Child PI (NU/NUA offer)

BundleProductOfferID - Line 2 PI

Child PI (Subscriber)

Child PI (Device) -

CIPID123 - update to add CIPID

IMEI

ILS sends charges to RTB 2 days prior to the Bill Cycle/Anniversary Date. Any changes done during those 2 days might not reflect on the bill.

Do we need to update the actual device on the customer?

Customer Experience - When viewing the loan, loan will be associated to the new subscriber. However, not all IP charges paid for that loan will show up for that subscriber.

Assumptions

No need to transfer any line level charges or payment related to the loan that has occurred in the past. History of the old loan will be tied to the original subscriber.

Dependency: CR 513 to handle updates to Immutable Subscriber ID

##### Status Transitions

AC2.4.5: Status transitions supported: Pending -> Active -> Paid, Pending/Active 	-> Written-Off (with reason codes).

ILS out of the box status transitions will be supported

AC2.4.6: All write operations are validated for conflicts (e.g., duplicate Plan ID, invalid IMEI format), with actionable error messages.

##### Case Routing (Not in Scope)

AC2.5 Case Routing and CTAs

AC2.5.1: From the device plan (list/detail), “Open Case” CTA pre-populates case payload with CTN, Plan ID, RIA status, last 10 billing events, and current UI context.

AC2.5.2: If a plan is not listed, a global CTA at top of screen opens a generic ticket; agent must enter CTN and free-form notes; both require first-line manager review/approval before routing.

AC2.5.3: Cases initiated from the Devices & Accessories Installment section are 	routed to the Revenue Assurance queue by default with category “Installment – 	Device.”

AC2.5.4: Case creation returns a Case ID; bi-directional links enable jump from case to plan and vice versa.

AC2.6 Fallout Handling (Activation/Order)

CCSF changes to capture context information when creating a case, ensure agent is able to manually enter additional information and appropriately route Installment Plan related cases, based on the screens that initiate the case creation, to the Revenue Assurance Queue.

##### Fallout Handling (Not in Scope)

AC2.6.1 Retail: On failure to receive HTTP 200 from backend after order submission:

Connect device to network and complete the transaction for the customer.

Attempt to post the installment order hourly for 24 hours (24 retries) with idempotency keys.

If still failing after 24 hours, automatically open a case with the transmitted payload, error codes, and retry log.

AC2.6.2 Centers: On failure to receive HTTP 200 from backend after order submission:

Hold the order (no network activation).

Attempt posting hourly for 24 hours; on failure, open a case with payload and 	retry log.

AC2.6.3: Retry jobs are observable (dashboard with attempt counts, last error, 	next retry) and can be manually re-queued by authorized users.

AC2.6.4: All fallout cases are tagged with “Retail” or “Center,” include correlation IDs, and attach the cart snapshot.

OCE's standard fallout management will be leveraged. OCE fallouts go into OCE queue that are picked up by OCE Backoffice agent OCE retries only for systematic error like service unavailability for a configurable number of retries. Configuration set-up for ILS Services will be needed for the number of retries and period. When the number of retries are exhausted, OCE will submit a ticket to OCE queue. Enhance to ensure the appropriate tagging. OCE does not retry for data issues.

##### Modify Device/SKU/IMEI (Not in Scope)

There is no requirement to support standalone use case of updating Device/SKU/IMEI. The solution below can be looked for future consideration.

It requires a different treatment as there is no new loan created in ILS.

Updated IMEI/ on an existing loan must only be done when there are no changes to the loan (amount/terms etc) and the old IMEI and new IMEI is like for like (same price). Backoffice agent will need to ensure this via M&P.

BUPS end point needs to support device details Front ends will pull device details from the Catalog and pass it to BUPS.

Front ends will collect a reason code that will help with audit, as well as drive business rules in future. ACC to validate IMEI with Catalog.

Plan ID change with device change will need to be retrieved from catalog and passed to ILS.

CCSF > CCMule-Service > BUPS > OCE > ILS to update IMEI

OCE > BSSe-OC (PATCH order) to update the IMEI on the PI associated with the device

CG to update the financed device IMEI

RIA generation will depend on the Option selected by business (needs to be reflected in the Epic). If Customer notification is desired, they will need to be notified using the foundational framework built for new loan regarding the new version utilizing the integration to CLM/BWSFMC.

Assumption:

Customer may be on a different IMEI on the network and that will not change or be updated.

The business processes that support various use cases where IMEI change occurs needs to address, as part of that process, that the IMEI is updated on the loan and all applicable systems e.g. Insurance/Warranty exchange process.

No changes expected on the old IMEI e.g. like blocklisting.

Risk:

Backoffice agent will be responsible for the data integrity of the IMEI and ensure that the IMEI of the device that the customer actually has matches the IMEI updates. Else it can cause errors across multiple functions like reporting, RMA process etc.

### 1383580 Context Diagram

SI Created by: DEEPA KATTOOR on 9/18/2024

Modified: 2/19/2026

Figure: 1

### Revenue Assurance Team Member

---------------------------------------------------------------------------------------------------------------------------------------------------------------

### Impact Legend

This is the legend used for Roadmaps & Solutions

Elements (auto-color by ImpactType tag)

- New - new application/system

- Enhance - enhance the application/system

- Configure - configuration change only

- Test - test-only or test support for application/system

- Retire - retire/sunset the application/system

- Contain - application/system sunset planned, no changes allowed

- No Change - no impact

Connectors (auto-color by ImpactType tag)

- new - new interface

- enhance - enhance the interface

- configure - configuration change only

- test - interface impact is test-only or test support

- retire -  retire/sunset the interface

- contain - interface sunset planned, no changes allowed

- no change - no impact

---------------------------------------------------------------------------------------------------------------------------------------------------------------

### Impact Legend

This is the legend used for Roadmaps & Solutions

Elements (auto-color by ImpactType tag)

- New - new application/system

- Enhance - enhance the application/system

- Configure - configuration change only

- Test - test-only or test support for application/system

- Retire - retire/sunset the application/system

- Contain - application/system sunset planned, no changes allowed

- No Change - no impact

Connectors (auto-color by ImpactType tag)

- new - new interface

- enhance - enhance the interface

- configure - configuration change only

- test - interface impact is test-only or test support

- retire -  retire/sunset the interface

- contain - interface sunset planned, no changes allowed

- no change - no impact

---------------------------------------------------------------------------------------------------------------------------------------------------------------

### Development

#### ABS-Suite 30732

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
| Moody's Analytics ABS Suite | Operational | In Use | Enhance | Easy |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| Oracle ILS | ABS-Suite |  |  |  | Enhance |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### Analytics Microservice 30420

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
| Server-Side Analytics Framework Microservice | Operational | In Use | Enhance | Easy |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| CCMule-Service | Analytics Microservice |  |  |  | Enhance |
| Analytics Microservice | DPG - EDM Omnichannel Analytics | via ISBUS |  |  | Enhance |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### BSSe-BB 31692

BSSe-BriteBill (MOTS ID: 31692)

Impacts

- Enhance to support bill presentation impacts for loan correction that includes presentation of the one-time payment transfer (new charge code), messaging on the bill based on the new charge code.

- See solution section for further impacts

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Operational | In Use | Enhance | Easy |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### BSSe-C1 30911

BSSe-Catalog One (MOTS ID: 30911)

Impacts

- New Charge Codes that will drive the presentation of the one-time payment transfer from old loan to new loan

- New Reason Codes for the loan correction

- Possible new adjustment codes if they need to be created for Revenue Assurance promotion credits and adjustments

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Operational | In Use | Configure | Easy |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### BSSe-MMap 31697

BSSe-MoneyMap (MOTS ID: 31697)

Impacts

- Enhance to support audits and reconciliation for any loan correction changes made by Revenue Assurance

- See solution section for further impacts

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Operational | In Use | Enhance | Moderate |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| BSSe-MMap | Oracle ILS |  |  |  | Enhance |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### BSSe-OC 30909

BSSe-Order Capture (MOTS ID: 30909)

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Operational | In Use | Test | Test |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| BSSe-OC | IDP-Cloud-CG |  |  |  | Test |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### BSSe-RTB 30914

BSSe-Real Time Biller (MOTS ID: 30914)

Impacts

- Enhance ILS interface to support the new charge code for one-time payment transfer to new loan

- Enhance ILS interface to get additional attributes on the corrected loan like Early Loan Mature Date, Old CIPID

- Enhancement to support Bill Display of one-time charge

- Enhancement to suppress the one-time charge from being sent to CFM

- See solution section for further impacts

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Operational | In Use | Enhance | Easy |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| CFM | BSSe-RTB |  |  |  | Enhance |
| Oracle ILS | BSSe-RTB |  |  |  | Enhance |
| BSSe-RTB | DPG - Customer & Accounts |  |  |  | Enhance |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### BSSe-SkyFM 31452

BSSe-Sky Fallout Management (MOTS ID: 31452)

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Operational | In Use | Test | TestSupport |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### BWSFMC 30687

Customer Connect Salesforce Marketing Cloud (MOTS ID: 30687)

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Operational | In Use | No Change | Easy |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### CAPM 73

Customer Account Payment Management (a.k.a. OnePay) (MOTS ID: 73)

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Operational | In Use | Test | TestSupport |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### CCDL 32255

Customer Connect Data Lake House (MOTS ID: 32255)

Impacts

- Enhance to support Loan Correction data for history/audit purpose.

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
| Customer Connect Data Lake House | Operational | In Use | Enhance |  |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| CCSF | CCDL |  |  |  | Enhance |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### CCMule-CLM 33686

CCMule-CLM (MOTS ID: 33686)

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Operational | In Use | No Change | Easy |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### CCMule-Service 33688

CCMule-Service (MOTS ID: 33688)

Impacts

- Orchestrate the retrieval of data from various domain services needed by UI

- Enhance to support loan update and RIA updates

- See solution section for further impacts

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Operational | In Use | Enhance | Moderate |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| CCMule-Service | IDP-Order Graph Cloud | Get Order Data |  |  | Enhance |
| CCSF | CCMule-Service | Create/Modify loan/RIA Order |  |  | New |
| IDP-Order Graph Cloud | CCMule-Service | Create Case for Revenue Assurance |  |  | New |
| CCMule-Service | Analytics Microservice |  |  |  | Enhance |
| CCSF | CCMule-Service | View Loan/RIA |  |  | Enhance |
| CCSF | CCMule-Service | View Order Data |  |  | Enhance |
| CCMule-Service | IDP-BUPS | Get Loan Data |  |  | Enhance |
| CCMule-Service | IDP-BUPS | Modify Loan |  |  | New |
| CCMule-Service | IDP-DTAP | Update RIA with same CIPID |  |  | Enhance |
| CCMule-Service | IDP-DTAP | Create RIA/Save Acceptance |  |  | Enhance |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### CCSF 30685

Customer Connect Salesforce Sales & Services Cloud (MOTS ID: 30685)

Impacts

- Set-up role and permissions that allows to configure view only, write access with granularity at field level.

- UI screens to display loan/RIA/financed device/change history, make edits, submit to downstream systems, orchestrate case handoff to agents

- Enhance to support loan modification, including generation of RIA, defaulting loan details from RIA into new loan, capture of reason codes and other relevant metadata. For the initial scope, the values will not be editable by business and will be transferred from what is in the RIA.

- Appropriate validation checks including but not limited to ensure that loan can be modified based on status, there will always remain an outstanding balance on the new loan, ensuring no credits/refunds are required.

- Support capture of Interaction notes created by Backoffice team

- Support logging/audit of all changes performed by Backoffice team

- See solution section for further impacts

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Operational | In Use | Enhance | Difficult |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| CCSF | CCMule-Service | Create/Modify loan/RIA Order |  |  | New |
| CCSF | CCMule-Service | View Loan/RIA |  |  | Enhance |
| CCSF | CCMule-Service | View Order Data |  |  | Enhance |
| CCSF | CCDL |  |  |  | Enhance |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### CFM 13287

Customer Financial Management (MOTS ID: 13287)

Impacts

- Since ILS is managing the transfer of the payments from old loan to new loan, and suppressing the catch-up charges (IP/NUA) on the new loan, CFM will only get the information of the new billed charges on the new loan.

- For the one-time payment transfer, business would like to display i

There is no code impact to CFM with this option as the payment transfer is handled by ILS. Any billed but unpaid (sent to RTB and CFM), pending (sent to RTB but not billed, not in CFM) charges will be reversed (credits will be sent from ILS > RTB). For billed charges, in the event customer made a payment before ILS received the update from CFM to update the charge as paid, the reversal of the charge will give a credit back to the customer that will be utilized for future invoice.

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Operational | In Use | Test | Test |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| CFM | Oracle ILS | Update ILS installments/payment |  |  | Enhance |
| CFM | BSSe-RTB |  |  |  | Enhance |
| CFM | DPG - Customer & Accounts |  |  |  | Enhance |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### CorpFin-GL 32412

CorpFin - General Ledger for AT&T Corporate Finance (MOTS ID: 32412)

Impacts

- Configuration changes to handle the accounting for the loan correction.

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Operational | In Use | Enhance | Easy |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### DPG - Customer & Accounts 31478

DPG - Customer & Accounts (MOTS ID: 31478)

Impacts

- Enhance to support reporting of any loan changes that were done by Revenue Assurance

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Operational | In Use | Enhance | Easy |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| IDP-Order Graph Cloud | DPG - Customer & Accounts |  |  |  | Enhance |
| Oracle ILS | DPG - Customer & Accounts |  |  |  | Enhance |
| CFM | DPG - Customer & Accounts |  |  |  | Enhance |
| BSSe-RTB | DPG - Customer & Accounts |  |  |  | Enhance |
| DPG - Customer & Accounts | IDP-Cloud-CG |  |  |  | Enhance |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### DPG - EDM Omnichannel Analytics 29670

DPG - EDM Omnichannel Analytics (MOTS ID: 29670)

Impacts

- Enhance to support history/audit/reporting on loan correction transactions initiated by Revenue Assurance team

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
| DPG - EDM Omnichannel Analytics | Operational | In Use | Enhance | Easy |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| Analytics Microservice | DPG - EDM Omnichannel Analytics | via ISBUS |  |  | Enhance |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### DPG - Finance 31618

DPG - Finance Data Product (MOTS ID: 31618)

Impacts

- Enhance to support reporting of any loan changes that were done by Revenue Assurance

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Operational | In Use | Enhance |  |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### EDP 18211

Enterprise Document Processing (MOTS ID: 18211)

Impacts

- Support archival of the old/new CIPID with linkage information

- See solution section for further impacts

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Operational | In Use | Enhance | Easy |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| IDP-DTAP | EDP | Archive |  |  | Enhance |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### IDP-BUPS 33847

IDP-BUPS (MOTS ID: 33847)

Impacts

- Enhance to build service that supports loan modification

- Appropriate validation checks including loan edit states/status/amount validations, checks to ensure that there will always remain an outstanding balance on the new loan, ensuring no credits/refunds are required.

- Enhance to pull the additional attributes on the old loan and new loan that informs about correction like CIPID linkage, reason codes, Early Loan Mature Date/Term

- Enhance to support return old and new loan to the front end including the additional fields.

- Supporting the return of the latest loan CIPID for customer facing use cases, and return of all versions for backoffice agent specific use cases.

- See solution section for further impacts

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Operational | In Use | Enhance | Difficult |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| IDP-BUPS | Oracle ILS | Query IP Details |  |  | Enhance |
| CCMule-Service | IDP-BUPS | Get Loan Data |  |  | Enhance |
| CCMule-Service | IDP-BUPS | Modify Loan |  |  | New |
| IDP-BUPS | OCE | Loan Correction |  |  | New |
| IDP-WebAcctMgmt | IDP-BUPS | Get Loan Details |  |  | Enhance |
| IDP-BUPS | IDP-Cloud-CG |  |  |  | Enhance |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### IDP-Cloud-CG 31468

IDP-Customer Graph (MOTS ID 31468)

Impacts

- Tracking the old and new loan, with additional attributes from ILS

- Enhancement to ensure that Upgrade Eligibility is not impacted with the loan correction. Specific consideration may need to be given for new loan will not have catch-up NUA charges, manual promotion removal/add etc.

- Enhance to support metadata that indicates loan information has been updated by Revenue Assurance team

- See solution section for further impacts

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
| IDP-Customer Graph Cloud | Operational | In Use | Enhance | Easy |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| OCE | IDP-Cloud-CG | Update Subscriber |  |  | Enhance |
| DPG - Customer & Accounts | IDP-Cloud-CG |  |  |  | Enhance |
| BSSe-OC | IDP-Cloud-CG |  |  |  | Test |
| IDP-BUPS | IDP-Cloud-CG |  |  |  | Enhance |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### IDP-Commerce- P&O 33824

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
| IDP-Commerce-Product & Offers Discovery | Operational | In Use | Enhance |  |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### IDP-Commerce-C&P 33825

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
| IDP-Commerce-Cart&Pricing | Operational | In Use | Enhance | Easy |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### IDP-Commerce-CS 33827

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
| IDP-Commerce-Checkout Services | Operational | In Use | Enhance |  |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### IDP-DTAP 31998

CTX - IDP - Digital Terms, Activations, and Porting (MOTS ID: 31998)

Impacts

- Capability to differentiate and process RIA regenerated/created by backoffice agent to bypass the signature requirement

- Linkage between old CIPID and new CIPID

- Save/Archive RIA for the new CIPID without requiring signature

- Track and provide audit History of changes, including when RIA was generated, accepted, expired

- See solution section for further impacts

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Operational | In Use | Enhance | Moderate |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| IDP-DTAP | EDP | Archive |  |  | Enhance |
| CCMule-Service | IDP-DTAP | Update RIA with same CIPID |  |  | Enhance |
| CCMule-Service | IDP-DTAP | Create RIA/Save Acceptance |  |  | Enhance |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### IDP-OMNI-ODS 32166

Have an order that has the old loan details that needs to be closed and new loan details

C&P cart and pricing will need to be invoked, pass paid amount on the old loan to the new loan,

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
| IDP-Order Domain Services | Operational | In Use | No Change |  |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### IDP-Order Graph Cloud 31543

IDP-Order Graph Cloud (MOTS ID: 31543)

Impacts

- Enhancement to support persisting data about loan changes done by Revenue Assurance, including history of changes and providing to Front End.

- See solution section for further impacts

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Operational | In Use | Enhance | Easy |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| IDP-Order Graph Cloud | DPG - Customer & Accounts |  |  |  | Enhance |
| CCMule-Service | IDP-Order Graph Cloud | Get Order Data |  |  | Enhance |
| IDP-Order Graph Cloud | OCE | Get/Update Order data (via Event Hub) |  |  | Enhance |
| IDP-Order Graph Cloud | CCMule-Service | Create Case for Revenue Assurance |  |  | New |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### IDP-WebAcctMgmt 32768

IDP-WebAcctMgmt (MOTS ID: 32768)

Impacts

- This may be abstracted by BUPS and might be Test Only Impacts - Ensure that the right CIPID (new loan) is displayed to the customer.

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
| Web Account Management | Operational | In Use | Enhance | Easy |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| IDP-WebAcctMgmt | IDP-BUPS | Get Loan Details |  |  | Enhance |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### MYL

My Logins (MOTS ID:17643)

Impacts

- Support the new Revenue Assurance roles.

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
| MY LOGINS | End of life | Funded to Retire | Configure | Easy |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### OCE 23488

Order Capture Engine (MOTS ID: 23488)

Impacts

- Enhance to support loan modification to ILS, OC, CG, OG update synchronously. This must not impact the existing standalone loan creation, cancellation flows.

- Create order and submit to OG for tracking

- Order fallout retry, management and case creation as per business rules

- Ignore the tracking of the 14 day signature for loan correction.

- See solution section for further impacts

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Operational | In Use | Enhance | Moderate |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| OCE | Oracle ILS | Update Loan |  |  | Enhance |
| OCE | IDP-Cloud-CG | Update Subscriber |  |  | Enhance |
| IDP-Order Graph Cloud | OCE | Get/Update Order data (via Event Hub) |  |  | Enhance |
| IDP-BUPS | OCE | Loan Correction |  |  | New |
| OCE | Oracle ILS | Create New Corrected Loan |  |  | Enhance |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### Oracle ILS 31372

Oracle Installment Loan Sub Ledger (MOTS ID: 31372)

Impacts

- Enhancement to support loan modification that allows closing out of the old loan as error, creating new loan as a correction, creating catch-up charges, transfer of payment from old loan to new loan.

- Enhance to suppress catch-up billing on new loan

- Provide one-time payment transfer with new charge code to RTB for bill presentation

- Provide additional information to RTB for the corrected loan like early Loan Mature Date/Term, old CIPID

- Enhance securitization feed to support the loan closure, new loan/version creation, payment transfer from old loan to new loan.

- Enhance to pass the new loan information that indicates there is a loan correction to Money Map

- See solution section for further impacts

Constraints

The Accounting/Journalization requirements are pending - the solution is directional and may have modifications based on business inputs.

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Design | Build | Enhance | Difficult |

Interfaces

| Source | Target | Name | Type | Description | Impact Type |
| --- | --- | --- | --- | --- | --- |
| OCE | Oracle ILS | Update Loan |  |  | Enhance |
| CFM | Oracle ILS | Update ILS installments/payment |  |  | Enhance |
| Oracle ILS | DPG - Customer & Accounts |  |  |  | Enhance |
| BSSe-MMap | Oracle ILS |  |  |  | Enhance |
| IDP-BUPS | Oracle ILS | Query IP Details |  |  | Enhance |
| OCE | Oracle ILS | Create New Corrected Loan |  |  | Enhance |
| Oracle ILS | BSSe-RTB |  |  |  | Enhance |
| Oracle ILS | ABS-Suite |  |  |  | Enhance |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

### Non-Development

#### ADAS 32327

AT&T Document Archive Service (MOTS ID: 32327)

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Operational | In Use | Test | TestSupport |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### Azure-EHA 30703

Azure Event Hub Automation (MOTS ID: 30703)

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Operational | In Use | Test | TestSupport |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### CorpFin-Integration 32476

CorpFin - Integration for AT&T Corporate Finance (MOTS ID: 32476)

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
|  | Operational | In Use | Test | TestSupport |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### ISBUS 31292

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
| Integration Service Bus | Operational | In Use | Test | TestSupport |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### TASS Corporate 12546

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
| TASS - Tax Audit Support System | Operational | In Use | TBD | Test |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

#### TPA 17630

Tagged Values

| Application Name | App Lifestyle | App Lifestyle Status | Impact Type | LoE |
| --- | --- | --- | --- | --- |
| Tax Process Automation | Operational | In Use | TBD | Test |

---------------------------------------------------------------------------------------------------------------------------------------------------------------

### Other (No Impact)

*This document was generated in the Consumer 2022-2025 repository from package 1383580 Device Financing Back Office (QB6708) Solution Intent {E75B6D01-2FEE-4c7c-A988-7D1A7DF22861}